DUBAI HEALTH

ERROR MANAGEMENT HUB

Architecture Proposal

Unified Support Workspace

Enterprise Architecture • Solution Architecture • Security • Deployment • Implementation

| Document Attribute | Value |
| --- | --- |
| Version | Version 1 (v1) |
| Status | For Approval |
| Date | 18 June 2026 |
| Classification | Confidential — Internal Use Only |
| Primary Platform | Mendix |
| Deployment Baseline | On-Premises — Mendix |
| Audience | Solution Architect, Enterprise Architecture, Information Security, Infrastructure, Application Owners, Support Operations |

# Document Control

| Item | Detail |
| --- | --- |
| Document Owner | Solution Architecture — Vikram |
| Business Owner | Error Management Hub Product Owner — Ahmed Taha |
| Technical Owner | Mendix Application Owner — Safaa Soliman |
| Security Owner | Information Security Team |
| Approval Authorities | Enterprise Architecture, Solution Architecture, Information Security, Infrastructure, Operations |
| Scope | Phase 1: User Management, Clinical Attachment, Premarital, Patient Services, Audit Management and Operational Logging |
| Out of Scope | Transactional updates to source systems, support-case workflow, email or message ingestion, AI decisioning, bulk export, and replacement of source systems |

| Version | Date | Owner | Description |
| --- | --- | --- | --- |
| 1.0 (v1) | 18 June 2026 | Solution Architecture | Architecture Proposal |

# Contents

1. Solution Overview

2. Data Architecture

3. Application Architecture

4. Technical Architecture

DevSecOps

5. Information Security Architecture

6. Implementation Approach

Appendices A–R

Diagram Prompts

# 1. Solution Overview

The Error Management Hub (EMH) is a secure, internal support investigation workspace implemented on Mendix. It gives authorized support personnel one role-appropriate entry point for locating and viewing diagnostic information held by multiple Dubai Health systems. Phase 1 does not update source-system records, create a support ticket lifecycle, receive email or messages, or replace the operational applications being investigated.

| Architecture Dimension | Target Position |
| --- | --- |
| Business capability | Unified read-only investigation for user access, clinical attachment, premarital and patient-service issues. |
| Application style | Modular Mendix monolith with capability-aligned modules and shared platform services. |
| System boundary | Mendix owns presentation, orchestration, access enforcement, configuration and minimized operational evidence; source systems own business data. |
| Integration style | Synchronous consumed REST APIs over approved enterprise connectivity. No direct source-database access. |
| Identity | IDAM SSO; SAML 2.0 is the target baseline |
| Data strategy | Non-persistable entities for external responses; persist only EMH-owned data with explicit retention. |
| Deployment | EMH will be deployed within the organization’s existing On-premises mendix platform, using the approved environment, release-management, security, monitoring, backup, and operational standards. |
| Operations | Enterprise ingress, database, registry, secrets, monitoring, SIEM, backup and DR integrated with Mendix runtime operations. |

## 1.1 Business Purpose

Support teams currently investigate incidents by navigating disconnected applications, calling APIs manually or relying on technical teams to query data. This increases resolution time, creates inconsistent evidence and may expose more information than the support purpose requires. EMH addresses the problem by standardizing how an authorized user searches, views and interprets current source-system information.

| Business Objective | Architecture Response | Measure / Evidence |
| --- | --- | --- |
| Reduce investigation time | Single hub, common search patterns and normalized result presentation | Median investigation time and number of systems opened per investigation — baseline and target TBC. |
| Reduce technical dependency | Approved API connectors replace manual database/API assistance | Percentage of supported investigations completed without developer/DBA involvement. |
| Protect confidential data | Least-privilege roles, masking, non-persistence and privacy-safe audit | Access reviews, privacy tests, audit sampling and zero raw-sensitive-value logging. |
| Improve consistency | Reusable search, validation, error and result components | Common UX standards and acceptance evidence across all modules. |
| Improve traceability | Record who used which investigation function and when | Audit completeness and reconciliation against runtime/security logs. |
| Isolate source-system failures | Each module handles its API failures without taking down the hub | Module-level availability and graceful-degradation tests. |
| Enable controlled expansion | Reusable module pattern and governed delivery pipeline | Time and effort required to add a future investigation module. |

Business Scope Boundary EMH assists a human support officer. It does not determine clinical outcomes, change source-system status, initiate or reconcile payments, approve applications in Phase 1.

## 1.2 Solution Summary

The solution consists of a Mendix responsive web application, an IDAM SSO integration, consumed REST connectors to the six external business/identity services, a small Mendix-owned operational data model and an on-premises runtime platform. After SSO, the user sees only the application areas represented by their assigned Mendix user role and module role. Selecting a module opens a search page that validates minimum criteria, invokes the relevant API through an integration microflow, maps the response into non-persistable view entities and presents role-appropriate fields.

| Layer / Capability | Implemented in Mendix | Implemented Outside Mendix |
| --- | --- | --- |
| User experience | Responsive shell, application hub, role-based navigation, search pages, result/detail pages, masking, validation, access-denied and unavailable states. | Corporate browser/device controls, DNS, user network and enterprise ingress. |
| Business orchestration | Microflows coordinate validation, authorization context, API invocation, response mapping, AuditOutbox submission, delivery status handling and user-safe error handling. | Business processing, status transitions and transaction history remain in source applications. |
| Data | Native Mendix Account/User/Role model for access; optional minimal IDAM mapping attributes on Mendix Account; AuditOutbox as the only EMH-specific temporary persistable entity; non-persistable response models for source data. | Authoritative clinical, identity, payment and patient data; Enterprise Audit Repository for official audit evidence; Elasticsearch/AppDynamics for exception diagnostics; database infrastructure and backups. |
| Identity and access | Mendix user roles, module roles, page access, microflow access and entity access. No custom user, role, permission or application-assignment tables. | IDAM authentication, account lifecycle, MFA, group/claim ownership and identity assurance. |
| Integration | Consumed REST definitions, import mappings, headers, correlation, response translation and controlled audit-event submission to the Enterprise Audit Repository. | API implementations, gateway, service authentication, network routing, source-system SLAs and enterprise secret management. |
| Operations | Runtime configuration references, correlation-ID generation, AuditOutbox dispatch, controlled retries, housekeeping and user-safe error handling. | WAF, secrets, AppDynamics, Elasticsearch/centralized logging, SIEM, backup, DR and enterprise audit repository operations. |

## 1.3 Key Architecture Decisions

| ADR | Decision | Status | Rationale |
| --- | --- | --- | --- |
| ADR-001 | Adopt Mendix as the primary application platform | Approved | Provides one governed platform for the user experience, orchestration, security model and EMH-owned persistence. |
| ADR-002 | Use a modular monolith organized by business capability | Approved | Phase 1 scale and coupling do not justify distributed application services. |
| ADR-003 | Retain external systems as authoritative systems of record | Approved | Prevents duplication and preserves ownership. |
| ADR-004 | Use API-only source access | Approved | Direct database reads are prohibited and would bypass ownership, security and contract controls. |
| ADR-005 | Use non-persistable entities for external operational responses | Approved | Minimizes confidential data retention and schema coupling. |
| ADR-006 | Use native Mendix security as the authorization boundary | Approved | Users, roles, permissions, page access, microflow access and entity access are provided by Mendix and will not be duplicated in custom tables. |
| ADR-007 | Use IDAM SSO and do not store passwords/tokens | Approved | Authentication belongs to IDAM; SAML versus OIDC must be confirmed. |
| ADR-008 | Deploy on-premises using a supported Mendix private-platform pattern | Approved | Meets residency/control requirements |
| ADR-009 | Use synchronous REST with module-level graceful degradation | Approved | Search interactions need immediate responses and must isolate failures. |
| ADR-010 | Persist only temporary AuditOutbox records and optional minimal Mendix Account mapping attributes | Approved | Configuration, roles, permissions and source-system responses are not stored as custom EMH business tables. AuditOutbox exists only to deliver audit events reliably to the Enterprise Audit Repository. |
| ADR-011 | Adopt provisional RTO 1 hour and RPO 5 minutes |  | Provides a continuity design target pending business approval. |
| ADR-012 | No Phase 1 export of investigation data | Approved | Export creates uncontrolled copies of confidential and highly confidential data. Any future export must be approved through a separate ADR and privacy review. |
| ADR-013 | Use Elasticsearch/AppDynamics for exception and runtime diagnostics | Approved with TBC | Exception logs require searchable operational analytics, but they are not audit evidence. Elasticsearch may be used for sanitized exception logs; the Enterprise Audit Repository remains the audit system of record. |

### 1.3.1 Architecture Principles Applied

| Principle | Application to EMH | Architecture Consequence |
| --- | --- | --- |
| API First | Every source capability is exposed through an owned, versioned API contract | No external database connectivity and no screen scraping. |
| Secure by Design | Security requirements shape pages, flows, data and operations from the start | Deny-by-default roles, server-side access rules and audit. |
| Least Privilege | Users receive only the Mendix user roles and module roles required by their support duties. | Access is enforced by Mendix page, microflow and entity security; no custom permission table is introduced. |
| Data Minimization | External responses are transient and logs exclude sensitive values. | NPE-first design; no local source-data tables; AuditOutbox stores only privacy-safe delivery metadata temporarily. |
| Resilient Integration | Failures are bounded and isolated per external service | Timeouts, idempotent retry, graceful messages, correlation and health monitoring. |

## 1.4 RAID Logs

| ID | Type | Description | Impact | Response / Required Decision |
| --- | --- | --- | --- | --- |
| R-01 | Risk | Source APIs fail or respond slowly | High | Per-module degradation, timeout, one idempotent retry and operational alerts. |
| A-01 | Assumption | Phase 1 is read-only investigation | High | Any write operation requires a new security/data/integration decision. |
| A-02 | Assumption | Source owners provide stable REST APIs and test data | High | Formalize interface contracts and readiness gates. |
| A-03 | Assumption | Three segregated environments are available | Medium | Confirm Development, Test and Production platform capacity. |
| I-01 | Issue | Premarital interfaces are unconfirmed | Critical | Block final connector implementation until owner and contract approval. |
| I-02 | Issue | Clinical responsibility endpoint does not exist | High | Build at source, defer capability or document manual fallback. |
| D-02 | Dependency | EMH production readiness depends on the availability and configuration of the required Infrastructure, database, security, DNS/certificates, secrets and monitoring teams | Critical | Confirm the required Mendix runtime capacity, db, DNS, TLS, certificates , firewall rules, secrets , monitoring and DR and network connectivity before production deployment |

## 1.5 Architecture Gaps

| Gap | Why It Matters | Required Information / Decision | Owner | Target Gate |
| --- | --- | --- | --- | --- |
| On-prem topology | Controls cluster, storage, registry, connectivity and HA. | Kubernetes/OpenShift version, namespaces, nodes, operator mode, ingress, storage classes. | Infrastructure | Architecture design freeze |
| API contracts | Controls mappings, errors, performance and testing. | Sample payloads, auth, timeout, pagination, error codes and availability targets for J.1-J.13. | Application Owners | Before module sprint |
| Premarital readiness | Feature is blocked without source APIs. | API existence, scope, test environment and approved contracts. | Premarital Owner | Release scope gate |
| Clinical responsibility API | One required feature is unavailable. | New source endpoint or approved deferral. | Clinical Owner | Release scope gate |
| Enterprise Audit Repository | EMH requires an authoritative audit system of record outside the Mendix database. | Confirm repository availability, API contract, acknowledgement model, retention, legal hold, read access and operational owner. | Information Security / Compliance / Platform Operations | Before production readiness |
| Operational logging / Elasticsearch | Exception and runtime diagnostics require searchable operational analytics. | Confirm Elasticsearch/log platform ownership, log schema, retention, access model, dashboards and alerting. | Operations / SOC | Before operational acceptance |
| Configuration management | Security-sensitive configuration must not be stored in the Mendix DB. | Confirm environment variables, Mendix constants, deployment parameters and secret-manager integration. | Platform / Security | Before deployment readiness |
| Sizing and availability | Determines replicas, DB, AuditOutbox backlog and load testing. | Users, concurrency, requests, payload sizes, audit-event volume, exception-log volume and availability target. | Business + Infrastructure | Before production sizing |

## 1.7 Stakeholders & Concerns

| Stakeholder | Primary Concerns | Architecture Response |
| --- | --- | --- |
| Business Owner | Resolution time, scope value, adoption and delivery risk | Focused read-only MVP, reusable module pattern and measurable outcomes |
| Support Officer | Fast search, clear results, minimal navigation and useful errors | Common search/result patterns, module cards, masking and graceful degradation |
| Enterprise Architecture | Standards, reuse, ownership and future evolution | Mendix reference patterns, API-only boundaries and traceability |
| Information Security / Privacy | Confidential data, access, vulnerabilities, logs and residency | SSO, native security, security tests and on-prem deployment |
| Application / API Owners | Contract stability, load, ownership and error handling | Versioned interfaces, bounded calls, no direct DB access and source mastership |
| Operations / SOC | Monitoring, incidents, supportability, retention and recovery | AppDynamics/SIEM integration, runbook, sanitized logs, backup/restore and DR exercises |

# 2. Data Architecture

The Data Architecture defines how information is accessed, represented, protected, retained and governed within the Error Management Hub (EMH). EMH is designed as a secure support investigation workspace and does not become a secondary master repository for identity, patient, clinical, payment or application data. Source-system information is retrieved on demand through approved APIs, mapped into Mendix non-persistable entities, displayed to authorized users for the active investigation context and discarded after use.

The Mendix application database is intentionally minimized. It stores only data required by the Mendix platform and, where approved, temporary audit-delivery records required to guarantee delivery of audit events to the Enterprise Audit Repository. Authentication, user lifecycle and identity mastership remain with IDAM. Authorization is enforced through Mendix native users, user roles, module roles, page access, microflow access and entity access. Configuration such as endpoint URLs, credentials, certificates, runtime parameters and secrets is managed outside the application data model through environment variables, Mendix constants, deployment parameters and enterprise secret-management services.

## 2.1 Data Scope, Glossary & Reference

This section defines the scope of data handled by EMH, the conceptual and logical data model, and the business glossary for the principal information objects used by the solution.

| Data Scope Area | Included in EMH | Excluded from EMH Persistence | Authoritative Owner |
| --- | --- | --- | --- |
| Identity and access | Mendix Account, Mendix user roles, module roles and limited IDAM mapping attributes required for SSO/account mapping | Full IDAM profile, passwords, credentials, authentication tokens, UAE PASS full profile, Emirates ID, mobile number, date of birth, nationality and full claims | IDAM / UAE PASS |
| User investigation views | Runtime-only IDAM and UAE PASS user views returned by approved APIs | Permanent copy of user identity records or IDAM source data | IDAM / UAE PASS |
| Clinical Attachment views | Runtime-only Clinical Attachment application, detail, payment, ICP and responsibility views | Clinical application master records, clinical decision data, payment master records and source transaction history | Clinical Attachment / ICP |
| Premarital views | Runtime-only Premarital application and payment views subject to approved API contracts | Premarital application master records, payment master records and certificate decision data | Premarital source system |
| Patient Services views | Runtime-only Health Card, Sick Leave and Medical Report views | Patient master data, clinical records, report documents, certificates, document content and payment master records | Patient Services |
| Audit delivery | Temporary AuditOutbox records used only for reliable audit-event delivery | Permanent audit repository, audit reporting database, legal-hold repository and compliance archive | Enterprise Audit Repository |
| Exception logging | Sanitized runtime and exception telemetry emitted from Mendix runtime | Exception tables in Mendix DB, business audit records, source API payloads and sensitive data | Elasticsearch / AppDynamics / Centralized Logging |
| Configuration | Environment variables, Mendix constants, deployment parameters and enterprise secret references | Configuration tables containing URLs, credentials, tokens, certificates or runtime endpoint administration | Platform / DevSecOps / Secret Management |
| Security monitoring | Selected security-relevant signals forwarded to SIEM | SIEM as audit system of record | SOC / SIEM |

### 2.1.1 Conceptual Data Model

The conceptual data model separates Mendix-owned runtime platform data, temporary audit-delivery data, transient investigation views and external authoritative systems. EMH does not maintain a business data repository for the information it investigates.

| Conceptual Domain | Core Data Objects | Persistence Type | Relationship / Meaning |
| --- | --- | --- | --- |
| Mendix Security Model | Mendix Account, User Roles, Module Roles, Page Access, Microflow Access, Entity Access | Mendix platform-managed persistence | Mendix provides the application security model. EMH uses native Mendix security as the authorization boundary. No separate EMH user, role, permission or application-assignment table is introduced. |
| Minimal IDAM Mapping | IDAM Subject Identifier, Display Name, Email, Account Status, Last Login Timestamp, Last Synchronization Timestamp | Optional extension of Mendix Account only where required | Used for SSO mapping, user display and access review. IDAM remains the identity system of record. Sensitive identity attributes are not stored in EMH. |
| Temporary Audit Delivery | AuditOutbox | Temporary persistable Mendix entity | Holds privacy-safe audit events awaiting acknowledgement from the Enterprise Audit Repository. It is not the audit system of record and is not used for audit reporting. |
| User Investigation Views | IDAMUserView, UAEPassIdentityView, RoleAssignmentView | Non-persistable Mendix entities | Created from IDAM/UAE PASS API responses for the active support investigation and discarded after use. |
| Clinical Attachment Investigation Views | ClinicalAttachmentApplicationView, ClinicalAttachmentDetailView, ICPApplicantView, ClinicalResponsibilityView, ReferenceView | Non-persistable Mendix entities | Created from Clinical Attachment and related API responses. Parent/detail relationships exist only in memory or page context. |
| Premarital Investigation Views | PremaritalApplicationView, PremaritalPaymentView | Non-persistable Mendix entities | Provisional runtime views subject to approved Premarital API contracts. No Premarital business data is persisted by EMH. |
| Patient Services Investigation Views | HealthCardView, SickLeaveView, MedicalReportView | Non-persistable Mendix entities | Runtime-only support views for Patient Services investigations. No patient records, medical report documents or clinical content are stored in EMH. |
| Enterprise Audit | AuditEvent | External authoritative record | Privacy-safe accountability evidence submitted by EMH and retained in the Enterprise Audit Repository. |
| Operational Diagnostics | ExceptionTelemetry, RuntimeLog, IntegrationMetric | External operational log records | Sanitized technical diagnostics emitted to AppDynamics, Elasticsearch and the centralized operational logging platform. These are not audit records. |
| Security Monitoring | SecurityEventCopy | External SIEM record | Selected security-relevant copies forwarded to SIEM for detection and correlation. SIEM is not the audit system of record. |

#### Conceptual Relationship View

| Relationship | Cardinality / Pattern | Description |
| --- | --- | --- |
| Mendix Account to Mendix User Role | Native Mendix security mapping | Defines top-level application access. |
| Mendix User Role to Module Role | Native Mendix security mapping | Defines module-specific page, microflow and entity permissions. |
| Mendix Runtime to External APIs | Synchronous REST consumption | Retrieves current source-system data on demand. |
| External API Response to NPE | One API response mapped to one or more NPE views | Used for display only during the active interaction. |
| NPE to Mendix Database | No relationship | Source-system response data is not committed to the Mendix database. |
| Mendix Runtime to AuditOutbox | One action outcome may create one queued audit-delivery record | Used only to guarantee audit-event delivery. |
| AuditOutbox to Enterprise Audit Repository | One queued event submitted to repository | Repository acknowledgement allows local outbox cleanup. |
| Mendix Runtime to Elasticsearch/AppDynamics | Structured telemetry emission | Used for technical exception analysis and operational monitoring. |
| AuditEvent to ExceptionTelemetry | CorrelationId only | Audit evidence and exception diagnostics remain separate and linked only by a non-sensitive correlation identifier. |

### 2.1.2 Logical Data Model

The logical data model identifies the data structures used by EMH. Persistable Mendix data is minimized. The application relies on native Mendix security for users and roles, externalized configuration for runtime parameters and non-persistable entities for all source-system response views.

#### 2.1.2.1 Persistable Mendix Entities

| Entity | Persistence Type | Purpose | Key Attributes | Relationships | Retention / Notes |
| --- | --- | --- | --- | --- | --- |
| Mendix Account | Platform-managed persistable entity | Represents authenticated application users within the Mendix security model. | Native Mendix account attributes; optional IDAMSubjectId, DisplayName, Email, AccountStatus, LastLoginAt, LastSyncedAt where implementation requires local mapping. | Native Mendix relationship to user roles and module roles. | IDAM remains the identity system of record. No separate EMH user master table is introduced. Passwords, tokens and full identity claims are not stored in EMH. |
| AuditOutbox | Temporary persistable Mendix entity | Provides reliable delivery of privacy-safe audit events to the Enterprise Audit Repository. | OutboxId, AuditEventId, EventCategory, ActionCode, ModuleCode, Outcome, OccurredAtUTC, ActorReference, SourceSystemCode, TargetReferenceType, PurposeCode, CorrelationId, DeliveryStatus, AttemptCount, NextAttemptAt, LastAttemptAt, CreatedAt, LastErrorCategory. | No relationship to source-system response entities. Optional actor reference is based on Mendix account context or IDAM subject reference. | Temporary delivery queue only. Not an audit database, not an audit-reporting source and not the system of record. Successfully acknowledged records are removed through controlled housekeeping. |
| System.FileDocument / System.Image | Platform-managed entity, only if used by approved features | Standard Mendix file storage capability. | Native Mendix file attributes. | Used only if an approved non-business file capability is introduced. | No source-system documents, medical reports or clinical attachments are stored in Phase 1. |

#### 2.1.2.2 Entities Deliberately Not Created

| Entity / Table | Decision | Rationale |
| --- | --- | --- |
| EMH User Table | Not created | Mendix Account and IDAM provide the required user model. A separate user master would duplicate identity ownership. |
| Role Table | Not created | Mendix user roles and module roles provide the authorization model. |
| Permission Table | Not created | Page, microflow and entity access are enforced natively by Mendix security. |
| Mendix role assignment Table | Not created | Module access is controlled through Mendix roles. A parallel assignment model is not required. |
| Mendix role/configuration control Table | Not created | Feature/module availability is controlled through Mendix roles, deployment configuration and approved release management. |
| environment configuration reference Table | Not created | Endpoint URLs, credentials, certificates and runtime parameters are managed through environment variables, Mendix constants, deployment parameters and enterprise secret-management services. |
| Configuration Table | Not created | Application configuration that affects security, connectivity or environment behavior must not be managed as mutable business data in the Mendix database. |
| AuditEvent Table in Mendix | Not created as permanent store | The Enterprise Audit Repository is the audit system of record. Mendix uses AuditOutbox only for delivery reliability. |
| ExceptionLog Table | Not created | Technical exception logs are emitted to Elasticsearch, AppDynamics and centralized operational logging, not persisted as business data. |
| Patient / Clinical / Premarital / Payment Tables | Not created | Business and healthcare records remain mastered by their source systems and are represented only through NPEs. |

#### 2.1.2.3 Non-Persistable Entities

| Non-Persistable Entity | Source System | Purpose | Key Attributes / Attribute Groups | Handling |
| --- | --- | --- | --- | --- |
| IDAMUserView | IDAM | Displays user profile and account status details during support investigation. | LoginId, Username, EmailMasked, FirstName, LastName, FullName, MobileMasked, EmiratesIdMasked, AccountStatus, UserVerifiedStatus, UserLockedStatus, Channel, MyChartLinked. | Runtime-only. Sensitive attributes are masked and not stored. |
| UAEPassIdentityView | UAE PASS / IDAM | Displays UAE PASS linkage and identity verification status. | UAEPassUserUuid, UserType, VerificationStatus, LinkStatus, MobileMasked, EmailMasked, EmiratesIdMasked, LastSynchronizationAt. | Runtime-only. No UAE PASS master data is stored. |
| RoleAssignmentView | IDAM / Identity Service | Displays source-system role assignment information where an approved API exists. | RoleName, SystemCode, AssignmentStatus, AssignedFrom, AssignedTo. | Runtime-only. Used for investigation, not EMH authorization. |
| ClinicalAttachmentApplicationView | Clinical Attachment | Displays Clinical Attachment search result summary. | ApplicationReferenceMasked, ApplicationStatus, ApplicantNameMasked, EmiratesIdMasked, MobileMasked, EmailMasked, SubmissionDate, SourceLastUpdatedAt. | Runtime-only. No clinical application data is persisted. |
| ClinicalAttachmentDetailView | Clinical Attachment | Displays detailed Clinical Attachment status, payment state and processing context. | ApplicationReferenceMasked, ApplicationStatus, PaymentStatus, PaymentTransactionIdMasked, Amount, Currency, FacilityName, SpecialtyName, StatusReason, CreatedAt, ModifiedAt. | Runtime-only. Payment details are display-only and masked where required. |
| ICPApplicantView | ICP / Clinical Attachment route | Displays applicant identity attributes returned through approved integration. | ApplicantReferenceMasked, EmiratesIdMasked, FullName, Nationality, DateOfBirth, Gender, PassportNumberMasked, VerificationStatus. | Runtime-only. Highly sensitive attributes are masked or role-restricted. |
| ClinicalResponsibilityView | Clinical Attachment | Displays current responsible team or party for a Clinical Attachment request. | ApplicationReferenceMasked, ResponsibleTeam, ResponsibleUser, ResponsibilityStatus, LastUpdatedDate. | Runtime-only. Availability depends on approved source API. |
| ReferenceView | Clinical Attachment / Approved source | Displays approved low-sensitivity reference values such as facility or specialty labels. | ReferenceType, ReferenceCode, DisplayValue, SourceSystem, SourceLastUpdatedAt. | Runtime-only by default. Any caching requires separate approval. |
| PremaritalApplicationView | Premarital | Displays Premarital application status and applicant context. | ApplicationReferenceMasked, MRNMasked, EmiratesIdMasked, ApplicantNameMasked, EmailMasked, Nationality, ApplicationStatus, CreatedDate, SourceLastUpdatedAt. | Runtime-only. Final attributes subject to approved API contract. |
| PremaritalPaymentView | Premarital / Payment source | Displays Premarital payment status and validation outcome. | PaymentReferenceMasked, TransactionReferenceMasked, PaymentStatus, Amount, Currency, PaymentDate, ValidationOutcome. | Runtime-only. No payment payload is stored. |
| HealthCardView | Patient Services | Displays health-card status, coverage and eligibility information. | MRNMasked, EmiratesIdMasked, PatientNameMasked, HealthCardStatus, CoverageName, StartDate, EndDate, PaymentStatus, TransactionReferenceMasked, SPTRNMasked. | Runtime-only. Health identifiers are masked by default. |
| SickLeaveView | Patient Services | Displays sick-leave certificate status and relevant support information. | MRNMasked, EmiratesIdMasked, CertificateNumberMasked, PatientNameMasked, LeaveStartDate, LeaveEndDate, FacilityName, DoctorNameMasked, SickLeaveStatus, TransactionReferenceMasked. | Runtime-only. No certificate copy is stored. |
| MedicalReportView | Patient Services | Displays medical-report request status and reference information. | ReportReferenceMasked, MRNMasked, EmiratesIdMasked, PatientNameMasked, FacilityName, Specialty, ReportStatus, VisitDate, RequestDate, TransactionReferenceMasked, FilenetVSIDMasked. | Runtime-only. Document retrieval and storage are out of scope. |

#### 2.1.2.4 External Operational Data Stores

| External Store | Purpose | Data Stored | EMH Role | Restriction |
| --- | --- | --- | --- | --- |
| Enterprise Audit Repository | Authoritative audit system of record | Privacy-safe audit events for support, administration and security-relevant EMH actions | Producer of audit events | EMH does not use Mendix DB or SIEM as the permanent audit repository. |
| Elasticsearch | Exception-log indexing and search | Sanitized exception logs, runtime errors, integration failures and diagnostic metadata | Log producer through runtime/logging pipeline | Elasticsearch is not an audit system of record and must not contain sensitive business payloads. |
| AppDynamics | Application performance and runtime monitoring | APM metrics, runtime performance, dependency latency and error trends | Monitored application | No sensitive search values, patient data, clinical data or API payloads are emitted. |
| SIEM | Security detection and correlation | Selected security-relevant signals from IDAM, platform, ingress, audit repository and EMH security events | Security signal source only where approved | SIEM is not the authoritative audit repository. |
| Enterprise Secret Manager | Runtime secret protection | API credentials, certificate references, secret values, service authentication material | Secret consumer | No secret is stored in Mendix model constants, DB tables or source repository. |

### 2.1.3 Data Glossary

The following glossary defines the principal business data objects, their meaning, system of record, classification and consumers.

| Business Data Object | Business Definition | System of Record | Data Classification | Consumer / Usage in EMH |
| --- | --- | --- | --- | --- |
| Mendix Account | Application account used by Mendix to establish authenticated access and assign user roles/module roles. | Mendix platform, based on IDAM identity | Confidential | Used for session authorization and role enforcement. |
| IDAM Subject Identifier | Stable identifier issued by IDAM and used to map an authenticated identity to a Mendix account. | IDAM | Confidential | Used for SSO account mapping and audit actor reference. |
| Support User | Authorized Dubai Health user who accesses EMH to investigate support issues. | IDAM | Confidential | Represented through Mendix Account and assigned Mendix roles. |
| User Role | Mendix application-level role used to determine high-level access. | Mendix security model | Internal / Confidential | Used for authorization. |
| Module Role | Mendix module-specific role mapped from application user roles. | Mendix security model | Internal / Confidential | Used for page, microflow and entity access. |
| IDAM User View | Runtime view of user information returned from IDAM for support investigation. | IDAM | Confidential / Highly Confidential depending on attributes | Displayed in User Management investigation pages only. |
| UAE PASS Identity View | Runtime view of UAE PASS linkage and identity verification information. | UAE PASS / IDAM | Confidential | Displayed for identity-linkage investigation. |
| Source Role Assignment View | Runtime view of roles or access assignments held in a source identity service. | IDAM / Identity Service | Confidential | Used for investigation; not used as EMH authorization. |
| Clinical Attachment Application | Clinical Attachment request or application record owned by the Clinical Attachment source system. | Clinical Attachment | Confidential | Displayed through runtime Clinical Attachment views. |
| Clinical Attachment Detail | Detailed processing, status, payment or responsibility information for a Clinical Attachment application. | Clinical Attachment | Confidential / Highly Confidential | Displayed for authorized support investigation. |
| ICP Applicant | Applicant identity information returned through an approved ICP-related integration route. | ICP / Approved source route | Confidential / Highly Confidential | Displayed only where required for investigation. |
| Clinical Responsibility | Current responsible team or owner for a Clinical Attachment request. | Clinical Attachment | Confidential | Displayed where an approved API exists. |
| Premarital Application | Premarital service application record. | Premarital source system | Confidential / Highly Confidential | Displayed through runtime Premarital investigation views. |
| Premarital Payment Status | Payment validation and transaction status associated with a Premarital application. | Premarital / Payment source | Confidential | Display-only support information. |
| Health Card | Health card, coverage and eligibility information associated with a patient. | Patient Services | Confidential / Highly Confidential | Displayed through runtime Health Card views. |
| Sick Leave Certificate | Sick-leave certificate status and related support information. | Patient Services | Highly Confidential | Displayed through runtime Sick Leave views. |
| Medical Report Request | Medical-report request metadata and processing status. | Patient Services | Highly Confidential | Displayed through runtime Medical Report views. |
| Medical Report Document | Document content associated with a medical-report request. | Patient Services / Content system | Highly Confidential | Not retrieved or stored by EMH in Phase 1. |
| Payment Reference | Source payment or transaction reference used to identify payment state. | Owning payment/source system | Confidential / Highly Confidential | Displayed masked where required; not stored. |
| MRN | Medical Record Number used by healthcare systems to identify a patient. | Patient Services / clinical source | Highly Confidential | Search/display value handled transiently and masked. |
| Emirates ID | UAE national identity number used for person lookup. | Identity authority / approved source | Highly Confidential | Search/display value handled transiently and masked. |
| SPTRN | Source payment or transaction reference number. | Patient Services / payment source | Highly Confidential | Runtime-only search/display value. |
| Correlation ID | Non-sensitive identifier generated to link a user interaction, API call, audit event and technical diagnostic record. | EMH | Internal | May appear in audit, operational logs and user-safe error references. |
| Audit Event | Privacy-safe accountability evidence for an EMH support, administration or security-relevant action. | Enterprise Audit Repository | Confidential | Generated by EMH and delivered through AuditOutbox. |
| AuditOutbox | Temporary delivery record used to ensure audit events reach the Enterprise Audit Repository. | EMH temporary operational store | Confidential / Internal | Used only for delivery reliability and retry; not for audit reporting. |
| Operational Exception Log | Sanitized technical diagnostic record describing runtime, integration or platform errors. | Elasticsearch / AppDynamics / Centralized Logging | Internal / Confidential | Used by Operations and SOC for troubleshooting. |
| Security Event Copy | Selected event forwarded to SIEM for detection and correlation. | Originating system remains authoritative | Confidential | Used by SOC; not an audit master. |
| Runtime Configuration | Environment-specific runtime values used to connect and operate the solution. | Platform / deployment configuration | Internal / Restricted depending on value | Managed outside the Mendix data model. |
| Secret Reference | Reference to protected credential, certificate or key stored in enterprise secret management. | Enterprise Secret Manager | Restricted | Used by deployment/runtime services; not exposed to application users. |
| Non-Persistable Entity | Mendix runtime entity whose instances are not committed to the application database. | Mendix model artifact | Classification follows contained data | Used for all external source-system response views. |

## 2.2 Data Mastership

The mastership matrix distinguishes ownership from consumption. EMH consumes data for support investigation but does not become the master of source-system business information. “M” means Master/System of Record, “P” means Provider through an approved interface, “S” means Subscriber/Transient Consumer, “O” means Operational Owner of EMH-specific data, and “—” means no intended role.

| Data Object | IDAM | UAE PASS | ICP | Clinical Attachment | Premarital | Patient Services | Mendix / EMH | Enterprise Audit Repository | Elasticsearch / AppDynamics | SIEM |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Authentication identity | M/P | — | — | — | — | — | S | — | — | S security copy |
| Mendix Account | P identity source | — | — | — | — | — | O | — | — | — |
| Mendix user roles/module roles | — | — | — | — | — | — | O/M | — | — | — |
| IDAM user profile | M/P | — | — | — | — | — | S runtime view | — | — | S security copy where approved |
| UAE PASS identity attributes | — | M/P | — | — | — | — | S runtime view | — | — | — |
| ICP applicant identity | — | — | M/P | P route where applicable | — | — | S runtime view | — | — | — |
| Clinical Attachment application | — | — | — | M/P | — | — | S runtime view | — | — | — |
| Clinical Attachment detail/payment | — | — | — | M/P | — | — | S runtime view | — | — | — |
| Clinical responsibility | — | — | — | M/P | — | — | S runtime view | — | — | — |
| Premarital application | — | — | — | — | M/P | — | S runtime view | — | — | — |
| Premarital payment status | — | — | — | — | M/P | — | S runtime view | — | — | — |
| Health Card | — | — | — | — | — | M/P | S runtime view | — | — | — |
| Sick Leave | — | — | — | — | — | M/P | S runtime view | — | — | — |
| Medical Report request | — | — | — | — | — | M/P | S runtime view | — | — | — |
| Medical Report document | — | — | — | — | — | M/P | — | — | — | — |
| Audit Event | — | — | — | — | — | — | P | M | — | S selected copy |
| AuditOutbox | — | — | — | — | — | — | O temporary delivery | Receives accepted events | — | — |
| Technical exception log | — | — | — | — | — | — | P telemetry source | — | M/O | S where security-relevant |
| Security monitoring event | P where identity event | — | — | — | — | — | P selected event | P selected event | P technical event | M/O detection and correlation |
| Runtime configuration | — | — | — | — | — | — | S runtime consumer | — | — | — |
| Secrets and credentials | — | — | — | — | — | — | S reference consumer | — | — | — |

## 2.3 Data Management

Data management for EMH focuses on minimization, source ownership, secure transient processing, controlled audit delivery, operational diagnostics and privacy protection. EMH does not introduce a local business-data lifecycle for source-system records.

### 2.3.1 Data Profile

The data profile defines the characteristics, expected metrics and architectural implications for the data accessed or generated by EMH. Values must be confirmed through SIT, UAT, performance testing and early production monitoring.

#### 2.3.1.1 Identity & Access Data Profile

Focus: Understanding EMH user base, SSO mapping, Mendix role usage and access-control integrity.

| Metric | Description | Solution Insight / Risk |
| --- | --- | --- |
| Total EMH User Count | Number of active Mendix accounts enabled for EMH access. | Determines licensing, access review scope and support onboarding effort. |
| User Role Distribution | Number of users assigned to each Mendix user role and mapped module role. | Highlights privileged-role concentration and supports least-privilege review. |
| Module Role Coverage | Number of users able to access User Management, Clinical Attachment, Premarital and Patient Services modules. | Confirms whether operational coverage is aligned to approved support responsibilities. |
| Unused Role Assignments | Mendix roles assigned to users who have no active business need. | Indicates access-governance risk and should be remediated through access review. |
| Disabled IDAM User Access Attempts | Attempts by disabled or deprovisioned identities to access EMH. | Supports deprovisioning validation and identity lifecycle monitoring. |
| Access Denial Rate | Number of denied page, microflow or entity access attempts. | High rate may indicate incorrect role mapping, attempted misuse or incomplete user onboarding. |
| Privileged User Count | Number of Application Administrators, Auditors, Security Administrators and platform operators. | Must be tightly controlled, periodically reviewed and segregated. |
| Last Login Distribution | Distribution of active users by last successful login. | Identifies dormant accounts and supports periodic access recertification. |

#### 2.3.1.2 Support Investigation Data Profile

Focus: Understanding investigation workload, search behavior and dependence on external systems.

| Metric | Description | Solution Insight / Risk |
| --- | --- | --- |
| Daily Investigation Count | Number of completed support investigations performed through EMH per day. | Used for runtime sizing, source API load estimation and audit-event volume. |
| Investigation Distribution by Module | Percentage of investigations across User Management, Clinical Attachment, Premarital and Patient Services. | Identifies business-critical modules requiring stronger monitoring and support. |
| Search Criteria Distribution | Percentage of searches by Emirates ID, MRN, application number, mobile number, email, transaction ID, certificate number, SPTRN or reference number. | Helps optimize page design, validation rules and provider API priorities. |
| No-Result Rate | Percentage of searches returning no matching record from the source system. | High rate may indicate user input issues, data-quality gaps or source lookup limitations. |
| Multiple-Result Rate | Percentage of searches returning more than one possible result. | May require result refinement, improved criteria validation or duplicate-handling rules. |
| Incomplete Result Rate | Percentage of responses missing fields required by the page design. | Indicates API contract or source-data completeness issues and may reduce support effectiveness. |
| Average Investigation Duration | Time from search submission to controlled result, no-result or unavailable response. | Supports usability targets and integration-performance analysis. |
| Search Abandonment Rate | Searches started but not completed due to validation, timeout or navigation away. | May indicate UX friction, slow integration or unclear criteria rules. |

#### 2.3.1.3 Clinical Attachment Data Profile

Focus: Understanding Clinical Attachment investigation patterns, application status visibility and source dependency.

| Metric | Description | Solution Insight / Risk |
| --- | --- | --- |
| Clinical Search Volume | Number of Clinical Attachment searches per day. | Determines Clinical Attachment API load and support demand. |
| Application Status Distribution | Percentage of returned applications by source status. | Identifies frequent support scenarios and common operational bottlenecks. |
| Payment Status Distribution | Percentage of returned records by payment state. | Supports payment-issue investigation and dependency analysis. |
| ICP Lookup Usage | Number of ICP applicant lookups triggered from Clinical Attachment investigations. | Indicates dependency on ICP integration and identity-data availability. |
| Facility / Specialty Lookup Usage | Number of facility or specialty reference lookups. | Determines whether a low-sensitivity reference lookup optimization is required. |
| Responsibility Lookup Availability | Percentage of responsibility lookups successfully completed. | Confirms readiness of the responsibility visibility capability. |
| Source Freshness Availability | Percentage of responses containing source last-updated timestamp. | Without freshness information, support users may not know whether the displayed status is current. |
| Clinical API Error Rate | Percentage of Clinical Attachment calls failing by category. | Used to separate source instability from EMH application defects. |

#### 2.3.1.4 Premarital Data Profile

Focus: Understanding Premarital module readiness, application lookup behavior and payment validation coverage.

| Metric | Description | Solution Insight / Risk |
| --- | --- | --- |
| Premarital Search Volume | Number of Premarital application searches expected per day. | Required for capacity planning and prioritization. |
| API Contract Completeness | Availability of approved application and payment API contracts. | Implementation readiness depends on provider contract approval. |
| Application Status Coverage | Percentage of required application status fields available in the API response. | Determines whether EMH can provide meaningful support visibility. |
| Payment Validation Coverage | Percentage of Premarital records with retrievable payment status. | Missing payment data reduces the usefulness of the module. |
| Identifier Coverage | Availability of MRN, Emirates ID, email and application reference in approved response structures. | Impacts search accuracy, result matching and privacy controls. |
| No-Result / Error Rate | Percentage of lookups returning no result or controlled source error. | Helps distinguish user-input limitations from source-system issues. |
| Response Field Stability | Number of contract or field-structure changes during testing. | High change rate indicates readiness risk. |

#### 2.3.1.5 Patient Services Data Profile

Focus: Understanding Patient Services investigation workload and sensitivity across Health Card, Sick Leave and Medical Report functions.

| Metric | Description | Solution Insight / Risk |
| --- | --- | --- |
| Health Card Search Volume | Number of Health Card searches per day. | Determines Patient Services API load and screen-performance requirements. |
| Sick Leave Search Volume | Number of Sick Leave searches per day. | Supports sizing for certificate-related support demand. |
| Medical Report Search Volume | Number of Medical Report request searches per day. | Indicates demand for highly sensitive medical-report investigation capability. |
| Patient Identifier Usage | Percentage of searches using MRN, Emirates ID, mobile number, SPTRN, transaction ID or reference number. | Helps validate search controls, masking requirements and privacy exposure. |
| Payment Status Availability | Percentage of Patient Services responses containing payment status or transaction references. | Missing payment attributes may reduce support ability to investigate payment incidents. |
| Sensitive Field Count | Number of Confidential or Highly Confidential fields returned per Patient Services response. | Drives role restrictions, masking, no-export policy and privacy testing. |
| Document Reference Presence | Percentage of Medical Report responses containing document or FileNet references. | Confirms that document retrieval must remain explicitly controlled and out of scope unless separately approved. |
| Patient Services API Error Rate | Percentage of calls failing by validation, no result, timeout, authorization, unavailable or schema mismatch. | Supports provider escalation and operational monitoring. |

#### 2.3.1.6 Integration & Availability Data Profile

Focus: Understanding external API dependency, performance and operational resilience.

| Metric | Description | Solution Insight / Risk |
| --- | --- | --- |
| API Success Rate | Percentage of successful calls per interface. | Low success rate indicates unstable integration or contract problems. |
| API Timeout Rate | Percentage of calls exceeding configured timeout. | High timeout rate affects user experience and may require provider performance review. |
| Average API Latency | Average and P95 response time per external API. | Used for performance baselines, timeout tuning and user-experience targets. |
| API Failure Distribution | Breakdown of failures by validation, authentication, authorization, no result, timeout, unavailable and schema mismatch. | Helps route incidents to the correct owner and avoid treating all failures as EMH defects. |
| Schema Drift Incidents | Number of response-structure changes detected by mapping or contract tests. | Indicates provider contract instability. |
| Source-System Dependency Share | Percentage of investigations requiring each external system. | Identifies critical dependencies requiring stronger monitoring and escalation. |
| Graceful Degradation Events | Number of times one module becomes unavailable while other modules remain available. | Validates module-level failure isolation. |
| Correlation Propagation Rate | Percentage of external API calls where correlation ID is accepted or returned by provider. | Improves end-to-end troubleshooting and support ownership. |

#### 2.3.1.7 Audit & Operational Evidence Data Profile

Focus: Understanding audit-event generation, delivery reliability and separation from technical diagnostics.

| Metric | Description | Solution Insight / Risk |
| --- | --- | --- |
| Audit Events per Day | Number of support, administration and security audit events generated by EMH. | Used to size the Enterprise Audit Repository and audit delivery capacity. |
| Audit Events by Category | Distribution across Support Investigation, Administration and Security categories. | Supports compliance review and detection of unusual administrative or access activity. |
| Audit Delivery Success Rate | Percentage of audit events acknowledged by the Enterprise Audit Repository. | Validates reliable audit delivery. |
| AuditOutbox Backlog | Number of pending or failed audit-delivery records in Mendix. | High backlog indicates audit-repository outage or delivery failure. |
| Oldest Undelivered Audit Event | Age of the oldest pending AuditOutbox record. | Prevents silent audit-delivery failure and supports compliance monitoring. |
| Duplicate AuditEventId Rejections | Number of duplicate event submissions rejected by the repository. | Confirms idempotency and prevents duplicate audit evidence. |
| Technical Exception Rate | Number of runtime or integration exceptions emitted to AppDynamics/Elasticsearch. | Used for operational stability monitoring; not a substitute for audit completeness. |
| Correlation Coverage | Percentage of audit events and exception logs containing valid CorrelationId. | Enables traceability without mixing audit and exception stores. |

#### 2.3.1.8 Exception Logging & Operational Diagnostics Profile

Focus: Understanding runtime diagnostics, exception searchability and operational analytics.

| Metric | Description | Solution Insight / Risk |
| --- | --- | --- |
| Exception Events per Day | Number of sanitized technical exception records emitted by Mendix runtime and EMH operations logic. | Used to size Elasticsearch indices, retention and alert thresholds. |
| Exception Category Distribution | Distribution across validation, integration, timeout, schema, runtime, authorization, platform and unavailable categories. | Helps distinguish defects from dependency issues. |
| Error Rate by Module | Exception rate grouped by User Management, Clinical Attachment, Premarital and Patient Services. | Identifies unstable modules or source dependencies. |
| P95 Error Search Time | Time required by operations team to search exception records by CorrelationId or time range. | Confirms operational usability of Elasticsearch/Kibana dashboards. |
| Sensitive Data Detection Rate | Number of detected sensitive values in operational logs. | Must remain zero; any occurrence requires security/privacy incident handling. |
| Log Ingestion Delay | Time between exception emission and availability in Elasticsearch. | Impacts incident triage speed. |
| Retention Coverage | Number of days exception logs remain searchable according to operations policy. | Must align with operational support needs and compliance constraints. |
| AppDynamics Correlation Availability | Ability to correlate APM traces with log entries through CorrelationId. | Improves end-to-end diagnosis across application and integration layers. |

### 2.3.2 Data Quality & Reconciliation

Data quality controls focus on validating EMH-owned runtime behavior, input criteria, mapping integrity and audit delivery. EMH does not correct source-system master data. Source business data quality remains the responsibility of the authoritative source owners.

#### 2.3.2.1 Data Quality Controls

| DQ ID | Data Object / Area | Data Quality Check | Type | Implementation Control | Evidence |
| --- | --- | --- | --- | --- | --- |
| DQ-01 | Mendix Account / IDAM mapping | Each active EMH account must map to a stable IDAM subject identifier. | Integrity | SSO mapping validation and account provisioning rules. | SSO test evidence and access review. |
| DQ-02 | Mendix Roles | Each production role must map to approved business responsibilities. | Completeness / Governance | Role matrix and security review. | Approved security matrix. |
| DQ-03 | Search Criteria | At least one approved search criterion must be provided before invoking a source API. | Validity | Server-side microflow validation. | Negative validation tests. |
| DQ-04 | Search Criteria Format | Emirates ID, MRN, reference numbers, transaction IDs, mobile and email formats must be validated before API invocation. | Validity | Format-specific validation microflows. | Functional and negative test evidence. |
| DQ-05 | API Response Mapping | Required response fields must be explicitly mapped; unknown fields must not be silently interpreted. | Completeness / Integrity | Mendix import mappings and contract tests. | API mapping review and contract-test results. |
| DQ-06 | Optional Fields | Missing optional source fields must be displayed as “Not provided by source” or equivalent approved wording. | Presentation Quality | UI display rules and null-safe mapping. | UX acceptance test. |
| DQ-07 | Status Values | Source status values must be displayed as returned or mapped only through approved display mapping. | Accuracy | Controlled status mapping table or enumeration in model, not editable DB table. | Source-owner approval. |
| DQ-08 | Result Limits | Search responses must be bounded by source pagination or EMH display limits. | Completeness / Safety | Page size and maximum result enforcement. | Performance and payload test. |
| DQ-09 | Sensitive Field Masking | Sensitive identifiers must be masked according to role and field classification. | Privacy Quality | Role-specific display logic and privacy matrix. | Privacy and negative-access tests. |
| DQ-10 | Audit Event Completeness | Every completed support investigation and approved administrative/security action must generate an audit event. | Completeness | Audit context microflows and outbox creation. | Audit completeness test. |
| DQ-11 | AuditOutbox Integrity | Each AuditOutbox record must contain AuditEventId, CorrelationId, category, action, outcome and timestamp. | Completeness | Mandatory attributes and validation before queue commit. | Database inspection during test. |
| DQ-12 | Audit Delivery Acknowledgement | Delivered audit events must receive acknowledgement from the Enterprise Audit Repository before local cleanup. | Consistency | Repository acknowledgement handling and housekeeping rules. | Audit delivery test. |
| DQ-13 | Exception Sanitization | Exception logs must not contain patient data, clinical data, search criteria, API payloads, tokens or credentials. | Privacy / Security | Redaction, structured logging and log inspection. | Log review and sensitive-data detection. |
| DQ-14 | Configuration Integrity | Environment-specific endpoint and secret references must be supplied by deployment/platform configuration. | Configuration Quality | Pipeline validation, environment variables, Mendix constants and secret references. | Deployment evidence. |
| DQ-15 | Correlation ID Coverage | Each server-side investigation, audit event and technical diagnostic record must contain a CorrelationId. | Traceability | Common correlation generation and propagation. | Operations traceability test. |

#### 2.3.2.2 Reconciliation Controls

| REC ID | Reconciliation Area | Reconciliation Check | Purpose | Frequency / Trigger | Owner |
| --- | --- | --- | --- | --- | --- |
| REC-01 | AuditOutbox to Enterprise Audit Repository | Compare pending, delivered, failed and acknowledged audit events using AuditEventId. | Confirms no audit event is lost or duplicated. | Continuous monitoring and daily operational check during hypercare. | Operations / Audit Repository Owner |
| REC-02 | EMH Usage to Audit Event Count | Compare completed server-side investigation actions to generated audit events. | Confirms audit completeness for support activity. | SIT, UAT, production monitoring. | Application Owner / Auditor |
| REC-03 | IDAM Account Status to Mendix Access | Validate that disabled/deprovisioned IDAM users cannot access EMH. | Confirms identity lifecycle enforcement. | Access review and deprovisioning test. | IDAM / Security |
| REC-04 | Role Matrix to Mendix Security Configuration | Confirm Mendix roles, module roles, page access, microflow access and entity access match the approved security matrix. | Prevents unauthorized access and role drift. | Every release. | Security Architect / Mendix Lead |
| REC-05 | API Contract to Mendix Mapping | Validate mapping against approved OpenAPI/schema examples. | Prevents schema drift and incorrect interpretation. | Contract change and release testing. | API Owner / Mendix Team |
| REC-06 | Source Response to UI Display | Compare source API test responses to displayed NPE attributes. | Confirms correct field mapping, masking and null handling. | Functional testing. | QA / Business Owner |
| REC-07 | Operational Logs to Sensitive Data Policy | Scan exception logs and Elasticsearch indices for prohibited sensitive patterns. | Confirms no sensitive data leakage. | Automated test, release gate and periodic production control. | Security / Operations |
| REC-08 | Environment Configuration to Approved Baseline | Confirm environment variables, constants and secret references match approved deployment records. | Prevents environment drift. | Deployment and release gates. | Platform / DevSecOps |
| REC-09 | AppDynamics to Elasticsearch Correlation | Validate that runtime traces and exception log entries can be searched by CorrelationId. | Supports incident diagnosis. | Operations readiness testing. | Operations |
| REC-10 | SIEM Event Forwarding | Confirm selected security events are forwarded to SIEM according to approved use cases. | Supports security monitoring without replacing audit mastership. | Security readiness test. | SOC |

### 2.3.3 Data Volume & Sizing

Formal production sizing values are To Be Confirmed through workload estimates, SIT, UAT, performance testing and hypercare monitoring. Sizing must focus on runtime workload, external API usage, temporary AuditOutbox backlog and operational log volume. Source-system business record counts are not used as EMH database sizing inputs because source data is not persisted by EMH.

| Metric | Required Input | Initial Design Rule | Validation Method | Owner |
| --- | --- | --- | --- | --- |
| Named Users | Number of users requiring EMH access by role. | Use for Mendix licensing, access review and role design. | Confirm with business owner and IDAM/security. | Business Owner / Security |
| Peak Concurrent Users | Peak and P95 concurrent sessions. | Use for runtime replica and session-capacity planning. | Load testing using representative roles. | Infrastructure / Mendix Team |
| Searches per Minute | Peak and average searches per module. | Protect source APIs with server-side validation, bounded results and timeouts. | Performance test and source-owner review. | Business / API Owners |
| External API Calls per Investigation | Number of API calls triggered by each investigation flow. | Avoid unnecessary chained calls; call only required APIs. | Microflow review and APM monitoring. | Mendix Lead |
| Average API Response Size | Average, P95 and maximum payload size by API. | Keep pages lightweight and display bounded result sets. | Contract testing and payload measurement. | API Owners |
| Search Result Count | Average and maximum returned records by source API. | Default bounded display; source pagination used where available. | API test cases and performance test. | API Owners / QA |
| Audit Events per Day | Completed support actions plus administration/security events. | Used for Enterprise Audit Repository and audit-delivery throughput. | Audit-event count testing and hypercare monitoring. | Application Owner / Audit Repository Owner |
| AuditOutbox Peak Backlog | Expected backlog during audit repository outage. | Size for bounded outage window and alert on backlog/age thresholds. | Outage simulation and recovery test. | Operations |
| Exception Logs per Day | Runtime, integration and platform diagnostics emitted to logging platform. | Used for Elasticsearch index sizing and retention. | Log volume test and operations review. | Operations |
| Elasticsearch Retention Volume | Daily log volume multiplied by approved retention period. | Retention must align with operations and security policy. | Elasticsearch capacity review. | Operations / SOC |
| Mendix Database Growth | Platform data plus temporary AuditOutbox only. | Database growth should remain low because source data is not persisted. | DB capacity monitoring and audit-outbox tests. | DBA / Platform |
| Network Bandwidth | API payload size multiplied by request rate. | Use compression and bounded responses where supported. | Network/load test. | Infrastructure |
| AppDynamics Telemetry Volume | Runtime, JVM, HTTP, integration and dependency metrics. | Configure dashboards and thresholds without sensitive data. | APM PoC and production monitoring. | Operations |

#### 2.3.3.1 Sizing Guardrails

| Area | Guardrail |
| --- | --- |
| Source-system payloads | EMH must not request unbounded datasets. Source pagination or provider-side limits must be used. |
| UI display | Large result sets must be paginated or bounded to approved limits. |
| AuditOutbox | Backlog thresholds must alert before database growth becomes operationally significant. |
| Exception logs | Logs must be structured, sanitized and indexed by time, module, severity, interface and CorrelationId. |
| Database sizing | Patient, clinical, identity and payment source record volumes are excluded from EMH database sizing. |
| Load tests | Load tests must simulate realistic source latency and controlled failure patterns, not only local page rendering. |
| Multi-replica deployment | Scheduled dispatch and cleanup logic must be idempotent and cluster-safe. |

### 2.3.4 Data Retention & Archival

Retention is based on record purpose and authoritative ownership. EMH does not define retention for source-system business records because those records are not stored in EMH. Audit records, exception logs, security monitoring records and platform backups have different lifecycles and must not be mixed into a single storage model.

| Record Category | Storage Location | Retention Baseline | Deletion / Archive Mechanism | Owner / Decision Status |
| --- | --- | --- | --- | --- |
| External API response data | Not persisted; NPE runtime memory only | Active page/request context only | Discarded automatically when page/session context ends | Approved design rule |
| Search criteria values | Not persisted | Active request context only | Cleared from runtime/page context; not logged | Approved design rule |
| Raw API request/response payloads | Not stored | Not applicable | Not applicable | Approved design rule |
| Mendix Account / role records | Mendix platform database | In accordance with application access and platform policy | Managed through Mendix/IDAM lifecycle and access governance | Security / Platform |
| Minimal IDAM mapping attributes | Optional Mendix Account extension only | While account is active or required for access evidence | Deactivation/removal through account lifecycle process | IDAM / Security |
| AuditOutbox records | Mendix application database | Temporary only until repository acknowledgement; failed records retained for approved short operational window | Housekeeping after successful acknowledgement; failed/aging records trigger alerts | Application Owner / Operations |
| Enterprise Audit Events | Enterprise Audit Repository | To Be Confirmed by Compliance, Information Security and data owner | Repository-managed retention, legal hold and disposal evidence | Compliance / Audit Repository Owner |
| Exception and runtime logs | Elasticsearch / AppDynamics / centralized operational logging | Provisional 90 days unless enterprise operations policy requires otherwise | Managed through logging platform lifecycle policies | Operations / SOC |
| Security monitoring signals | SIEM and originating authoritative platforms | Per SOC/security policy | Managed by SIEM/originating platform retention | SOC |
| Deployment configuration records | Controlled deployment/platform repository | Per release and change-management policy | Managed by DevSecOps/platform process | Platform / DevSecOps |
| Secrets and certificates | Enterprise Secret Manager / PKI | Per enterprise rotation and retention policy | Rotation, revocation and controlled recovery | Secret Management / PKI |
| Database backups | Enterprise backup platform | Must meet approved RPO/RTO and compliance requirements | Backup lifecycle and secure expiry | DBA / Infrastructure |
| Test evidence | Controlled QA/evidence repository | Per project governance and audit requirements | Retention according to delivery governance | QA / Project Governance |

#### 2.3.4.1 AuditOutbox Retention Rules

| Rule | Requirement |
| --- | --- |
| Purpose limitation | AuditOutbox exists only to guarantee delivery of audit events to the Enterprise Audit Repository. |
| No reporting | AuditOutbox must not be used for audit reporting, compliance search or legal evidence retrieval. |
| No sensitive payload | AuditOutbox must not contain search criteria, patient data, clinical data, payment data, API payloads, tokens, credentials, exception messages or stack traces. |
| Successful delivery | Acknowledged records are removed through controlled housekeeping. |
| Failed delivery | Failed records remain only for the approved retry window and trigger operational alerts. |
| Idempotency | AuditEventId must support safe retry without duplicate authoritative audit records. |
| Legal hold | Legal hold applies to authoritative records in the Enterprise Audit Repository, not to local outbox delivery records. |

#### 2.3.4.2 Exception Log Retention Rules

| Rule | Requirement |
| --- | --- |
| Storage | Exception logs are retained in Elasticsearch/AppDynamics/centralized logging, not Mendix DB. |
| Purpose | Used for troubleshooting, monitoring, performance analysis and incident response. |
| Access | Restricted to Operations, SOC and approved technical support roles. |
| Sanitization | Logs must exclude sensitive identifiers, source API payloads, authentication material and clinical data. |
| Indexing | Logs should be searchable by timestamp, environment, module, interface, severity, outcome category and CorrelationId. |
| Lifecycle | Retention and deletion are governed by logging-platform policies. |
| Audit separation | Exception logs are not audit evidence and must not be used as a substitute for audit completeness. |

### 2.3.5 Data Privacy Compliance

Privacy controls are embedded into the data model, integration pattern, display policy, audit delivery and operational logging design. EMH processes personal and healthcare data only for authorized support investigation and minimizes both persistence and exposure.

| Privacy Principle | Design Control | Verification |
| --- | --- | --- |
| Purpose limitation | EMH functions are limited to approved support investigation modules. | Use-case review and acceptance scenarios. |
| Data minimization | Only required fields are mapped into NPEs; raw API payloads are not stored. | Domain model, mapping review and database inspection. |
| Storage limitation | Source-system response data is non-persistable; only AuditOutbox is temporarily persisted for audit delivery. | Database inspection after test searches. |
| Access limitation | Mendix user roles, module roles, page access, microflow access and entity access enforce authorization. | Security matrix and negative-access testing. |
| Display limitation | Sensitive values are masked by default and shown only where role and purpose require. | Privacy field matrix and UI tests. |
| Source transparency | Pages identify the source system and freshness timestamp where available. | UX acceptance testing. |
| Accuracy | EMH displays current source-system data without local modification. | API contract and reconciliation tests. |
| Confidentiality | TLS, secrets management, role restrictions and no-store controls protect data in transit and display. | Security configuration evidence. |
| Auditability | Privacy-safe audit events record accountability without storing searched values or source payloads. | Audit sampling and audit completeness tests. |
| Diagnostic separation | Technical exceptions are stored separately in Elasticsearch/AppDynamics and do not contain business payloads. | Log inspection and redaction tests. |
| Data subject rights | EMH is not the master; requests are routed to the controlling source system and privacy office. | Operating procedure and ownership matrix. |
| Residency | Deployment, persistence, audit delivery and operational logging must remain within approved enterprise/residency boundaries. | Infrastructure and data-flow confirmation. |

#### 2.3.5.1 Privacy Field Handling Summary

| Field / Data Element | Category | Classification | Persistence in EMH | Logging Rule | Display Rule | Master |
| --- | --- | --- | --- | --- | --- | --- |
| IDAM Subject ID | Identity reference | Confidential | Optional minimal Mendix Account mapping | Not in generic runtime logs | Security/admin context only where needed | IDAM |
| Username / Login ID | Identity | Confidential | Mendix Account/native platform where required | Not logged as raw search value | Support role as approved | IDAM |
| Full Name | Identity / Patient | Confidential | NPE only | Never raw in exception logs | Display only where needed | Source system |
| Email | Contact | Confidential | Optional minimal account display value; source email NPE only | Never raw in exception logs | Masked by default | IDAM/source |
| Mobile | Contact | Confidential | NPE only | Never raw | Masked by default | IDAM/source |
| Emirates ID | National identifier | Highly Confidential | NPE only | Never raw; never in URL logs | Masked; full access exceptional | Identity/source |
| MRN | Health identifier | Highly Confidential | NPE only | Never raw | Masked by default | Patient Services |
| Passport Number | National identifier | Highly Confidential | NPE only | Never raw | Masked and restricted | Identity/source |
| Date of Birth | Personal | Highly Confidential | NPE only | Never raw | Restricted detail | Source |
| UAE PASS UUID | External identity reference | Highly Confidential | NPE only | Never raw | Restricted | UAE PASS |
| Application Reference | Business identifier | Confidential | NPE only | Masked/safe category only | Display as approved | Source application |
| Payment Reference | Financial identifier | Highly Confidential | NPE only | Never raw | Masked | Payment/source system |
| Payment Status | Financial status | Confidential | NPE only | Safe aggregate category only | Relevant support role | Source system |
| Medical Report Reference | Health identifier | Highly Confidential | NPE only | Never raw | Masked and restricted | Patient Services |
| FileNet / Document Reference | Content reference | Highly Confidential | NPE only if provided | Never raw | Restricted; no document retrieval | Patient Services/content system |
| Search Criteria | Mixed sensitive | Highly Confidential | Active request context only | Never | Submitting authorized user only | User/source |
| Raw API Payload | Mixed sensitive | Highly Confidential | Never persisted | Never | Not user-accessible | Source transport |
| AuditEventId | Audit identifier | Confidential | AuditOutbox temporarily; repository permanently | Allowed in structured audit flow | Auditor/repository access only | Enterprise Audit Repository |
| CorrelationId | Operational trace | Internal | Permitted | Allowed | May be displayed as safe error reference | EMH |
| Exception Category | Operational | Internal | Elasticsearch/AppDynamics only | Allowed if sanitized | Operations/SOC only | EMH runtime |
| Stack Trace | Technical diagnostic | Potentially Confidential | Central logging only if sanitized | Restricted operational log only | Operations only | Runtime/logging platform |
| Authentication Token / SAML Assertion | Secret | Restricted | Never persisted in EMH entities | Never | Not accessible | IDAM/runtime |
| API Credential / Certificate Key | Secret | Restricted | Secret manager only | Never | Not accessible | Enterprise Secret Manager |

# 3. Application Architecture

The Application Architecture defines the Mendix application structure, module responsibilities, interface design, environment model and application server considerations. EMH is implemented as a modular Mendix monolith. The application uses capability-aligned modules, native Mendix security and controlled REST integrations. The architecture avoids unnecessary distributed services, duplicate authorization databases, direct source-database access and application-managed secret storage.

## 3.1 Application Interface View

| Interface Direction | Consumer | Provider | Business Purpose | Protocol / Pattern | Data Persistence |
| --- | --- | --- | --- | --- | --- |
| Inbound | Managed Browser / Support User | EMH Mendix Application | Access responsive support investigation workspace. | HTTPS through enterprise ingress/WAF. | User-entered criteria remain transient. |
| Inbound | IDAM | Mendix SSO endpoint / supported SSO module | Establish authenticated user session. | SAML 2.0 target baseline; final protocol TBC. | No password, token or assertion persistence in EMH business entities. |
| Outbound | EMH | IDAM User APIs | Search user profile, account status and source role information for investigation. | REST/JSON over TLS. | Response mapped to NPEs only. |
| Outbound | EMH | UAE PASS / approved identity route | Retrieve identity linkage and verification status. | REST/JSON over TLS; routing TBC. | Response mapped to NPEs only. |
| Outbound | EMH | Clinical Attachment | Retrieve application, details, payment status, ICP context, references and responsibility where available. | REST/JSON over TLS. | Response mapped to NPEs only. |
| Outbound | EMH | Premarital | Retrieve Premarital application and payment status. | REST/JSON over TLS; contract TBC. | Response mapped to NPEs only. |
| Outbound | EMH | Patient Services | Retrieve Health Card, Sick Leave and Medical Report request information. | REST/JSON over TLS. | Response mapped to NPEs only. |
| Outbound | EMH | Enterprise Audit Repository | Submit privacy-safe audit events for support, administration and security-relevant actions. | REST/JSON over TLS using approved service identity; queued through AuditOutbox. | Authoritative record retained externally. |
| Outbound | Mendix Runtime | AppDynamics | Runtime monitoring, performance and dependency telemetry. | Approved APM agent/protocol. | No business payload. |
| Outbound | Mendix Runtime / Logging Pipeline | Elasticsearch / Centralized Logging | Store sanitized technical exceptions and runtime diagnostics. | Structured log forwarding. | Exception logs only; no audit mastership. |
| Outbound | Approved Security Sources | SIEM | Security detection, correlation and alerting. | Approved SIEM feed. | Security-event copy only. |
| Outbound | CI/CD | Mendix Runtime Platform / Container Platform | Deploy immutable application artifact and environment configuration. | Approved pipeline/operator/deployment pattern. | Deployment evidence retained by DevSecOps. |

## 3.2 Component Description

| Component | Location | Responsibility | Boundary / Constraint |
| --- | --- | --- | --- |
| EMH_Shell | Mendix | Application layout, navigation, landing page and module entry points. | Navigation visibility is not security. Actual authorization is enforced through Mendix roles, page access and microflow access. |
| EMH_Security | Mendix | SSO integration support, account mapping, role validation helpers and access-denied handling. | Does not authenticate passwords, store tokens or duplicate IDAM lifecycle. |
| EMH_UserManagement | Mendix | IDAM internal/external user investigation, UAE PASS linkage view and role-assignment view where API exists. | Read-only investigation. Source response data is represented through NPEs. |
| EMH_ClinicalAttachment | Mendix | Clinical Attachment application search, detail/payment view, ICP view, reference view and responsibility view where API exists. | Read-only. No clinical data is persisted. |
| EMH_Premarital | Mendix | Premarital application and payment investigation. | Implementation depends on approved source API contracts. |
| EMH_PatientServices | Mendix | Health Card, Sick Leave and Medical Report request investigation. | Highly sensitive runtime views; no document retrieval or persistence. |
| EMH_Audit | Mendix | Builds privacy-safe audit events and queues them in AuditOutbox for delivery to the Enterprise Audit Repository. | AuditOutbox is temporary only. EMH does not provide the authoritative audit database. |
| EMH_Operations | Mendix | Generates CorrelationId, creates user-safe error responses and emits sanitized technical diagnostics. | Does not persist exception tables in Mendix DB. Exception logs flow to Elasticsearch/AppDynamics. |
| EMH_IntegrationCommon | Mendix | Provides common REST invocation wrapper, correlation propagation, timeout handling, error classification, redaction and mapping helpers. | Contains technical integration utilities only; no business data ownership. |
| EMH_Administration | Mendix | Provides controlled administrative pages supported by Mendix roles, such as limited operational diagnostics or audit-delivery status where approved. | Does not manage users, roles, permissions, secrets or endpoint URLs through database tables. |
| Mendix Native Security | Mendix platform | Provides users, roles, module roles, page access, microflow access and entity access. | Primary authorization boundary. No parallel permission engine. |
| IDAM | External | Authentication, identity lifecycle, MFA, account status and identity APIs. | Identity system of record. |
| Enterprise Audit Repository | External | Permanent audit storage, search, retention, legal hold and disposal evidence. | Audit system of record. |
| Elasticsearch / AppDynamics | External | Exception indexing, search, runtime monitoring and operational diagnostics. | Operational diagnostics only; not audit repository. |
| Source Applications | External | Business data ownership and processing for Clinical, Premarital and Patient Services. | Systems of record; expose approved APIs only. |
| Platform Services | External | Ingress, runtime platform, database, registry, secret management, monitoring, backup and DR. | Operated by enterprise platform teams. |

## 3.3 Interface Description

Every interface must have an accountable provider, approved contract, security model, expected response structure, error behavior and support path. EMH consumes interfaces only through approved REST APIs and does not depend on source database semantics, source UI screens or undocumented payload fields.

| Interface Concern | Required Design |
| --- | --- |
| Contract | Approved OpenAPI or equivalent contract with operation names, required/optional fields, enumerations, examples, errors and versioning. |
| Authentication | Approved service authentication such as OAuth2 client credentials, mTLS, gateway-issued identity or equivalent enterprise standard. |
| Authorization | Service identity has least-privilege read-only access. Source systems remain responsible for enforcing provider-side authorization. |
| Transport | HTTPS/TLS through approved enterprise connectivity and allow-listed routes. |
| Correlation | EMH generates a CorrelationId and propagates it to providers where supported. |
| Timeout | Timeout is configured through environment configuration or constants, not through mutable database tables. |
| Retry | At most one retry for approved idempotent transient failures. No retry for validation, authorization or most 4xx errors. |
| Pagination | Source pagination must be used where available. EMH applies bounded display limits. |
| Error Model | Transport, authentication, authorization, validation, no-result, unavailable, timeout and schema errors are mapped to user-safe categories. |
| Sensitive Logging | Search values, request bodies, response bodies, tokens, credentials, clinical data and patient data are never logged. |
| Schema Drift | Contract tests must detect incompatible response changes before release. |
| Availability | Failure of one interface affects only the related module/function. The rest of EMH remains available. |
| Configuration | Endpoint URLs, credentials, certificates and secrets are externalized through environment variables, deployment parameters, Mendix constants and secret references. |
| Observability | Interface code, operation code, duration, outcome category and CorrelationId are emitted to operational telemetry. |

### 3.3.1 Interface Design

| Step | Mendix Design | Control |
| --- | --- | --- |
| 1. Capture Criteria | Page binds user input to a transient SearchCriteria NPE. | No search value is persisted. Client-side behavior is usability only. |
| 2. Authorize Action | Server-side microflow verifies the user’s Mendix role/module role permission. | Microflow access is authoritative. Direct URL or manipulated client calls are blocked. |
| 3. Validate Criteria | Validation microflow checks minimum criteria, allowed combinations and field format. | Invalid input returns safe validation messages without logging the value. |
| 4. Create Context | CorrelationId and operation context are created. | CorrelationId is non-sensitive and may be logged. |
| 5. Invoke API | Dedicated consumed REST action invokes the fixed approved provider endpoint. | Endpoint and credentials are supplied from environment configuration/secret references, not database tables. |
| 6. Evaluate Response | Response status and provider error category are mapped to common outcome categories. | Internal exception detail is not shown to users. |
| 7. Map Data | Response is mapped into module-specific NPEs. | Explicit field mapping and null handling are required. |
| 8. Apply Display Policy | Page displays approved fields with masking and role-specific restrictions. | UI hiding is not treated as security; role/entity/microflow access remains mandatory. |
| 9. Generate Audit Event | A privacy-safe audit event is created after the server-side outcome is known. | Audit event contains metadata only; no search values, API payloads or exception details. |
| 10. Queue Audit Delivery | Audit event is written to AuditOutbox for delivery to Enterprise Audit Repository. | AuditOutbox commit must succeed for confidential result display where required by policy. |
| 11. Emit Diagnostics | Technical failures are emitted as sanitized structured logs to AppDynamics/Elasticsearch. | Exception diagnostics are separate from audit evidence. |
| 12. Return UX | Page shows result, no-result, validation, unavailable or unauthorized state. | User receives safe message and CorrelationId where useful. |

### 3.3.2 API List

| API Name | URI Path | HTTP Method | Provider | Consumer(s) | Description | Status |
| --- | --- | --- | --- | --- | --- | --- |
| IDAM Internal User Search | TBC | TBC | IDAM | EMH | Retrieves internal user account/profile details for support investigation. | Existing / contract TBC |
| IDAM External User Search | TBC | TBC | IDAM | EMH | Retrieves external user account/profile details for support investigation. | Existing / contract TBC |
| IDAM User Roles Lookup | TBC | TBC | IDAM | EMH | Retrieves source identity role assignments where supported. | TBC |
| UAE PASS Identity Lookup | TBC | TBC | UAE PASS / Approved identity route | EMH | Retrieves UAE PASS linkage and verification status. | TBC |
| Clinical Application Search | TBC | TBC | Clinical Attachment | EMH | Retrieves Clinical Attachment application summary results. | Existing / contract TBC |
| Clinical Application Detail & Payment | TBC | TBC | Clinical Attachment | EMH | Retrieves detailed application status and payment context. | Existing / contract TBC |
| Clinical ICP Applicant Lookup | TBC | TBC | Clinical / ICP route | EMH | Retrieves applicant information through approved route. | Existing / ownership TBC |
| Clinical Reference Data Lookup | TBC | TBC | Clinical Attachment | EMH | Retrieves facility/specialty reference values where required. | Existing / contract TBC |
| Clinical Responsibility Lookup | TBC | TBC | Clinical Attachment | EMH | Retrieves responsible team or owner for application handling. | TBC |
| Premarital Application Lookup | TBC | TBC | Premarital | EMH | Searches Premarital applications by approved criteria. | TBC |
| Premarital Payment Validation | TBC | TBC | Premarital / Payment source | EMH | Retrieves Premarital payment status and validation result. | TBC |
| Patient Services Health Card Search | TBC | TBC | Patient Services | EMH | Retrieves Health Card status and related support details. | Existing / contract TBC |
| Patient Services Sick Leave Search | TBC | TBC | Patient Services | EMH | Retrieves Sick Leave certificate status and related support details. | Existing / contract TBC |
| Patient Services Medical Report Search | TBC | TBC | Patient Services | EMH | Retrieves Medical Report request status and references. | Existing / contract TBC |
| Submit Audit Event | TBC | POST | Enterprise Audit Repository | EMH | Submits privacy-safe audit events queued by EMH. | TBC |
| Audit Event Acknowledgement | TBC | Response / callback pattern TBC | Enterprise Audit Repository | EMH | Confirms receipt and authoritative storage of submitted audit events. | TBC |
| Exception Log Forwarding | TBC | Agent / structured log pipeline | Elasticsearch / Centralized Logging | Mendix Runtime | Sends sanitized runtime and exception diagnostics to operational logging. | TBC |
| APM Telemetry | TBC | Agent / supported telemetry | AppDynamics | Mendix Runtime | Provides runtime, dependency and performance monitoring. | TBC |
| SIEM Security Feed | TBC | TBC | SIEM | Approved sources | Receives selected security-relevant signals for detection and correlation. | TBC |

### 3.3.3 Event List

Phase 1 does not introduce a business event bus. Events listed below are application audit, audit-delivery or operational monitoring events. They do not replace source-system business events.

| Event Code | Trigger | Persisted? | Minimum Safe Data | Consumer / Use |
| --- | --- | --- | --- | --- |
| SUPPORT_INVESTIGATION_COMPLETED | Server-side investigation returns success, no result or controlled failure. | Submitted to Enterprise Audit Repository; temporarily queued in AuditOutbox. | Actor reference, module, action, outcome, timestamp, source-system code, CorrelationId. | Auditor, compliance review, support activity analysis. |
| ACCESS_DENIED | User attempts protected page, microflow or data access without authorization. | Submitted to Enterprise Audit Repository where observed by EMH; selected copy may go to SIEM. | Actor reference if available, attempted action, module, outcome, timestamp, CorrelationId. | Security review and SOC correlation. |
| ADMINISTRATION_CHANGED | Approved administrative change occurs within EMH-controlled administration functions. | Submitted to Enterprise Audit Repository; queued through AuditOutbox. | Actor reference, object type, safe object key, action, timestamp, CorrelationId. | Governance and audit review. |
| AUDIT_DELIVERY_STATUS | Audit dispatch process identifies repeated delivery failure, recovery or aging backlog. | Operational telemetry only; material events may generate audit event if required. | Queue depth, oldest event age, attempt count, outcome category, environment, CorrelationId. | Operations monitoring and incident management. |
| TECHNICAL_EXCEPTION | Runtime, mapping or integration exception requires diagnosis. | No Mendix DB persistence. Stored in Elasticsearch/AppDynamics through structured logging. | Environment, module, interface code, exception category, safe message, severity, CorrelationId. | Operations and SOC troubleshooting. |
| INTEGRATION_TIMEOUT_OR_UNAVAILABLE | External API times out or is unavailable. | No Mendix DB persistence except audit outcome of user action. | Interface code, operation code, duration, outcome category, CorrelationId. | Operations/APM/provider escalation. |
| AUTHENTICATION_EVENT | Authentication succeeds or fails at IDAM. | Authoritative in IDAM; EMH records only its own access outcome where necessary. | IDAM-managed security event metadata. | IDAM/SOC security monitoring. |
| SECURITY_SIGNAL_FORWARDED | Approved security signal is forwarded to SIEM. | SIEM copy only; originating system remains authoritative. | Event category, source, safe actor/context, timestamp, CorrelationId where available. | SOC detection and correlation. |

### 3.3.4 Application Server Details

| Server / Runtime Aspect | Target Design | Status / Constraint |
| --- | --- | --- |
| Runtime | Supported Mendix Runtime version governed by enterprise platform standards. | Version TBC. |
| Java Runtime | Runtime-supported JVM according to Mendix support matrix. | No independent runtime upgrade outside supported platform matrix. |
| Container Image | Immutable Mendix application/runtime image stored in internal registry where containerized deployment is used. | Registry, signing and import process TBC. |
| Replicas | Production replica count based on availability and performance requirements. | Multi-replica behavior, scheduled job idempotency and licensing must be validated. |
| Ingress | Enterprise ingress/reverse proxy/WAF with approved TLS, headers and request limits. | TLS termination, timeout and source-IP propagation TBC. |
| Session Handling | Mendix session integrated with SSO. | Idle timeout, absolute timeout, logout behavior and load-balancing behavior TBC. |
| Database Connectivity | Encrypted connection to supported dedicated database for Mendix platform persistence and AuditOutbox. | Database version, HA pattern and driver support TBC. |
| File Storage | Platform-managed storage only where required by Mendix runtime or approved features. | No business document storage in Phase 1. |
| Configuration | Environment variables, Mendix constants, deployment parameters and enterprise secret references. | No security-sensitive configuration table in Mendix DB. |
| Secrets | Enterprise secret-management service integrated with deployment/runtime. | No secrets in source repository, model constants, DB tables or release notes. |
| Health and Metrics | Runtime health checks, JVM metrics, integration metrics and AppDynamics telemetry. | Exact endpoints/agent configuration TBC. |
| Time Handling | Store operational timestamps consistently and display in approved UAE business timezone. | UTC storage/display convention TBC. |
| Logging | Structured runtime logs forwarded to Elasticsearch/AppDynamics/centralized logging. | Sensitive-data redaction mandatory. |

## 3.4 Application Environments

| Business Application | Environment Name | Environment Type | Mendix Deployment | Purpose | Availability | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Error Management Hub | Development | Development | Mendix Runtime on approved on-premises platform | Feature development, component testing and developer validation. | Internal | Uses synthetic data, mocks or development endpoints. |
| Error Management Hub | SIT | System Integration Testing | Mendix Runtime on approved on-premises platform | Integrated testing with IDAM and source-system test APIs. | Internal | Uses test/synthetic data and controlled provider environments. |
| Error Management Hub | UAT | User Acceptance Testing | Mendix Runtime on approved on-premises platform | Business validation, user acceptance, access testing and release approval. | Internal | Uses representative non-production data approved by privacy/security. |
| Error Management Hub | Performance / Security | Non-functional testing | Mendix Runtime on production-like platform where available | Performance, resilience, DAST, monitoring and operational readiness validation. | Restricted | Should avoid production data unless formally approved. |
| Error Management Hub | Production | Production | Mendix Runtime on approved on-premises production platform | Live support investigation for authorized Dubai Health users. | Production service window TBC | Uses production source APIs; EMH persists no source-system response data. |
| Error Management Hub | DR / Recovery | Disaster Recovery | Recovery Mendix runtime platform or redeploy target | Recovery validation and continuity execution. | Activated under DR process | Uses approved restored database, configuration and secret references. |

### 3.4.1 Environment Mapping

| EMH Environment | Target System | Target Environment | Purpose | Data Segregation / Notes |
| --- | --- | --- | --- | --- |
| Development | IDAM | Development / Test | SSO development and account mapping validation. | Test identities only. |
| Development | Clinical Attachment | Development / Mock | Connector development and mapping validation. | Synthetic records only. |
| Development | Premarital | Development / Mock | Connector scaffolding and contract validation. | Synthetic records only. |
| Development | Patient Services | Development / Mock | Connector development and page validation. | Synthetic records only. |
| Development | Enterprise Audit Repository | Development / Mock | Audit event submission testing. | No production audit records. |
| Development | Elasticsearch/AppDynamics | Development / Test | Log and telemetry integration validation. | Sanitized diagnostics only. |
| SIT | IDAM | SIT | End-to-end authentication and role mapping. | Approved SIT identities. |
| SIT | Clinical Attachment | SIT | Functional API integration testing. | Controlled test data. |
| SIT | Premarital | SIT | Functional API validation where contract exists. | Controlled test data. |
| SIT | Patient Services | SIT | Health Card, Sick Leave and Medical Report integration testing. | Synthetic or approved masked data. |
| SIT | Enterprise Audit Repository | SIT | Audit delivery and acknowledgement testing. | Test audit events only. |
| SIT | Elasticsearch/AppDynamics | SIT | Operational logging and performance telemetry testing. | No sensitive payloads. |
| UAT | IDAM | UAT | Business user access validation. | Approved UAT identities. |
| UAT | Clinical Attachment | UAT | Business validation of Clinical Attachment support views. | Representative data approved for UAT. |
| UAT | Premarital | UAT | Business validation of Premarital support views. | Subject to contract/data availability. |
| UAT | Patient Services | UAT | Business validation of Patient Services support views. | Controlled and approved data only. |
| UAT | Enterprise Audit Repository | UAT | Audit evidence validation by auditor/security roles. | UAT audit repository or approved non-production equivalent. |
| UAT | Elasticsearch/AppDynamics | UAT | Runbook and incident rehearsal. | Sanitized diagnostics only. |
| Performance / Security | Source APIs / Virtualized Services | Performance / Test | Load, latency and resilience validation. | Synthetic high-volume data. |
| Production | IDAM | Production | Live authentication and identity lifecycle. | Production identities. |
| Production | Clinical Attachment | Production | Live Clinical Attachment investigation. | Production source data viewed transiently only. |
| Production | Premarital | Production | Live Premarital investigation once approved. | Production source data viewed transiently only. |
| Production | Patient Services | Production | Live Patient Services investigation. | Production source data viewed transiently only. |
| Production | Enterprise Audit Repository | Production | Permanent audit retention and compliance search. | Authoritative audit records. |
| Production | Elasticsearch/AppDynamics | Production | Operational diagnostics and runtime monitoring. | Sanitized logs and metrics only. |
| Production | SIEM | Production | Security detection and correlation. | Selected security-event copies only. |
| DR / Recovery | IDAM / APIs / Audit / Logging | DR or Production as approved | Service restoration and validation. | Follows approved DR operating model. |

# 4. Technical Architecture

The technical architecture places the Mendix application runtime inside the organization’s private hosting environment. Runtime deployment, database, ingress, secrets, monitoring, backup and disaster recovery are independently operated platform capabilities. The design must use only versions and deployment modes supported by the approved Mendix subscription and private-platform support matrix.

## 4.1 Implementation & Deployment View

| Zone / Tier | Components | Responsibility | Key Controls |
| --- | --- | --- | --- |
| User Zone | Managed browser/device, corporate network | End-user access | Device security, browser support, DNS and network identity. |
| Edge / Access Zone | Enterprise WAF, reverse proxy, ingress/load balancer, certificates | Secure inbound routing | TLS, header policy, request limits, source restrictions and health routing. |
| Application Zone | Mendix runtime pod/container(s), operator/deployment controller, runtime config | Application execution | Namespace isolation, least-privilege service account, resource limits, probes and immutable deployment. |
| Data Zone | Dedicated Mendix database, optional platform file/object storage | Persistent state | Encryption, database accounts, HA, backup, monitoring and restricted network path. |
| Integration Zone | API gateway/routes to IDAM, UAE PASS/ICP, Clinical, Premarital and Patient Services | Outbound service access | Allow-list, mTLS/OAuth/API key, timeout, rate policy and correlation. |
| Management Zone | CI/CD runner, internal registry, secrets manager, AppDynamics/log collector/SIEM | Build, deploy and operate | Segregated administration, signed artifacts, audit and break-glass control. |
| DR Zone | Secondary platform/database capability or rebuild location | Continuity | Artifact availability, configuration backup, database restore/replication and tested runbook. |

### 4.1.1 On-Premises Deployment View

The preferred target is Mendix on a private Kubernetes or OpenShift platform. The Mendix Operator/deployment tooling manages app environments while enterprise teams retain control of cluster, ingress, registry, storage, database, secrets and monitoring. Connected versus standalone/air-gapped operation must be chosen based on outbound-connectivity policy. If a private cluster is unavailable, an approved standalone Mendix deployment may be assessed, but it requires a separate operability and supportability decision.

| Deployment Element | Recommended Baseline | To Be Confirmed (TBC) |
| --- | --- | --- |
| Container platform | Existing enterprise Kubernetes or OpenShift platform | Distribution/version, node pools, namespaces/projects, operator privileges. |
| Mendix operating mode | Private-platform operator/deployment tooling where supported | Connected or standalone mode; license/entitlement. |
| Cluster placement | Dedicated namespace per environment; production separated from non-production | Physical/cluster separation requirements. |
| Ingress | Enterprise ingress/WAF with approved TLS certificate and hostname | Product, TLS termination point, client IP propagation, timeout/body limits. |
| Container registry | Internal registry with controlled import/promotion | Image scanning, signing, retention and offline transfer. |
| Database | Dedicated supported SQL Server baseline | Version, edition, HA, encryption, backup agent and connectivity. |
| Persistent storage | Only platform/runtime needs and approved future file features | Storage class, encryption, backup and DR. |
| Secrets | Enterprise secrets manager integrated with deployment configuration | Product, rotation mechanism and access identity. |
| Outbound network | Allow-listed HTTPS to approved APIs, IDAM metadata and monitoring destinations | Proxy, firewall ports, DNS, certificate trust and mTLS. |
| Observability | Mendix runtime logs/metrics/JVM telemetry to AppDynamics and central collectors | Agent method, dashboards, alert thresholds and SIEM events. |
| Time synchronization | Enterprise NTP across cluster, database and source systems | Monitoring and drift threshold. |
| Administration | Separate cluster/operator/database/app administration roles | Named groups, MFA/PAM and break-glass procedure. |

## 4.2 Technology Landscape

| Category | Target Technology / Capability | Use in EMH | Selection Note |
| --- | --- | --- | --- |
| Low-code platform | Mendix Studio Pro + Mendix Runtime | Model, build and run EMH | Version TBC; pin through lifecycle policy. |
| Private deployment | Mendix on Kubernetes/OpenShift with operator/deployment tools | On-premises runtime management | Preferred target subject to entitlement and platform readiness. |
| Web UI | Mendix responsive web pages and supported widgets | Support workspace | Use supported components; custom widgets require review. |
| Business logic | Microflows and limited nanoflows | Validation, orchestration, mapping and UX behavior | Server-side microflows for security-sensitive actions. |
| Data modeling | Persistable and non-persistable Mendix entities | Operational store and transient API views | NPE-first for source data. |
| Integration | Consumed REST, import/export mappings and approved Marketplace modules | J.1–J.13 and SSO | Custom Java only for an approved capability gap. |
| Identity | IDAM + SAML 2.0 target | SSO and user mapping | Protocol/claims TBC. |
| Database | SQL Server baseline | Mendix persistence | Supported version/driver/HA TBC. |
| Container platform | Enterprise Kubernetes/OpenShift | Runtime, scaling and health | Outside Mendix ownership. |
| Ingress/WAF | Enterprise standard | TLS and edge security | Outside Mendix. |
| Secrets | Enterprise vault/Kubernetes secret integration | API credentials, certificates and environment values | No secrets in model constants/repository. |
| Monitoring/APM | AppDynamics plus centralized platform metrics and log collection | Runtime, HTTP, JVM, integration and exception diagnostics | Operational logs are stored outside the EMH database; integration PoC required. |
| Security monitoring | Enterprise SIEM/SOC | Receives selected identity, access, platform and security-relevant application signals for detection and correlation | Not an audit system of record; feed, schema and retention follow the SOC standard. |
| CI/CD | Enterprise pipeline + Mendix CLI/platform APIs/operator | Build, scan, package, deploy and promote | Segregation and immutable artifacts. |
| Testing | Mendix unit testing tools where approved, API tests, browser automation, DAST and load testing | Functional/non-functional evidence | Toolchain TBC by QA/Security. |

## 4.3 Technical Services / Components

| Technical Service | Implemented in Mendix | Implemented Outside Mendix | Service-Level Requirement |
| --- | --- | --- | --- |
| Authentication adapter | SAML configuration/mapping and application session handling | IDAM authentication, MFA, signing keys and identity lifecycle | SSO availability, claim integrity and logout/session behavior. |
| Authorization | User roles, module roles, page/microflow/entity access | IDAM group feed/provisioning if approved; PAM for admins | Deny by default and timely revocation. |
| REST connector | Consumed REST actions, mappings, error translation and correlation | Source APIs, gateway, DNS, certificates and service identities | Bounded timeout, secure authentication and stable contract. |
| Configuration | Mendix constants and controlled runtime references only; no configuration tables for URLs, credentials or secrets. | Environment variables, deployment parameters, enterprise secret manager, PKI and platform manifests. | Environment segregation; changes follow approved change management and generate administration audit events where applicable. |
| Audit service | Creates privacy-safe audit event requests, queues them in AuditOutbox and dispatches them through a controlled Task Queue/microflow pattern. | Enterprise Audit Repository provides authoritative storage, audit search, retention, legal hold and disposal. Optional one-way security event copies to SIEM. | Mendix DB is not the audit system of record; AuditOutbox is temporary only; no sensitive payloads or exception details. |
| Operational exception handling | Catches failures, creates a correlation ID and user-safe error, and emits sanitized runtime logs. | Elasticsearch/AppDynamics/centralized logging, dashboards, alerting and incident-management tooling. | No exception table in Mendix and no exception content in Enterprise Audit Repository. |
| Retention service | AuditOutbox housekeeping only after repository acknowledgement. | Enterprise Audit Repository handles official audit retention/legal hold; Elasticsearch/log platform handles diagnostic retention. | Bounded housekeeping; undelivered events must trigger alert/escalation. |
| Caching | Optional low-risk reference cache only | Gateway/source caching where appropriate | Explicit TTL, owner and invalidation. |
| Health/metrics | Module-level safe status indicators where useful | Cluster probes, runtime/JVM metrics, APM and alerts | No sensitive details exposed to end users. |
| Backup/recovery | Application configuration supports restore | Database/platform backup and application artifact retention | Meet approved RPO/RTO and prove restore. |
| Deployment | Versioned Mendix package/config | Pipeline, registry, operator and cluster | Immutable, repeatable and auditable promotion. |

## 4.4 Implementation Details

| Implementation Topic | Mendix Approach | Mandatory Constraint |
| --- | --- | --- |
| Module boundaries | One business module per investigation domain; shared modules expose narrow services | No direct cross-module use of private entities/flows without documented interface. |
| Naming | Prefix modules/entities/microflows by capability; use ACT_, SUB_, INT_, VAL_, DS_, SCH_ conventions | Catalogue maintained in Appendix K. |
| Microflows | Small orchestration flows with explicit inputs/outputs and centralized error translation | Security-sensitive work remains server-side. |
| Nanoflows | Client-only UX such as clearing fields, toggling panels and non-sensitive formatting | No authorization, credentials or authoritative business logic. |
| External data | NPE import mappings and page context | Never commit source operational data. |
| Transactions | Keep persistence transactions short and never hold a transaction across an external call | Write the audit event in a bounded transaction after the action outcome is known. Runtime logging remains independent of the audit transaction. |
| Error handling | Map failures to a safe user message and emit sanitized diagnostics to the runtime log | Do not persist exception text, stack traces, request/response bodies or credentials in AuditOutbox / Audit Event or any business entity. |
| Configuration | Environment-specific endpoints, timeouts and feature switches | No secrets in constants; changes controlled and audited. |
| Search results | Pagination/bounded results, explicit no-result state and source freshness | Default maximum 30 displayed records pending contract. |
| Masking | Use display attributes/helpers and role-specific detail pages where needed | Entity access and data minimization still required; masking alone is not authorization. |
| Scheduled tasks | Retention and optional reference refresh only | Cluster-safe single execution and idempotency must be proven for multi-replica deployment. |
| Custom code | Avoid; use only for a verified unsupported requirement | ADR, code review, SAST/SCA, ownership and upgrade test required. |

### 4.4.1 High Availability

High availability is driven by the approved business availability target, not assumed. A multi-replica Mendix runtime can improve application availability only when database, ingress, storage, SSO and source integrations are also highly available. Production replica count, session behavior, scheduled-event leadership and license entitlements must be validated.

| HA Area | Design Requirement | Validation |
| --- | --- | --- |
| Runtime | At least two replicas if availability target requires and platform/license supports | Kill/restart pod test; active-session behavior and request routing. |
| Ingress | Redundant enterprise ingress/load balancer with health-based routing | Node/ingress failover test. |
| Database | Enterprise SQL Server HA or approved equivalent | Database failover and reconnect test; support matrix confirmation. |
| Storage | Redundant encrypted storage if used | Failure and restore test. |
| SSO | IDAM available across required service window | Authentication outage and existing-session behavior test. |
| Source APIs | Owner-provided availability; EMH degrades per module | Each interface unavailable/timeout/slow-response tests. |
| Scheduled tasks | Exactly-once or idempotent cluster-safe execution | Multi-replica retention test. |
| Configuration | Replicated and version-controlled environment configuration | Replica consistency test. |
| Monitoring | Alerts on replica, ingress, DB and dependency degradation | Alert-route and escalation test. |

### 4.4.2 Backup & Recovery

| Backup Object | Method | Frequency / Retention | Recovery Evidence |
| --- | --- | --- | --- |
| Mendix database | Database-native full/differential/log backup or approved enterprise policy | Must satisfy approved RPO; provisional RPO 5 minutes | Point-in-time restore test and integrity checks. |
| Application package/artifact | Immutable package/image retained in registry/artifact repository | Every release; retention aligned to rollback policy | Redeploy approved rollback and current approved versions. |
| Application model/source | Version control and Mendix project repository governance | Every committed change | Repository recovery/access test. |
| Environment configuration | Export/version of non-secret config and manifest | Every approved change/release | Reconstruct environment without manual memory. |
| Secrets/certificates | Backed up/escrowed by enterprise secret and PKI processes | Per enterprise policy | Rotation and recovery test; never export plaintext into app backup. |
| Operational runbooks | Controlled document repository | Every change | Accessible during incident/DR. |
| Runtime logs | Central collector retention; not relied upon for application restore | Per SOC/operations policy | Search and export evidence. |
| External data | Not backed up by EMH | Source-owner responsibility | No EMH copy exists by design. |

### 4.4.3 Disaster Recovery

The provisional strategy is redeploy-on-disaster: establish or activate the recovery platform, deploy the approved immutable EMH artifact, restore the Mendix database to the approved point, reapply environment configuration and secrets references, validate SSO and external APIs, then open access. RTO 1 hour and RPO 5 minutes are provisional until business and infrastructure approval.

| DR Step | Requirement | Evidence |
| --- | --- | --- |
| Declare and authorize | Incident commander invokes approved DR plan | Declaration record and stakeholder notification. |
| Activate platform | Recovery cluster/namespace, ingress, DNS and network routes available | Platform health and connectivity checks. |
| Restore database | Restore/activate database to approved recovery point | Restore timestamp, integrity and RPO calculation. |
| Deploy application | Use approved signed artifact and configuration version | Pipeline/deployment audit. |
| Restore secrets/certificates | Use enterprise recovery method | No plaintext handling; access audit. |
| Validate SSO | Login, logout, session and role mapping | SSO smoke evidence. |
| Validate integrations | J.1–J.13 available capabilities and expected graceful failures | Interface smoke evidence. |
| Validate privacy/audit | Masking, no raw logging and audit event creation | Security smoke evidence. |
| Business verification | Support lead executes critical searches with test references | Business acceptance. |
| Open service | Change/incident approval and communication | Service-restoration record. |
| Post-incident | Reconcile data, review gaps and update plan | After-action report and actions. |

### 4.4.4 Logging & Monitoring

| Signal | Source | Destination | Content / Privacy Rule | Alert Example |
| --- | --- | --- | --- | --- |
| Audit event | EMH_Audit microflow / AuditOutbox dispatcher | Enterprise Audit Repository; optional selected security copy to SIEM | Event category, action, module, actor reference, outcome, UTC time, source-system code and correlation ID only. No criteria, payload, personal/clinical/payment data or exception details. | Undelivered audit events, unusual denied access or administration pattern |
| AuditOutbox delivery status | EMH AuditOutbox dispatcher | Elasticsearch/AppDynamics/centralized operational logging and operations dashboard | Queue depth, oldest event age, attempt count, status category and correlation ID. No audit payload content. | Audit repository outage, aged pending events or repeated delivery failures |
| Exception/runtime log | Mendix Runtime and EMH_Operations | Elasticsearch/AppDynamics/centralized operational logging platform | Severity, environment, component, exception type, sanitized message and correlation ID. No source payload, tokens, credentials or search values. | Repeated exception, startup failure or error-rate threshold |
| HTTP/APM metric | Ingress and runtime/JVM agent | AppDynamics / enterprise metrics platform | Request rate, duration, status class and resource use; no query values or payload. | P95 response time, 5xx rate or saturation threshold |
| Integration metric | Runtime/APM instrumentation | Elasticsearch/AppDynamics / enterprise metrics platform | Interface code, operation code, duration, outcome category and correlation ID. | Timeout or unavailable rate by provider |
| Security telemetry | IDAM, ingress, platform and selected security-category audit events | SIEM/SOC | Authentication outcome, access denial, privileged change and source context according to policy. | Repeated denial, anomalous access or privileged change |
| Database metric | Database monitoring | Enterprise monitoring | Connections, latency, capacity, backup and restore status. | Storage growth, failed backup or connection exhaustion |
| Cluster metric | Kubernetes/OpenShift | Platform monitoring / AppDynamics | Replica, restart, CPU, memory, JVM and health-probe state. | Crash loop, memory pressure or unavailable replica |

EMH maintains two evidence channels with distinct purposes and controls. The application audit channel records operational support activity, administrative changes and security-relevant actions observed by EMH. It does not duplicate the business-transaction audit held by the authoritative source applications. The operational logging channel records technical exceptions, runtime diagnostics and service-health telemetry. The channels are linked only by a correlation ID.

Audit and Exception Separation ¦ Enterprise audit evidence is stored in the Enterprise Audit Repository. AuditOutbox is a temporary delivery mechanism only. Exception and runtime diagnostics are stored in Elasticsearch/AppDynamics/centralized logging. Elasticsearch is acceptable for exception-log indexing and analytics, but not as the authoritative audit repository. Never log passwords, assertions, session IDs, tokens, API secrets, raw EID/MRN/mobile/email, names, medical details, request or response bodies, or unredacted URLs containing search criteria.

The Enterprise Audit Repository is the authoritative system of record for EMH audit events. Mendix stores only temporary AuditOutbox records to guarantee delivery and retry when the repository or network is temporarily unavailable. AuditOutbox is not used for audit reporting or legal retention and is removed after successful acknowledgement. Selected security-relevant events may be forwarded one way to SIEM for detection and correlation; neither SIEM nor Elasticsearch is the authoritative audit repository.

Runtime and exception diagnostics are emitted as sanitized structured telemetry to Elasticsearch, AppDynamics and/or the centralized operational logging platform, which are the primary operational stores for troubleshooting. Operations and SOC search by time range, environment, component, severity, interface and correlation ID. Application users receive only a safe error category and correlation reference; exception text, stack traces and payloads are never copied into AuditOutbox or the Enterprise Audit Repository.

# DevSecOps

DevSecOps governs the model, custom extensions, dependencies, configuration, build artifact and deployment path. A Mendix application still requires disciplined source control, peer review, automated quality checks, environment segregation and release evidence. Platform-generated code does not remove the need for security testing and change governance.

| Pipeline Stage | Activities | Gate / Evidence |
| --- | --- | --- |
| Plan | Approved requirement, data classification, threat scenario, interface dependency and acceptance criteria | Traceability entry and architecture/security impact classification. |
| Develop | Feature branch, module boundary, secure defaults, unit/component tests and no secrets | Peer review and model quality review. |
| Package | Build versioned Mendix deployment artifact/container through approved tooling | Successful build, version identity and artifact checksum/signature. |
| Analyze | Mendix quality/security checks; SAST/SCA for custom Java/widgets/scripts and pipeline definitions | No unaccepted critical/high findings; SBOM/dependency evidence where supported. |
| Test | Automated API/browser regression, negative authorization, contract tests and data-leak tests | Test report and defect threshold. |
| Security Test | Authenticated DAST, configuration review and periodic penetration testing | Security approval or documented residual-risk acceptance. |
| Promote | Same immutable artifact across environments; environment config supplied separately | Approvals, segregation of duties and release record. |
| Deploy | Operator/platform deployment, database/runtime compatibility check and smoke tests | Deployment log and health evidence. |
| Operate | Metrics/logs, incident response, vulnerability/dependency monitoring and access review | Operational acceptance and dashboard/alert evidence. |
| Rollback | Redeploy prior approved artifact and compatible configuration; execute data rollback only through approved recovery process | Rollback test and go/no-go criteria. |

| Control Area | Mendix-Specific Rule |
| --- | --- |
| Studio Pro governance | Use approved version; project settings, module imports and Marketplace dependencies reviewed. |
| Marketplace content | Only supported/approved components, pinned versions, license review and upgrade monitoring. |
| Custom Java/actions | Exception-only, named owner, code review, tests, SAST/SCA and runtime-upgrade validation. |
| Custom widgets | Exception-only, dependency scan, CSP/DOM review, accessibility and browser support tests. |
| Secrets | Never stored in model constants, source control, exported packages or test evidence. |
| Branches | Protected main/release branches; merge requires review and successful checks. |
| Production access | No developer direct deployment or database access; PAM/MFA and audited break-glass. |
| Evidence | Release package includes requirements, changes, test evidence, findings, approvals, rollback and known issues. |

## 4.6 Performance Efficiency

| Area | Design Practice | Target / Test |
| --- | --- | --- |
| Page load | Load shell and only required module data; avoid heavy widgets and large object graphs | Initial and subsequent page targets TBC; measure on corporate network. |
| Search initiation | Debounce client input where appropriate and require minimum criteria | Prevent accidental repeated calls; no client-only validation reliance. |
| API calls | One purposeful operation per user action where feasible; parallel calls only when independent and bounded | P95 end-to-end target TBC; timeout default 15 seconds. |
| Results | Source pagination, maximum result set and lightweight NPEs | Default maximum 30 displayed records pending API capability. |
| Microflows | Small flows, avoid nested loops and repeated retrieves, pass objects explicitly | Performance review for flows on critical path. |
| Database | Indexes for persisted event/config queries, batch purge and bounded admin pages | Query plans and growth test. |
| Audit writes | Minimal fields and no payload; avoid blocking interaction beyond audit requirement | Measure search latency with audit enabled. |
| Caching | Only low-risk references/metadata with TTL; never cache sensitive person/health searches | Cache hit/expiry and invalidation tests. |
| Compression | Use platform/ingress compression where supported and safe | Payload reduction verification. |
| Runtime resources | Set CPU/memory requests and limits based on load test; monitor JVM heap and GC | Sustained peak test and restart thresholds. |
| External degradation | User-safe timeout and independent module recovery | Chaos/fault tests per interface. |
| Capacity headroom | Size for agreed peak plus growth and failover headroom | Target percentage TBC by platform policy. |

# 5. Information Security Architecture

Security is based on identity-provider authentication, native Mendix authorization, minimized transient data, secure API connectivity, on-premises deployment, platform hardening and auditable operations. Front-end visibility is not treated as a security control: every page, microflow and entity must have explicit access rules, and every external service uses a read-only technical identity with least privilege.

## 5.1 Information Resource Management Assessment

| IRM Domain | Assessment / Control Position | Evidence / TBC |
| --- | --- | --- |
| Information classification | Identity and health-related content is Confidential/Highly Confidential; operational metadata classification TBC | Approved classification and field matrix. |
| Residency | Application, persisted data, backups and logs remain in approved UAE/on-premises locations | Infrastructure/data-flow attestation. |
| Ownership | Source systems own business data; EMH owner governs app configuration/events | Data mastership and signed owner matrix. |
| Access | SSO plus least-privilege Mendix roles and segregated admin/platform access | Security matrix and access review. |
| Retention | External data is transient; persisted evidence follows approved policy | Compliance decision and purge test. |
| Third parties | Mendix/vendor support, Marketplace modules and any external operations access must be assessed | Contracts, data access conditions and support model TBC. |
| Continuity | Provisional RTO/RPO and redeploy/restore plan | Approved BIA, DR design and exercise. |
| Assurance | Architecture, threat model, privacy, scans, DAST, penetration and operational acceptance | Evidence pack before go-live. |

## 5.2 Assurance

| Assurance Activity | Scope | Timing | Acceptance |
| --- | --- | --- | --- |
| Architecture review | Sections 1–6, ADRs, interfaces, data and deployment | Design freeze and material changes | EA/Solution Architecture approval. |
| IRM/privacy review | Classification, flow, masking, retention, third parties and residency | Before build completion and go-live | No open blocking issue. |
| Mendix platform assurance | Approved version, private deployment, support and licensing | Before platform build | Platform-owner sign-off. |
| Secure model review | Roles, module roles, page/microflow/entity access and exposed endpoints | Every release | No unintended anonymous or broad access. |
| Custom-code review | Any Java/custom widget/script | Every change | Peer review, SAST/SCA and tests. |
| DAST | Authenticated and unauthenticated attack surface | Release candidate and periodic | No unaccepted critical/high issue. |
| Penetration test | SSO, authorization, APIs, privacy and platform edge | Before production and after major change | Risk acceptance/closure. |
| Configuration review | Ingress, TLS, headers, secrets, DB, cluster and logging | Before production and periodic | Approved baseline compliance. |
| Operational rehearsal | Backup restore, DR, incident, monitoring and rollback | Before go-live and scheduled | Runbook evidence and action closure. |

## 5.3 Segregation

| Segregation Area | Required Separation | Control |
| --- | --- | --- |
| Environments | Production separated from development/test by namespace/project, credentials, database, endpoints and access | No production secrets/data in non-production. |
| Duties | Developer, reviewer, release approver, deployer, platform admin, DB admin, security auditor and business admin | No single person self-approves and deploys production change. |
| Application roles | Viewer, Application Support, Application Administrator, Auditor and EMH Security Administrator | Module roles grant only required pages/flows/entities. |
| Platform roles | Mendix platform/operator admin separate from app business admin | PAM/MFA and audit. |
| Database roles | Runtime account separate from DBA/backup/monitoring accounts | No developer production DB access. |
| Service identities | Unique per environment/interface where feasible | Read-only scopes and independent rotation. |
| Secrets | Secret managers/admins separate from application configuration editors | No plaintext exposure. |
| Audit access | Audit viewer cannot modify audit records or application config | Read-only pages and database permissions. |
| Break-glass | Exceptional elevated access separated and time-bound | Approval, PAM, alert and retrospective review. |

## 5.4 Identity & Access Management

IDAM authenticates the user and controls the enterprise account lifecycle. Mendix authorizes the application session through native user roles, module roles, page access, microflow access and entity access. EMH does not create custom user, permission or application-assignment tables.

### 5.4.1 Identity Management

| Identity Function | Owner | Design |
| --- | --- | --- |
| Authentication | IDAM | Enterprise SSO; SAML 2.0 target baseline. IDAM performs password, MFA, lockout and identity proofing. |
| Assertion validation | Mendix SSO integration/runtime | Validate issuer, signature, audience/destination, timing and replay controls according to supported module/configuration. |
| User matching | Mendix | Map stable IDAM subject/NameID to account; email is not the sole immutable key. |
| Provisioning | IDAM/Mendix integration or controlled admin process | Just-in-time or lifecycle provisioning TBC; disabled users must lose access promptly. |
| Attributes | IDAM | Minimum claims only: stable subject, display name/email as needed, and approved group/role claim if used. |
| MFA | IDAM | No custom MFA in EMH. |
| Session | Mendix + IDAM | Idle/absolute timeout and logout behavior aligned with policy; no local token table. |
| Deprovisioning | IDAM + EMH owner | Account disable plus role/assignment removal; periodic reconciliation. |
| Non-human identities | Platform/source systems | Dedicated service accounts, not interactive user accounts. |

### 5.4.2 Access Management

| Control | Mendix Implementation | Rule |
| --- | --- | --- |
| Application user roles | Granular Mendix user roles and module roles, for example UserManagementSupport, ClinicalAttachmentSupport, PremaritalSupport, PatientServicesSupport, Auditor, SecurityAdministrator and ApplicationAdministrator. | Final role catalogue is approved in Appendix L. Roles may be numerous to keep authorization explicit and avoid custom permission tables. |
| Module roles | Per module: Viewer/Support/Admin where needed | Only roles with a business need receive module access. |
| Page access | Explicit by module role | No sensitive page exposed to a broad role. |
| Microflow access | Explicit by module role | All search/admin/retention flows server-authorized. |
| Entity access | Read/write XPath/access rules for persistable entities; NPE access restricted by module role | No write access to audit events for ordinary users; no broad sensitive entity exposure. |
| Navigation | Mendix role-based navigation and page access. | Navigation hiding is usability only; server-side microflow/entity access remains authoritative. |
| Search criteria | Allowed keys/formats per function and role | No unbounded/bulk search. |
| Field display | Masking and role-specific detail presentation | Full values only where approved and needed. |
| Access review | Periodic review of Mendix user roles, module roles and privileged access. | Frequency and owner TBC. |
| Revocation | Remove Mendix roles/module roles and expire sessions according to policy. | Maximum propagation time TBC and tested. |

### 5.4.3 Privileged Access Management

| Privileged Role | Permitted Activities | Controls |
| --- | --- | --- |
| Mendix Platform / Operator Administrator | Manage deployment environment/operator and runtime configuration | PAM, MFA, named account, change ticket and full audit. |
| Production Deployer | Promote approved artifact/configuration | Pipeline-only where possible; cannot approve own change. |
| Database Administrator | Backup, restore, HA, performance and controlled maintenance | No business browsing; monitored privileged session. |
| Secrets / PKI Administrator | Create/rotate secrets and certificates | Dual control for critical keys where policy requires. |
| EMH Security Administrator | Assign Mendix roles or administer approved access process | Separate from support role; periodic review. |
| EMH Application Administrator | Manage business assignments, feature switches and safe configuration | Cannot change model-time security or platform secrets. |
| Auditor | Read audit/security evidence | Read-only and independent from record creation/configuration. |
| Break-glass Administrator | Emergency recovery only | Time-bound credential, incident approval, alerting and after-action review. |

## 5.5 Vulnerability Management

Vulnerability management covers the Mendix platform/runtime, Marketplace dependencies, custom Java/widgets, container/base components, ingress, database and host/cluster. Findings are triaged by exploitability, data sensitivity and exposure, with a defined remediation SLA and exception process.

### 5.5.1 SAST

| Scope | Method | Gate |
| --- | --- | --- |
| Custom Java actions/modules | Approved SAST tool on source and build artifact where available | No unaccepted critical/high finding. |
| Custom JavaScript/widgets | SAST/lint/dependency review including DOM/XSS risks | No unsafe dynamic code or secret exposure. |
| Pipeline scripts/manifests | IaC/script scanning and peer review | No insecure privilege, plaintext secret or uncontrolled image. |
| Mendix model | Secure model review and platform quality/security analysis | No anonymous/broad access or unsafe published flow. |
| Generated/runtime platform code | Rely on supported vendor platform assurance and patches | Approved supported version and patch process. |

### 5.5.2 SCA

| Dependency Class | Control | Evidence |
| --- | --- | --- |
| Marketplace modules | Approved source, supported version, license and known-vulnerability review | Dependency register and approval. |
| Custom Java libraries | Pinned versions, repository allow-list and SCA scan | SBOM/dependency report and remediation. |
| Custom widget/npm dependencies | Lock file, SCA scan and minimal dependency set | No critical/high unaccepted issue. |
| Container/base/runtime | Mendix/vendor and internal registry scanning process | Image scan and patch/upgrade decision. |
| Operational agents | AppDynamics/logging/security agents supported with runtime/platform | Compatibility and vulnerability evidence. |

### 5.5.3 DAST

| Test Area | Minimum Scenarios | Constraint |
| --- | --- | --- |
| Unauthenticated surface | Direct URL, SSO endpoint behavior, headers, redirects and information disclosure | Do not attack IDAM without owner authorization. |
| Authenticated authorization | Cross-role page/microflow/entity access, parameter tampering and forced browsing | Use dedicated test identities. |
| Input handling | Search fields, headers, query/path values and error behavior | No production testing without approval. |
| Session | Logout, idle/absolute timeout, replay, concurrent session and revocation | Aligned with IDAM/Mendix supported behavior. |
| API integration boundary | Server-side request manipulation, SSRF controls and error leakage | External endpoint/base URL not user-controlled. |
| Privacy | Cache behavior, browser history, page source, exports and logs | No sensitive residual data. |
| Edge security | TLS, headers, WAF behavior and size/rate limits | Coordinate with infrastructure. |
| Frequency | Before production, after major change and periodically per policy | Findings tracked to closure/risk acceptance. |

## 5.6 Encryption

Encryption protects data in transit, persisted application data, backups, secrets and administrative channels. Cryptographic choices follow enterprise policy and platform/vendor support; the application does not implement custom cryptography for tokens or business data.

### 5.6.1 Encryption at Rest

| Asset | Control | Key Management |
| --- | --- | --- |
| Mendix database | SQL Server TDE or approved storage/database encryption | Enterprise KMS/HSM/DB key process; app runtime cannot export master key. |
| Database backups | Encrypted backup media and repository | Separate protected keys and tested recovery. |
| Platform disks/volumes | Encrypted node and persistent volumes | Infrastructure-managed. |
| Object/file storage | Encrypted if provisioned | Infrastructure-managed; no business files in Phase 1. |
| Secrets | Stored only in approved secrets manager/encrypted platform secret | Rotation and access logged. |
| Container registry/artifacts | Encrypted repository and access control; signed artifacts where available | Registry/platform governance. |
| Central logs/SIEM | Encrypted storage and controlled access | Operations/SOC-managed. |
| Developer devices | No production data/secrets; enterprise endpoint encryption | Endpoint-management policy. |

### 5.6.2 Encryption in Transit

| Connection | Requirement | Certificate / Trust |
| --- | --- | --- |
| Browser to ingress | HTTPS; TLS 1.2 minimum and TLS 1.3 preferred where supported | Enterprise PKI certificate, strong cipher policy and HSTS where approved. |
| Ingress to Mendix runtime | TLS or protected cluster-network pattern per enterprise standard | Internal PKI/service certificate; termination design TBC. |
| Mendix to IDAM/APIs | HTTPS; mTLS where required | Approved trust store and certificate rotation. |
| Mendix to database | Encrypted SQL connection with certificate validation | DB certificate and service account. |
| Platform administration | TLS/SSH/Kubernetes API secured by enterprise controls | MFA/PAM and trusted certificates. |
| Monitoring/log forwarding | Encrypted agent/protocol | Mutual trust or authenticated channel. |
| Backup transfer | Encrypted channel to approved repository/DR site | Infrastructure-managed keys/certificates. |

## 5.7 Connectivity & Integration

| Control | Requirement |
| --- | --- |
| Network allow-list | Only required inbound browser/SSO paths and outbound API, database, registry, monitoring, secrets and platform endpoints. |
| No direct DB access | EMH cannot connect to IDAM, Clinical, Premarital or Patient Services databases. |
| Service identities | Per-environment least-privilege technical identities; no shared human credentials. |
| Gateway | Use enterprise API gateway where mandated for authentication, rate limits, routing, observability or circuit-breaking. |
| DNS and proxy | Approved internal DNS; outbound proxy behavior documented and tested. |
| Certificate trust | Controlled trust store and certificate-expiry monitoring. |
| Request controls | Fixed endpoint configuration, bounded timeout/size/results and no user-supplied base URL. |
| Response controls | Schema mapping, content-type validation and safe error translation. |
| Correlation | Safe correlation ID propagated and included in operational evidence. |
| Failure isolation | An unavailable source module cannot prevent login or use of unrelated modules. |

## 5.8 Business Continuity

| Continuity Area | Control | TBC / Evidence |
| --- | --- | --- |
| Business impact | Read-only support workspace; source systems continue independently | Business-approved service criticality and manual fallback. |
| RTO/RPO | Provisional RTO 1 hour / RPO 5 minutes | Formal BIA and approval. |
| Fallback | Support uses approved source-system/manual channels during EMH outage | Documented owner and access path. |
| Dependency outage | Module-level unavailable state; other modules continue | Fault-injection evidence. |
| Platform recovery | Redeploy immutable artifact and restore DB/config/secrets | DR exercise. |
| Staffing | Named application, platform, DB, network, IDAM, source owner and security contacts | On-call/support model TBC. |
| Communication | Incident/status communication to support users and stakeholders | Template and channel TBC. |
| Exercise | Restore and DR exercise at approved frequency | Results and remediation closure. |

## 5.9 Logging & Monitoring

Security monitoring uses authoritative evidence from IDAM, ingress/WAF, the Mendix runtime, the platform, the database and selected security-relevant EMH audit events. EMH does not duplicate identity-provider or infrastructure records. SIEM correlates copies of approved security signals; the originating system remains authoritative.

| Security Use Case | Signals | Response |
| --- | --- | --- |
| Repeated access denial | Security-category AuditOutbox / Audit Event plus platform/ingress denial telemetry | SOC and application security review for role error, misuse or probing. |
| Privileged or business configuration change | Administration-category AuditOutbox / Audit Event and platform change record | Review or alert according to change criticality. |
| Unusual investigation volume | Aggregated AuditOutbox / Audit Event counts by actor, module and action | Review for potential misuse without exposing searched values. |
| Integration authentication failure | Sanitized runtime log, gateway signal and APM metric | Repair or rotate credential/certificate and escalate to provider owner. |
| Technical exception trend | Central operational logs and APM error metrics | Operations diagnosis using correlation ID; defect or incident raised as appropriate. |
| Sensitive data detected in logs | Automated pattern scan and controlled sampling | Security/privacy incident, containment, purge where feasible and corrective release. |
| Retention-job failure | RetentionExecution status plus runtime log | Operations and Compliance escalation; audit purge remains controlled. |
| SSO anomaly | IDAM and ingress authoritative logs | IDAM/SOC investigation; no duplicate authentication database in EMH. |
| Runtime compromise indicator | WAF, cluster, container, JVM and SIEM signals | Security incident containment and evidence preservation. |

## 5.10 Security Incident Management

| Phase | EMH / Platform Action | Owner / Evidence |
| --- | --- | --- |
| Detect | Alerts from SIEM, AppDynamics, ingress, cluster, DB and application events | SOC/Operations ticket with correlation and timestamps. |
| Triage | Classify availability, access, privacy, integration or platform event; identify affected environment/module | Incident commander and technical owner. |
| Contain | Disable feature switch, revoke role/service identity, block route, scale down or isolate environment as approved | Change/incident audit. |
| Preserve evidence | Protect relevant logs/events/configuration without copying unnecessary sensitive payloads | SOC/forensics chain of custody. |
| Eradicate | Patch model/dependency/platform, rotate secrets/certificates and correct configuration | Approved remediation release. |
| Recover | Restore/deploy, validate SSO, access, integrations, privacy and audit | Recovery checklist. |
| Notify | Follow privacy/regulatory and stakeholder notification obligations | Compliance/legal decision record. |
| Review | Root cause, lessons, backlog and architecture/runbook update | Post-incident report and action closure. |

## 5.11 Threat Modeling & Mitigation

| Threat | Scenario | Primary Mitigations | Residual / TBC |
| --- | --- | --- | --- |
| Spoofing | Forged SSO assertion or stolen session | Signed assertions, strict validation, TLS, secure session configuration, IDAM MFA and short policy-aligned timeouts | SSO configuration/PoC. |
| Tampering | Modified request criteria, role/config or API response | Server-side validation, native access, TLS/mTLS, change audit and explicit mappings | Source response integrity depends on provider. |
| Repudiation | User denies performing a support or administrative action | Append-only AuditOutbox / Audit Event, stable actor account reference, UTC timestamp, action category and correlation ID; database backup and restricted read access | 12-month retention and legal-hold handling require final compliance confirmation. |
| Information disclosure | PII/health data appears in unauthorized page, log, cache or export | Least privilege, NPEs, masking, no raw logging, no exports by default, no-store controls and tests | Field matrix approval. |
| Denial of service | Broad searches, repeated calls or slow source API exhaust runtime | Minimum criteria, bounded results, timeout, idempotent retry, platform limits and module isolation | Rate thresholds/sizing TBC. |
| Elevation of privilege | Dynamic config or UI hiding bypasses authorization | Native model-time page/microflow/entity security; config never grants access | Security review/test. |
| SSRF | User or config redirects connector to arbitrary endpoint | Admin-restricted fixed aliases, allow-listed endpoints and network egress policy | Configuration governance. |
| Injection | Malicious criteria affects source or UI | Mendix encoding, schema mapping, source-side parameterization and input constraints | DAST/contract tests. |
| Supply chain | Malicious/outdated Marketplace module, widget or Java library | Allow-list, SCA, pinned versions, source/reputation review and upgrade process | Vendor/platform advisory process. |
| Insider misuse | Authorized support user searches without business need | Purpose policy, limited roles, audit, usage analytics and periodic review | Operational monitoring thresholds TBC. |
| Credential compromise | API secret or admin credential leaked | Vault, rotation, PAM/MFA, no source storage and alerting | Secret platform design TBC. |
| DR/backup exposure | Backups or recovery environment expose operational/audit data | Encryption, access control, retention and recovery-environment security | DR site assessment. |

## 5.12 Privacy by Design

Privacy is implemented through the data model and processing path rather than added as a reporting control. The application receives only the fields needed for a defined support function, keeps them transient, restricts and masks display, and records only safe operational metadata.

### 5.12.1 Personal Data Flow

1. An authorized user authenticates through IDAM; EMH receives only approved identity claims required to establish the session and account mapping.

2. The user opens a permitted investigation page and enters one or more approved search criteria.

3. A server-side microflow validates the criteria, generates a correlation ID and invokes the fixed approved API endpoint.

4. The source system searches its authoritative data and returns a bounded response over encrypted connectivity.

5. Mendix maps the response into non-persistable entities, applies role/display rules and shows the result.

6. EMH places a minimized audit event in AuditOutbox for delivery to the Enterprise Audit Repository without the searched value or response payload.

7. When the page/session context ends, the non-persistable response is discarded; browser/proxy caching is restricted as approved.

### 5.12.2 Personal Data Usage

| Data Category | Permitted Use | Prohibited Use |
| --- | --- | --- |
| Identity identifiers | Locate and diagnose account/status/link issues | Analytics profiling, bulk export, unrelated search or local master data. |
| Contact details | Identify correct user/result and diagnose account setup | Marketing/contact, unrestricted display or logging. |
| Clinical attachment data | Explain current application/payment/responsibility state | Clinical decision, update or automated approval. |
| Premarital data | Explain current application/payment state | Certificate decision/update or unrelated health use. |
| Patient-service data | Diagnose health card, sick leave or medical-report request | Medical diagnosis, treatment decision, document repository or broad patient lookup. |
| Audit metadata | Security, compliance, support quality and troubleshooting | Reconstructing raw sensitive searches beyond approved need. |
| Usage aggregates | Capacity/service quality by module | Identified employee performance monitoring without approved purpose. |

### 5.12.3 Third-Party Processing

| Third Party / Provider | Potential Role | Data Exposure | Required Control |
| --- | --- | --- | --- |
| Mendix vendor support | Platform support provider | Potential metadata/support artifacts; production data access should be avoided | Contract/DPA, support-access process, residency and sanitized diagnostic package. |
| Marketplace component publisher | Software supplier, not intended processor | No runtime data unless component behavior sends data externally | Source/reputation review; prohibit telemetry/external calls unless approved. |
| AppDynamics / monitoring provider | Operational telemetry processor/platform | Sanitized runtime/HTTP/log metadata | On-prem/local deployment and retention/access confirmation. |
| External API owners | Independent internal system owners/providers | Receive search criteria and return authoritative data | Purpose, service identity, contract, audit and ownership. |
| Infrastructure/DB operations | Internal processor/administrator | Persisted configuration/audit and encrypted backups | PAM, confidentiality, least privilege and audit. |
| External contractors | Potential development/support staff | Non-production only by default | Named access, NDA, device controls, no production data and time-bound accounts. |

### 5.12.4 Security Considerations

Minimize claims and mappings — only stable subject and required display/authorization attributes.

Use non-persistable entities — no source response persistence by default.

Mask identifiers — lists and general support roles see masked EID, MRN, mobile, email, transaction and document references.

Prevent caching/export — no export functions in Phase 1; apply approved browser/proxy no-store controls.

Sanitize telemetry — operation names and error categories only; no raw URL/query/payload.

Control screenshots/manual copying — technical prevention may be limited; reinforce policy, device controls, watermarking only if approved, and audit.

Secure administration — configuration changes are restricted and audited; endpoint aliases cannot be arbitrary user input.

Test privacy failures — negative role tests, logs inspection, browser-cache checks and data-remanence review.

### 5.12.5 User Privacy Considerations

| Consideration | Requirement |
| --- | --- |
| Notice | Support users are informed that searches are for authorized support purposes and are audited. |
| Minimum display | Pages show only fields required for the task and role. |
| Masking | Sensitive identifiers are masked by default with no casual reveal control unless explicitly approved. |
| Source transparency | Display source system and freshness/status timestamp where available. |
| No local correction | Users are directed to the source owner for correction; EMH does not alter authoritative data. |
| No bulk export | Phase 1 provides no CSV/Excel/download of personal or health results. |
| Session privacy | Clear criteria/results when leaving sensitive context as appropriate; secure timeout/logout. |
| Audit transparency | Search use is recorded without retaining searched values. |
| Rights handling | Privacy/data-subject requests route to the controlling source system and privacy office. |
| User training | Mandatory confidentiality, purpose limitation and incident-reporting guidance before access. |

# 6. Implementation Approach

Implementation will proceed in controlled increments aligned to the approved roadmap. Each capability will be accepted only when functional, security, privacy, integration, performance and operational evidence is complete. Source-system operational data remains in place; only approved EMH configuration and audit records are introduced into the Mendix database.

## 6.1 Implementation Roadmap

| Phase | Scope | Key Deliverables | Exit Gate |
| --- | --- | --- | --- |
| 0. Mobilize and Confirm | Governance, scope, owners and blocking TBCs | Approved requirements/headlines, RAID, architecture baseline, source/API owners, Mendix entitlement/version and platform decision | No unresolved blocker to platform/SSO/interface design. |
| 1. Platform Foundation | Private Mendix environments and delivery pipeline | Namespaces/projects, registry, ingress, DB, secrets, monitoring skeleton, CI/CD and access segregation | Environment readiness and deploy/rollback proof. |
| 2. Security and Shell | SSO, roles, shell, audit/error pattern and configuration | IDAM PoC, native security matrix, application hub, safe logging, feature switches and common error UX | Security architecture review and negative-access tests. |
| 3. Integration Foundation | J.1–J.13 framework and service virtualization | Common connector pattern, correlation, mappings, timeouts, auth, mocks and contract tests | Approved contracts for included interfaces. |
| 4. Business Modules | User, Clinical, Premarital and Patient Services | Pages, microflows, NPEs, integration mappings, audit and functional tests | Module owner/business acceptance; blocked capabilities explicitly deferred. |
| 5. Hardening | Performance, resilience, privacy, vulnerability, operations and DR | Load/fault tests, DAST/pen test, retention, monitoring dashboards, runbook, backup/restore and DR rehearsal | No open blocking defect/risk. |
| 6. Cut-over and Hypercare | Production deployment and controlled adoption | Go-live checklist, production smoke, support training, monitoring and daily review | Stability criteria met and handover accepted. |
| 7. Optimize / Future Scope | Measured improvements and approved new capabilities | Performance tuning, new modules, possible case workflow only with separate approval | New ADR/security/privacy scope. |

### 6.1.1 Deployment & Cut-over Strategy

1. Freeze the release candidate after UAT, security and operational acceptance; identify package, model version, configuration version and dependency versions.

2. Confirm production platform readiness: ingress/DNS/certificate, DB, secrets, IDAM, APIs, monitoring, backup and support contacts.

3. Back up current production Mendix database/configuration where applicable and retain the last approved application artifact for rollback.

4. Deploy the immutable release through the approved pipeline/operator; do not rebuild manually in production.

5. Execute technical smoke tests: runtime health, database, SSO, role mapping, safe logs and each available interface.

6. Execute business smoke tests with approved test references and verify masking, no-result and unavailable behavior.

7. Enable modules with feature switches in a controlled sequence; Premarital or missing Clinical responsibility remains disabled if contracts are not ready.

8. Monitor runtime, integrations, security and user feedback through hypercare; compare against go/no-go thresholds.

9. Rollback by disabling affected module or redeploying the last approved compatible artifact/configuration. Database rollback is performed only when change impact requires and the approved recovery procedure permits it.

10. Close cut-over after evidence is stored, issues are assigned and operations accepts ownership.

| Go/No-Go Area | Minimum Go Condition |
| --- | --- |
| Architecture | Approved ADRs and no open architecture blocker. |
| Security/Privacy | IRM approval, no unaccepted critical/high finding, field/masking matrix approved. |
| Platform | Production environment, backups, monitoring, certificates, secrets and support ready. |
| SSO | Successful login/logout/session/role tests and revocation path. |
| Integrations | Approved contracts and production connectivity for enabled modules. |
| Data | Retention decision or formally approved compensating gate; no production data copy required. |
| Testing | UAT, regression, negative security, performance and recovery evidence accepted. |
| Operations | Runbook, contacts, incident process, dashboards and alerts accepted. |
| Rollback | Approved rollback artifact/config retained and rollback rehearsed. |
| Business | Support users trained and business owner authorizes go-live. |

### 6.1.2 Transition Architecture

| Transition State | Architecture | Operating Model | Exit Criteria |
| --- | --- | --- | --- |
| T0 — Current Operating State | Support investigation is performed across multiple source systems and technical interfaces; no production EMH service is available | Existing support procedures | Target platform, security model and interfaces approved |
| T1 — Foundation | Mendix private environments, shell, SSO, native security and integration mocks | Technical team validates foundation; no live users | Platform/security acceptance. |
| T2 — Parallel Validation | Mendix modules call non-production source APIs while existing/manual process remains authoritative | Support SMEs compare results and usability | UAT reconciliation and defect closure. |
| T3 — Controlled Production | Mendix live for selected users/modules; manual/source access retained as fallback | Hypercare and feature-switch control | Stability and support acceptance. |
| T4 — Target | Mendix is the standard investigation workspace; source systems remain authoritative | Normal operations, periodic access/retention reviews | Benefits/KPIs measured and transition actions closed. |

No Source Data Copy The transition does not copy source operational data into Mendix. It changes the user investigation channel while preserving source ownership and fallback access.

### 6.1.3 Data Cutover & Data Handling Approach

| Data Set | Data Handling Need | Approach | Validation |
| --- | --- | --- | --- |
| Source identity/clinical/patient data | None | Do not migrate; query through APIs at runtime | Reconciliation against approved source API. |
| Identity and authorization data | No credential copy. Target access uses native Mendix security with approved SSO role mapping. | Map approved users or identity groups to Mendix roles through SSO/provisioning; do not copy passwords, tokens or source-system permission structures. | Role-mapping approval and negative-access tests. |
| Applications/menu configuration | Selective seed only | Create reviewed target configuration/import template; do not copy obsolete route/permission semantics | Configuration review and duplicate/integrity checks. |
| Historical audit and exception data | No source-data copy into EMH is planned. | Each authoritative owner retains existing records under its approved policy. EMH begins its own audit record at production go-live; operational diagnostics begin in the central logging platform. | Owner/compliance confirmation and documented retrieval procedure for pre-go-live records. |
| Reference data | Optional low-risk seed | Import approved facility/specialty values or populate from API; assign expiry/source | Count/sample/hash and freshness validation. |
| Feature switches/endpoints | New target configuration | Environment-specific controlled configuration; secrets remain outside app | Deployment/configuration verification. |
| Test data | Synthetic/anonymized only | Generate/import representative scenarios | Privacy approval and test coverage. |
| Cut-over evidence | Required only for approved configuration imports | Record source, mapping rules, counts, rejects, approver and rollback for any actual import | Signed cut-over report |

Any later request to copy historical cases, personal data or source payloads requires a separate data-handling design, privacy assessment, retention decision, reconciliation plan and cut-over rehearsal. It is not implied by this Phase 1 proposal.

# Appendices

The appendices form part of the architecture baseline. Detailed values remain subject to the stated TBCs and must be updated through controlled architecture change.

## Appendix A – Glossary

| Term | Definition |
| --- | --- |
| Access Rule | Mendix entity-level rule defining which module roles can read/write which members and objects. |
| Application Assignment | EMH business configuration linking an account reference to an application card; it never grants model security. |
| AppDynamics | Enterprise application performance monitoring platform identified for EMH operations. |
| Business Continuity | Capability to sustain or restore the support service after disruption. |
| Consumed REST Service | Mendix definition that invokes an external REST endpoint and maps its data. |
| Correlation ID | Safe unique identifier used to link a user interaction, API call and operational event. |
| DAST | Dynamic Application Security Testing against a running application. |
| Data Master | Authoritative system that owns the official value and lifecycle of a data object. |
| Domain Model | Mendix entity, attribute and association model. |
| EMH | Error Management Hub. |
| Entity Access | Mendix security control for object and attribute access. |
| Mendix configuration control | Controlled persisted setting that enables or disables an approved application function without altering authorization. |
| Graceful Degradation | Keeping unaffected EMH modules usable when one dependency fails. |
| IDAM | Enterprise identity and access management system. |
| Import Mapping | Mendix mapping from an external payload into entities, commonly non-persistable in EMH. |
| Mendix Module | Logical package containing domain model elements, pages, microflows, integrations and module roles. |
| Microflow | Server-executed Mendix business logic flow. |
| Module Role | Security role defined within a Mendix module and mapped to application user roles. |
| Nanoflow | Client-executed Mendix flow used only for non-sensitive UX behavior in EMH. |
| Non-Persistable Entity | Runtime entity whose instances are not stored in the application database. |
| On-Premises | Deployment within the organization’s controlled private infrastructure. |
| PAM | Privileged Access Management. |
| Persistable Entity | Mendix entity stored in the application database. |
| Privacy by Design | Embedding data protection into architecture, model, processing and operations. |
| RPO | Recovery Point Objective: maximum acceptable data loss measured in time. |
| RTO | Recovery Time Objective: maximum acceptable time to restore service. |
| SAML | Security Assertion Markup Language used for enterprise SSO. |
| SAST | Static Application Security Testing. |
| SCA | Software Composition Analysis of third-party dependencies. |
| Service Virtualization | Mocks/stubs that simulate external APIs for controlled development and testing. |
| SIEM | Security Information and Event Management. |
| SSO | Single Sign-On. |
| System of Record | Authoritative application that controls a business data object. |
| TBC | To Be Confirmed; required information is identified and assigned. |
| Threat Model | Structured analysis of threats, controls and residual risks. |
| User Role | Top-level Mendix application role mapped to module roles. |
| Workflow | Stateful Mendix workflow capability; deliberately not used in Phase 1. |

## Appendix B – Acronyms

| Acronym | Meaning |
| --- | --- |
| ADR | Architecture Decision Record |
| API | Application Programming Interface |
| APM | Application Performance Monitoring |
| BIA | Business Impact Analysis |
| CI/CD | Continuous Integration / Continuous Delivery |
| CSP | Content Security Policy |
| DAST | Dynamic Application Security Testing |
| DBA | Database Administrator |
| DR | Disaster Recovery |
| EID | Emirates ID |
| EMH | Error Management Hub |
| HA | High Availability |
| HSTS | HTTP Strict Transport Security |
| HTTP(S) | Hypertext Transfer Protocol (Secure) |
| IAM | Identity and Access Management |
| ICP | Federal Authority for Identity, Citizenship, Customs and Port Security / approved interface context |
| IDAM | Identity and Access Management system |
| IRM | Information Resource Management |
| JIT | Just-In-Time provisioning |
| JVM | Java Virtual Machine |
| KMS | Key Management Service |
| MRN | Medical Record Number |
| mTLS | Mutual Transport Layer Security |
| NFR | Non-Functional Requirement |
| NPE | Non-Persistable Entity |
| OIDC | OpenID Connect |
| PAM | Privileged Access Management |
| PII | Personally Identifiable Information |
| PKI | Public Key Infrastructure |
| PoC | Proof of Concept |
| RACI | Responsible, Accountable, Consulted, Informed |
| RAID | Risks, Assumptions, Issues and Dependencies |
| REST | Representational State Transfer |
| RPO | Recovery Point Objective |
| RTO | Recovery Time Objective |
| SAML | Security Assertion Markup Language |
| SAST | Static Application Security Testing |
| SCA | Software Composition Analysis |
| SIEM | Security Information and Event Management |
| SIT | System Integration Testing |
| SLA | Service Level Agreement |
| SOC | Security Operations Center |
| SPTRN | Source payment/transaction reference |
| SSO | Single Sign-On |
| TBC | To Be Confirmed |
| TLS | Transport Layer Security |
| UAT | User Acceptance Testing |
| UAE PASS | United Arab Emirates digital identity platform |
| WAF | Web Application Firewall |

## Appendix C – References

| Reference | Use in This Proposal | Status |
| --- | --- | --- |
| Mendix Documentation — Mendix on Kubernetes | Private Kubernetes/OpenShift deployment, environment management, operator and monitoring integration | Use the documentation applicable to the approved platform and runtime versions. |
| Mendix Documentation — App Security and Module Security | User roles, module roles, page access, microflow access and entity access | Official platform reference. |
| Mendix Documentation — Persistability and Non-Persistable Entities | Transient request/response modeling and runtime object lifecycle | Official platform reference. |
| Mendix Documentation — Consumed REST Services | OpenAPI-based service consumption, request/response mapping and connector configuration | Official platform reference. |
| Mendix Documentation — SSO Integration | Identity-provider federation and account mapping | Apply the documentation for the approved protocol and module version. |
| Dubai Health Information Security and IRM Standards | Classification, residency, access, encryption, logging, retention and assurance controls | To Be Confirmed (TBC) and incorporated before approval. |
| Dubai Health Identity and Access Management Standard | IDAM federation, claims, lifecycle, MFA, session and privileged access | TBC. |
| Dubai Health API and Integration Standard | Service authentication, gateway, versioning, timeout, error model and support ownership | TBC. |
| Dubai Health Platform and Operations Standards | Kubernetes/OpenShift, database, ingress, registry, secrets, backup, DR, monitoring and incident management | TBC. |
| External API Contracts J.1–J.13 | Operation-level request, response, security, error and service-level requirements | Formal contracts remain partially TBC. |

## Appendix D – Architecture Decision Records

Each ADR must be approved, superseded or rejected through architecture governance. “Approved with TBC” means the design direction is accepted but named implementation facts remain unresolved.

| ID | Title | Decision | Alternatives | Rationale | Status |
| --- | --- | --- | --- | --- | --- |
| ADR-001 | Mendix primary platform | Use Mendix for the user experience, orchestration, security model and EMH-owned persistence. | Separate custom presentation and service applications. | A single governed platform reduces development, release and operational complexity. | Approved |
| ADR-002 | Modular monolith | One deployable Mendix app with capability modules. | Microservices or one undifferentiated module. | Scale and domain scope do not justify distributed complexity; module boundaries preserve maintainability. | Approved |
| ADR-003 | External mastership | All business/identity systems remain authoritative. | Replicate into EMH. | Avoids stale copies, ownership conflict and privacy exposure. | Approved |
| ADR-004 | API-only integration | Consume owned REST APIs. | Direct DB reads or screen scraping. | Preserves contracts, security and source ownership. | Approved |
| ADR-005 | NPE-first external data | Map operational responses to non-persistable entities. | Persist every response or raw JSON. | Meets minimization and reduces schema/retention coupling. | Approved |
| ADR-006 | Native Mendix authorization | Use user/module roles and page/microflow/entity access. | Custom dynamic permission tables as security boundary. | Native model-time enforcement is the supported and reviewable control. | Approved |
| ADR-007 | IDAM SSO | Delegate authentication and MFA to IDAM; no password/token store. | Local authentication or custom token lifecycle. | Identity lifecycle and assurance belong to IDAM. | Approved with TBC: SAML/OIDC |
| ADR-008 | No Phase 1 workflow | Do not implement Mendix Workflow or local case lifecycle. | Create a case/approval engine. | No defined case state, ownership or approval requirement exists. | Approved |
| ADR-009 | Private Mendix deployment | Use supported on-prem private Kubernetes/OpenShift pattern. | Public cloud deployment or unmanaged custom host. | Meets residency/control baseline and enterprise operations. | Approved with platform TBC |
| ADR-010 | Minimal persistence and AuditOutbox | Persist only temporary AuditOutbox records and optional minimum attributes on native Mendix Account. | Persist source details, raw responses, custom user/role/permission tables or exception records. | Supports privacy, avoids shadow repositories and keeps authorization within Mendix native security. AuditOutbox ensures reliable delivery to the Enterprise Audit Repository. | Approved with TBC: Enterprise Audit Repository contract |
| ADR-011 | Synchronous bounded REST | Interactive API call with timeout, error mapping and module isolation. | Event-driven replication or long-running orchestration. | The user needs current source status; no ingestion/event contract exists. | Approved |
| ADR-012 | Enterprise audit repository | Use the Enterprise Audit Repository as the authoritative system of record for EMH audit events. | Use Mendix DB, SIEM or Elasticsearch as audit system of record. | Separates application operation from official audit retention, legal hold and compliance access. AuditOutbox provides delivery resilience only. | Approved with TBC |
| ADR-013 | Operational log analytics | Use Elasticsearch/AppDynamics/centralized logging for exception and runtime diagnostics. | Store exception logs in Mendix DB or Enterprise Audit Repository. | Exception diagnostics have different purpose, access and retention from audit evidence and require searchable operational analytics. | Approved with TBC |
| ADR-014 | One idempotent retry | Retry approved transient GET failure once. | Multiple automatic retries or retry writes. | Balances resilience against duplicate load and delayed UX. | Provisional per API |
| ADR-015 | Provisional RTO/RPO | Design toward RTO 1 hour and RPO 5 minutes. | No recovery targets. | Provides a measurable continuity baseline until BIA approval. | Provisional |
| ADR-016 | Synthetic/anonymized non-production data | Do not copy production personal/health data by default. | Use production clones. | Reduces privacy and breach risk. | Approved |
| ADR-017 | No Phase 1 export | Do not offer CSV/Excel/download of investigation data. | Allow generic export. | Reduces uncontrolled data proliferation. | Approved |
| ADR-018 | Custom code exception process | Use custom Java/widget only after supported alternatives fail. | Unrestricted custom extensions. | Protects upgradeability and supportability. | Approved |

## Appendix E – Architecture Assumptions

| ID | Assumption | Impact if False | Owner |
| --- | --- | --- | --- |
| AS-001 | Phase 1 is an internal responsive web application for authorized support staff only. | If public/mobile access is required, edge, identity, privacy and UX design changes. | Business Owner |
| AS-002 | Phase 1 is read-only against all source systems. | Any write operation requires new API, transaction, authorization, audit and rollback design. | Business/Application Owners |
| AS-003 | EMH does not receive email, messages or automatically create cases. | New ingestion/case workflow architecture required if changed. | Business Owner |
| AS-004 | IDAM is the enterprise authentication authority and provides required SSO capability. | A different IDP or protocol changes the SSO design. | IDAM Owner |
| AS-005 | SAML is the target protocol; this conflicts with the OIDC source design and must be confirmed. | Identity module and test plan may change. | Security/IDAM |
| AS-006 | External systems provide REST APIs and prohibit direct DB access. | Unavailable capability is deferred or implemented by source owner. | Application Owners |
| AS-007 | Production and persisted data remain within approved UAE/on-premises locations. | Requires residency risk review. | Infrastructure/Privacy |
| AS-008 | A supported Mendix private deployment subscription is available. | Project cannot proceed to target deployment without entitlement. | Platform Owner |
| AS-009 | Kubernetes or OpenShift enterprise hosting is available or will be provisioned. | Standalone option requires separate ADR. | Infrastructure |
| AS-010 | SQL Server can be used in the selected Mendix/platform support matrix. | Approved alternative database may be required. | DBA/Platform |
| AS-011 | AppDynamics is the required APM platform and can monitor the selected runtime pattern. | Alternative metrics/APM route needed if PoC fails. | Operations |
| AS-012 | Three or more segregated environments can be provided. | Testing/security evidence and promotion controls would be weakened. | Infrastructure |
| AS-013 | Source APIs return bounded results or support pagination. | EMH must enforce limits or owner must update API. | API Owners |
| AS-014 | External response data does not need historical storage in EMH. | New retention/privacy/data model needed if history requested. | Business/Compliance |
| AS-015 | No document/file retrieval is needed for medical reports in Phase 1. | Object/file storage and content-security design needed if changed. | Patient Services Owner |
| AS-016 | Provisional RTO/RPO are 1 hour/5 minutes. | Infrastructure topology and cost change when approved targets differ. | Business Continuity |
| AS-017 | Audit/search values can be excluded while meeting accountability requirements. | If full criteria are legally required, encryption/access/retention design must change. | Compliance |
| AS-018 | Support users use managed devices and corporate network controls. | Additional device/client risk controls required otherwise. | Security |
| AS-019 | API service identities can be provisioned with read-only least privilege. | Integration cannot be approved with broad/write credentials. | API/Security Owners |
| AS-020 | Business owners will provide representative synthetic/anonymized test scenarios. | Acceptance coverage will be incomplete without them. | Business/QA |

## Appendix F – Solution Detailed Design

This appendix describes the user-visible and orchestration sequences without embedding diagrams. Detailed microflow names are cross-referenced to Appendix K. All source responses are transient unless explicitly stated.

### B.1 Login Sequence

1. User navigates to the EMH URL through the enterprise ingress/WAF.

2. If no valid Mendix session exists, the SSO integration redirects the browser to IDAM using the approved SAML request and return endpoint.

3. IDAM authenticates the user, applies MFA/account policies and returns a signed assertion containing the approved minimum claims.

4. The SSO integration validates the assertion according to supported configuration and maps the stable subject to a Mendix account.

5. Provisioning logic creates or updates only the minimum EMH account reference when the approved lifecycle pattern requires it; passwords and tokens are never stored.

6. Mendix assigns application user roles through the approved mapping/provisioning process. Runtime Mendix role assignments may further filter cards but cannot grant model access.

7. The shell retrieves enabled application definitions and permitted assignments, then displays authorized cards.

8. A privacy-safe session observation or authentication outcome may be recorded without assertion/session content.

9. On logout or timeout, the Mendix session ends and IDAM logout behavior follows the confirmed protocol/configuration.

| Failure | User Experience | Operational Action |
| --- | --- | --- |
| Invalid/expired assertion | Generic authentication failure; no assertion detail | IDAM/Mendix SSO log correlation and security review. |
| User not provisioned/authorized | Access denied/contact support | Check IDAM claim mapping and Mendix role assignment. |
| IDAM unavailable | Service authentication unavailable | Enterprise IDAM incident; existing-session behavior per policy. |
| Role mapping missing | No cards or access denied | Security admin corrects controlled mapping; audit change. |
| Clock skew/certificate failure | Generic SSO failure | PKI/time synchronization incident. |

### B.2 User Management

| Use Case | Page / Input | Microflow Sequence | Output / Security |
| --- | --- | --- | --- |
| Internal User Search | Username, Email or EID | ACT_IDAM_SearchInternalUser → VAL_SearchCriteria → INT_IDAM_SearchInternal → SUB_MapIDAMUser → SUB_RecordInvestigationOutcome | IDAMUserView list/detail; mask email/mobile/EID; role-restricted. |
| External User Search | Username, Email or EID | ACT_IDAM_SearchExternalUser → validation → INT_IDAM_SearchExternal → map | Same NPE attributes; UAE PASS link may be shown if approved. |
| User Role Search | Username, Email or Mobile | ACT_IDAM_GetUserRoles → INT_IDAM_GetRoles | RoleAssignmentView; disabled until J.3 exists. |
| UAE PASS Identity View | From approved user result | ACT_IDAM_GetUaePassIdentity → approved API route | UaePassIdentityView; no direct authorization effect. |

No local create/edit/delete of IDAM users is implemented. “User Management” means investigation of identity/account state, not authoritative lifecycle administration.

### B.3 Clinical Attachment Investigation

| Use Case | Input | Microflow Sequence | Output / Dependency |
| --- | --- | --- | --- |
| Application Search | EID, Application No, Mobile or Email | ACT_CA_SearchApplications → VAL → INT_CA_SearchApplications → mapping/audit | ClinicalAttachmentApplicationView list. |
| Application Detail & Payment | Selected application reference | ACT_CA_GetApplicationDetail → INT_CA_GetApplicationDetail → mapping/audit | ClinicalAttachmentDetailView. |
| ICP Applicant | EID | ACT_CA_GetICPApplicant → INT_CA_GetICPApplicant | ICPApplicantView; privacy-restricted. |
| Facilities / Specialties | Name or approved list request | ACT_CA_GetReferenceData → INT_CA_GetFacilitiesSpecialties | ReferenceView; optional approved cache. |
| Current Responsibility | Reference No | ACT_CA_GetResponsibility → INT_CA_GetResponsibility | ResponsibilityView; J.8 missing, feature disabled/deferred. |

The page may present deterministic helper text based on explicit status combinations only when those rules are formally owned and tested. No AI recommendation is required for conditions that can be expressed as authoritative business rules.

### B.4 Premarital Investigation

| Use Case | Input | Target Flow | Status |
| --- | --- | --- | --- |
| Application Lookup | MRN, EID or Email | ACT_PM_SearchApplication → VAL → INT_PM_SearchApplication → map PremaritalApplicationView → audit | TBC; J.9 API unconfirmed. |
| Payment Validation | Selected application reference | ACT_PM_GetPayment → INT_PM_GetPayment → map PremaritalPaymentView → audit | TBC; J.10 API unconfirmed. |

Blocking Rule The Premarital module may be scaffolded behind a disabled feature switch for UX planning, but no production capability is declared complete until approved J.9/J.10 contracts, security, test data and owner acceptance exist.

### B.5 Patient Services Investigation

| Submodule | Input | Target Flow | Output |
| --- | --- | --- | --- |
| Health Card | MRN, EID, SPTRN, Transaction ID or Mobile | ACT_PS_SearchHealthCard → VAL → INT_PS_SearchHealthCard → map/audit | HealthCardView list/detail. |
| Sick Leave | MRN, Certificate No, Transaction ID, SPTRN, EID or Mobile | ACT_PS_SearchSickLeave → VAL → INT_PS_SearchSickLeave → map/audit | SickLeaveView list/detail. |
| Medical Report | Reference No, MRN, Transaction ID, Specialty, EID, Mobile or SPTRN | ACT_PS_SearchMedicalReport → VAL → INT_PS_SearchMedicalReport → map/audit | MedicalReportView list/detail; no document retrieval/storage. |

Patient Services pages use the most restrictive role and masking rules because the response can reveal health-related information. Search combinations, result limits and field visibility require data-owner/privacy approval.

### B.6 Audit and Exception Management

| Capability | Persisted Data | Flow / Rule | Access |
| --- | --- | --- | --- |
| Support investigation audit | AuditOutbox / Audit Event: Support category, actor account, module/action, outcome, UTC time, source-system code and correlation ID | SUB_Audit_RecordEvent after the server-side action outcome is known; never store criteria or response data | Auditor and Security Administrator read-only |
| Administration audit | AuditOutbox / Audit Event: Administration category, actor, object type, safe object key, action, UTC time and correlation ID | Created after a successful assignment, feature-switch or approved configuration change | Auditor and Security Administrator read-only; administrators cannot alter evidence |
| Security-relevant application audit | AuditOutbox / Audit Event: Security category, actor, attempted action, outcome, UTC time and correlation ID | Created for application-observed access denial and other approved security events; selected events may be forwarded to SIEM | Auditor/Security Administrator; SIEM receives a copy only |
| Retention execution | RetentionExecution: policy, cutoff, timing, deleted count and outcome | Scheduled, bounded and idempotent purge; material failures also create an Administration-category AuditOutbox / Audit Event | Operations and Compliance |
| User-safe exception | No persistent diagnostic data; user receives category and correlation reference only | SUB_Operations_BuildUserSafeError | Affected user only |
| Technical exception diagnostics | Sanitized exception type, component, environment, severity and correlation ID in centralized operational logs | SUB_Operations_LogException / runtime logging; no EMH exception entity | Restricted Operations/SOC through approved tools |

Audit management and exception handling are implemented as separate capabilities. EMH_Audit creates append-only Operational Support, Administration and Security audit events after the server-side action outcome is known; it never stores search values, response data or exception details. EMH_Operations converts failures into a safe user response and emits sanitized structured diagnostics to the Elasticsearch / centralized operational logging platform. The correlation ID is the only shared linkage, allowing an authorized operator to trace a support outcome to its technical evidence without merging the two lifecycles.

## Appendix G – Architecture Plan

| Work Package | Activities | Primary Owner | Dependencies | Architecture Deliverable |
| --- | --- | --- | --- | --- |
| AP-01 Scope and Requirements | Confirm modules, read-only boundary, roles, search keys and KPIs | Business/Product | Business owners | Approved scope and traceability. |
| AP-02 Platform Decision | Confirm Mendix version/license, Kubernetes/OpenShift, operator mode and connectivity | Platform/EA | Mendix/vendor, infrastructure | Platform ADR and topology. |
| AP-03 SSO Design | Confirm protocol/claims/provisioning/logout and complete PoC | IDAM/Security | IDAM metadata/test accounts | SSO design and evidence. |
| AP-04 Data/Privacy | Classify fields, approve masking, retention and test data | Privacy/Data Owners | API payloads | Data model and privacy matrix. |
| AP-05 API Contracts | Approve J.1–J.13, owners, auth, error, timeout and SLA | Application Owners | Source teams | Interface catalogue. |
| AP-06 Security Design | Roles/access, threat model, logging, secrets and vulnerability controls | Security Architect | SSO/data/platform | Security architecture and test plan. |
| AP-07 Platform Build | Create environments, DB, ingress, registry, secrets and monitoring | Infrastructure/Platform | Approved topology | Environment readiness evidence. |
| AP-08 App Foundation | Build shell, modules, common integration/audit/error patterns | Mendix Team | Platform/SSO | Foundation release. |
| AP-09 Module Delivery | Implement User, Clinical, Premarital and Patient modules | Mendix + Owners | API readiness | Accepted module increments. |
| AP-10 Assurance | Performance, DAST, pen test, privacy, backup/DR and operational readiness | QA/Security/Ops | Release candidate | Assurance evidence pack. |
| AP-11 Cut-over | Deploy, smoke, enable, hypercare and handover | Release/Ops/Business | All gates | Go-live record and handover. |
| AP-12 Governance | Maintain ADRs, RAID, dependencies, versions and consistency checklist | Solution Architect | All work packages | Controlled architecture baseline. |

## Appendix H – Architecture Proofs of Concept

| PoC | Objective | Success Criteria | Failure / Decision |
| --- | --- | --- | --- |
| POC-01 IDAM SSO | Prove Mendix interoperability with final SAML/OIDC protocol | Signed assertion/token validation, stable subject mapping, required claims, login/logout/session, revocation and no local secrets | Choose supported alternative/configuration; do not invent custom auth. |
| POC-02 Private Deployment | Prove build/deploy/upgrade/rollback in target Kubernetes/OpenShift mode | Operator/tooling works behind network controls; registry, ingress, DB, secrets and logs integrate | Revisit platform mode/version/license. |
| POC-03 AppDynamics | Prove runtime/JVM/HTTP/integration visibility | Dashboard shows app health, JVM/resource, response time, failures and safe correlation without sensitive data | Use supported metrics/log monitoring alternative or agent approach. |
| POC-04 SQL Server | Prove selected version/HA/encryption/backup with Mendix runtime | Supported connectivity, failover behavior, restore and performance | Select approved supported database/version. |
| POC-05 External API Pattern | Prove auth, timeout, retry, mapping, error translation and correlation | Representative IDAM/Clinical/Patient calls succeed and fail safely | Adjust gateway/connector design. |
| POC-06 Multi-Replica Runtime | Prove session, scheduled task and configuration behavior | No duplicate retention job, acceptable session continuity and health routing | Use single replica until corrected or redesign. |
| POC-07 Sensitive Data Controls | Prove masking/non-persistence/no-log behavior | DB/log/browser inspection finds no raw search/payload; role views correct | Block release and remediate. |
| POC-08 Performance | Prove representative search load and large payload handling | Meets approved response/resource targets with headroom | Tune, limit payloads or scale platform. |
| POC-09 DR Redeploy/Restore | Prove provisional RTO/RPO feasibility | Artifact deploy, DB restore, config/secrets, SSO/API validation within target | Revise topology/targets/runbook. |
| POC-10 Feature Isolation | Prove dependency outage affects only its module | Clinical/Premarital/Patient outage produces safe message while hub/others operate | Refactor common dependency/error handling. |

## Appendix I – Requirements Traceability Matrix

| Requirement | Description | Architecture Reference | Implementation Reference | Acceptance Evidence |
| --- | --- | --- | --- | --- |
| REQ-001 | Unified application hub | 1.1, 1.2, 3.2 | EMH_Shell; ACT_Shell_LoadApplications | UI acceptance and role/assignment tests |
| REQ-002 | Dynamic card visibility by authorized scope | 1.2, 5.4.2 | Native roles + Mendix role mapping | Negative-access and assignment tests |
| REQ-003 | User Management investigation | 1.1, B.2 | EMH_UserManagement; J.1–J.3 | Functional/API/privacy tests |
| REQ-004 | Clinical Attachment investigation | 1.1, B.3 | EMH_ClinicalAttachment; J.4–J.8 | Functional/API/resilience tests |
| REQ-005 | Premarital investigation | 1.1, B.4 | EMH_Premarital; J.9–J.10 | Blocked until contract; acceptance tests |
| REQ-006 | Patient Services investigation | 1.1, B.5 | EMH_PatientServices; J.11–J.13 | Functional/API/privacy tests |
| REQ-007 | Read-only source access | 1.1, ADR-003/004/008 | Consumed REST GET/read operations | Contract/security review |
| REQ-008 | No direct external database access | 2.2, 5.7 | Network and connector architecture | Connectivity review |
| REQ-009 | IDAM SSO | 5.4.1, POC-01 | EMH_Security / SSO module | SSO PoC and tests |
| REQ-010 | Page/action access control | 5.4.2, Appendix L | Mendix roles/access rules | Role negative tests |
| REQ-011 | No permission granted by runtime config | ADR-006, 3.2 | Native security boundary | Model review |
| REQ-012 | Categorized, privacy-safe and append-only audit | 2.1.2, 2.3.4, 4.4.4, B.6 | AuditOutbox / Audit Event / EMH_Audit | Database inspection, role tests, retention test and correlation verification |
| REQ-013 | Integration failure isolation | 1.2, 3.3, 5.7 | Common error pattern + feature switches | Fault tests |
| REQ-014 | Exception logs are separated from audit and exclude sensitive data | 4.4.4, 5.9, B.6 | EMH_Operations + centralized operational logging | Automated/manual log review and negative data-leak tests |
| REQ-015 | External API timeout | 3.3, ADR-013 | Configurable connector timeout | Slow-response tests |
| REQ-016 | On-premises deployment | 4.1.1 | Private Kubernetes/OpenShift | Platform acceptance |
| REQ-017 | High availability | 4.4.1 | Replicas + HA platform if approved | Failover tests |
| REQ-018 | Backup and recovery | 4.4.2 | DB/platform backup | Restore evidence |
| REQ-019 | Disaster recovery | 4.4.3 | Redeploy/restore runbook | DR exercise |
| REQ-020 | AppDynamics monitoring | 4.4.4, POC-03 | APM integration | PoC/dashboard/alerts |
| REQ-021 | DevSecOps pipeline | DevSecOps | CI/CD and security gates | Pipeline evidence |
| REQ-022 | SAST/SCA/DAST | 5.5 | Toolchain and tests | Reports and closure |
| REQ-023 | Encryption at rest/in transit | 5.6 | Platform/DB/TLS controls | Configuration evidence |
| REQ-024 | Data retention | 2.3.4 | Scheduled retention and platform policies | Compliance approval and purge test |
| REQ-025 | Data minimization | 2.1–2.3, 5.12 | NPEs, masking and no export | Model/privacy tests |
| REQ-026 | Three or more environments | 3.4 | Environment mapping | Readiness evidence |
| REQ-027 | Performance efficiency | 4.6 | Bounded results, microflow/database practices | Load test |
| REQ-028 | Operational runbook | Appendix M | Runbook procedures | Ops acceptance |
| REQ-029 | Configuration catalogue | Appendix O | Externalized parameters | Config review |
| REQ-030 | Architecture consistency | Appendix R | Checklist/governance | Review sign-off |

## Appendix J – Detailed API Design Catalogue (J.1–J.13)

Every API entry is a design baseline, not a substitute for an approved provider contract. Exact URL paths, methods, schemas, authentication, rate limits, timeout and error codes are To Be Confirmed (TBC) unless explicitly confirmed by the owner. Search values are never included in application logs.

| ID | Operation | Provider | Purpose | Input | Output | Security / Protocol | Resilience | Error Model | TBC / Note |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| J.1 | IDAM Internal User Search | IDAM | Internal user lookup | Username OR Email OR EID | IDAMUserView | Read-only HTTPS REST; authentication TBC | 15s provisional; one retry on approved transient GET | 400 validation; 401/403 integration auth; 404/no result; 429; 5xx/timeout | Existing; confirm OpenAPI, result limits, masking and SLA |
| J.2 | IDAM External User Search | IDAM | External user lookup | Username OR Email OR EID | IDAMUserView + optional UAE PASS link fields | Read-only HTTPS REST; authentication TBC | Same as J.1 | Same categories as J.1 | Existing; confirm whether endpoint differs from internal search |
| J.3 | IDAM User Roles | IDAM | Inspect source-system role assignments | Username OR Email OR Mobile | RoleAssignmentView list | Read-only HTTPS REST | 15s provisional | Same common categories | Missing API; owner, scope and semantics blocking |
| J.4 | Clinical Applications Search | Clinical Attachment | Find applications | EID OR Application No OR Mobile OR Email; pagination | ClinicalAttachmentApplicationView list | Read-only HTTPS REST | 15s provisional; bounded page size | Validation, no result, auth, rate, unavailable, schema | Existing; confirm pagination and status codes |
| J.5 | Clinical Application Detail & Payment | Clinical Attachment | View selected application and payment | Application reference from J.4 | ClinicalAttachmentDetailView | Read-only HTTPS REST | 15s provisional | Not found, authorization, payment-source unavailable, schema | Existing; payment data display-only |
| J.6 | Clinical ICP Applicant | Clinical/ICP | View applicant identity data | EID | ICPApplicantView | Read-only HTTPS REST; route/provider TBC | 15s provisional | Not found, unauthorized, source unavailable | Existing; clarify data owner and permitted fields |
| J.7 | Clinical Facilities & Specialties | Clinical Attachment | Get reference values | Name/filter or approved list/pagination | ReferenceView list | Read-only HTTPS REST | 15s; optional cache after approval | No result, unavailable, schema | Existing; cache TTL/refresh TBC |
| J.8 | Clinical Application Responsibility | Clinical Attachment | Identify current responsible party | Reference No | ResponsibilityView | Read-only HTTPS REST | 15s provisional | Not found, unavailable | Missing; defer or source owner implements |
| J.9 | Premarital Application Lookup | Premarital | Find application/status | MRN OR EID OR Email | PremaritalApplicationView | Read-only HTTPS REST | 15s provisional | Common categories | Unconfirmed; full contract blocking |
| J.10 | Premarital Payment Validation | Premarital | View payment details/status | Application reference | PremaritalPaymentView | Read-only HTTPS REST | 15s provisional | Not found, payment unavailable, schema | Unconfirmed; full contract blocking |
| J.11 | Patient Services Health Card | Patient Services | Find health-card record | MRN OR EID OR SPTRN OR TransactionId OR Mobile; pagination | HealthCardView list | Read-only HTTPS REST | 15s provisional | Validation, no result, auth, unavailable, schema | Existing; privacy/result limits TBC |
| J.12 | Patient Services Sick Leave | Patient Services | Find sick-leave certificate | MRN OR Certificate No OR TransactionId OR SPTRN OR EID OR Mobile | SickLeaveView list | Read-only HTTPS REST | 15s provisional | Common categories | Existing; privacy/result limits TBC |
| J.13 | Patient Services Medical Report | Patient Services | Find medical-report request | Ref No OR MRN OR TransactionId OR Specialty OR EID OR Mobile OR SPTRN | MedicalReportView list | Read-only HTTPS REST | 15s provisional | Common categories; document retrieval out of scope | Existing; no FileNet document retrieval in Phase 1 |

| Common API Contract Requirement | Required Detail |
| --- | --- |
| Versioning | URI/header strategy, backward compatibility, deprecation and consumer notification. |
| Schema | Required/optional fields, formats, maximum lengths, enums, nullability and examples. |
| Search semantics | Exact/equivalent/partial matching, case sensitivity, combination logic and duplicate behavior. |
| Pagination | Page/token model, default/max size, total count and stable ordering. |
| Authentication | OAuth2/mTLS/API-key method, scopes, credential owner, rotation and non-production identities. |
| Authorization | Read-only service permission and any user-context propagation requirement. |
| Network | DNS, route, proxy, firewall, certificate chain and source IP requirements. |
| Performance | P50/P95/P99, maximum payload, timeout and rate limit. |
| Errors | HTTP status, provider code, safe message, retryability and correlation field. |
| Observability | Provider correlation, maintenance notification, dashboard and support contact. |
| Privacy | Permitted fields/purpose, masking, audit and prohibited logging/retention. |
| Testing | Test endpoint, synthetic cases for success/no-result/error/slow/unavailable and contract-test support. |
| SLA | Support window, severity, response/restoration target and planned maintenance. |

## Appendix K – Mendix Microflow and Nanoflow Design Catalogue

Prefixes: ACT_ = page-invoked action; SUB_ = reusable server subflow; INT_ = external integration flow; VAL_ = validation; DS_ = data-source flow; SCH_ = scheduled flow; ADM_ = administration; NF_ = client-side nanoflow. Final names must remain stable after detailed design unless change control updates this catalogue.

| Name | Module | Purpose | Input | Output | Security / Design Note |
| --- | --- | --- | --- | --- | --- |
| ACT_Shell_LoadApplications | EMH_Shell | Load authorized hub cards | Current account/session | ApplicationCardView list | Reads native role context and approved Mendix role mapping; never grants access. |
| DS_Shell_GetNavigation | EMH_Shell | Build module navigation | Account/context | NavigationItemView list | Role-filtered usability view. |
| SUB_Shell_IsFeatureEnabled | EMH_Configuration | Check approved feature switch | Feature key/environment | Boolean + reason | Cannot override security. |
| ACT_Security_ObserveSession | EMH_Security | Create/update minimal account reference after SSO | Current user claims | Mendix Account extension | No token/assertion storage. |
| SUB_Security_MapAccountReference | EMH_Security | Map stable subject to safe reference | Approved claims | Account reference | Hash/pseudonymization design TBC. |
| SUB_Security_RecordDenial | EMH_Audit | Create a Security-category audit event for an application-observed denial | Actor/action/module/correlation | AuditOutbox / Audit Event | No criteria or request payload |
| VAL_Common_SearchCriteria | EMH_IntegrationCommon | Validate at least one permitted criterion | SearchCriteria NPE + rule set | ValidationResult | Server-side authoritative validation. |
| SUB_Common_CreateCorrelationId | EMH_IntegrationCommon | Create safe request correlation | None | Correlation string | Non-sensitive random identifier. |
| SUB_Common_NormalizeCriteria | EMH_IntegrationCommon | Trim/format approved criteria | SearchCriteria NPE | Normalized NPE | No broadening or logging. |
| SUB_Common_ClassifyHttpError | EMH_IntegrationCommon | Map technical/source error to category | Status/error metadata | ErrorCategory | No raw body in persistent event. |
| SUB_Common_BuildUserSafeError | EMH_IntegrationCommon | Create user-facing error object | Category/correlation | UserErrorView | No internal exception detail. |
| SUB_Audit_QueueEvent | EMH_Audit | Validate and create a privacy-safe audit event in AuditOutbox for delivery to the Enterprise Audit Repository | AuditContext + outcome | AuditOutbox record and AuditEventId | Server-side only; no criteria, payload, personal data or exception details |
| SUB_Common_ApplyMasking | EMH_IntegrationCommon | Apply approved display masking | Value/type/policy | Masked string | Use only for display; access remains role-based. |
| ACT_IDAM_SearchInternalUser | EMH_UserManagement | Orchestrate internal search | IDAMSearchCriteria | IDAMUserView list | Calls J.1. |
| INT_IDAM_SearchInternalUser | EMH_UserManagement | Invoke J.1 and map response | Normalized criteria/correlation | IDAMUserView list | Consumed REST/import mapping. |
| ACT_IDAM_SearchExternalUser | EMH_UserManagement | Orchestrate external search | IDAMSearchCriteria | IDAMUserView list | Calls J.2. |
| INT_IDAM_SearchExternalUser | EMH_UserManagement | Invoke J.2 and map response | Normalized criteria/correlation | IDAMUserView list | Consumed REST/import mapping. |
| ACT_IDAM_GetUserRoles | EMH_UserManagement | Orchestrate role lookup | IDAMRoleSearchCriteria | RoleAssignmentView list | Disabled until J.3 exists. |
| INT_IDAM_GetUserRoles | EMH_UserManagement | Invoke J.3 | Normalized criteria/correlation | RoleAssignmentView list | Contract TBC. |
| ACT_IDAM_GetUaePassIdentity | EMH_UserManagement | Get approved UAE PASS/link detail | Selected IDAMUserView | UaePassIdentityView | Route/contract TBC. |
| ACT_CA_SearchApplications | EMH_ClinicalAttachment | Orchestrate clinical application search | ClinicalSearchCriteria | ClinicalAttachmentApplicationView list | Calls J.4. |
| INT_CA_SearchApplications | EMH_ClinicalAttachment | Invoke J.4 | Normalized criteria/correlation | Application views | Bounded/paginated. |
| ACT_CA_GetApplicationDetail | EMH_ClinicalAttachment | Load detail/payment | Selected application reference | ClinicalAttachmentDetailView | Calls J.5. |
| INT_CA_GetApplicationDetail | EMH_ClinicalAttachment | Invoke J.5 | Reference/correlation | Detail view | No persistence. |
| ACT_CA_GetICPApplicant | EMH_ClinicalAttachment | Load ICP applicant | EID criteria | ICPApplicantView | Calls J.6. |
| INT_CA_GetICPApplicant | EMH_ClinicalAttachment | Invoke J.6 | Criteria/correlation | ICP view | No persistence. |
| ACT_CA_GetReferenceData | EMH_ClinicalAttachment | Load facilities/specialties | Filter/context | ReferenceView list | Calls J.7; optional cache path. |
| INT_CA_GetReferenceData | EMH_ClinicalAttachment | Invoke J.7 | Filter/correlation | Reference views | No sensitive cache. |
| ACT_CA_GetResponsibility | EMH_ClinicalAttachment | Load responsible party | Reference No | ResponsibilityView | Disabled/deferred until J.8. |
| INT_CA_GetResponsibility | EMH_ClinicalAttachment | Invoke J.8 | Reference/correlation | Responsibility view | Missing contract. |
| ACT_PM_SearchApplication | EMH_Premarital | Orchestrate premarital lookup | PremaritalSearchCriteria | PremaritalApplicationView list | Disabled until J.9. |
| INT_PM_SearchApplication | EMH_Premarital | Invoke J.9 | Criteria/correlation | Application views | Contract TBC. |
| ACT_PM_GetPayment | EMH_Premarital | Load payment status | Application reference | PremaritalPaymentView | Disabled until J.10. |
| INT_PM_GetPayment | EMH_Premarital | Invoke J.10 | Reference/correlation | Payment view | Contract TBC. |
| ACT_PS_SearchHealthCard | EMH_PatientServices | Orchestrate health-card search | HealthCardSearchCriteria | HealthCardView list | Calls J.11. |
| INT_PS_SearchHealthCard | EMH_PatientServices | Invoke J.11 | Criteria/correlation | Health card views | Sensitive transient data. |
| ACT_PS_SearchSickLeave | EMH_PatientServices | Orchestrate sick-leave search | SickLeaveSearchCriteria | SickLeaveView list | Calls J.12. |
| INT_PS_SearchSickLeave | EMH_PatientServices | Invoke J.12 | Criteria/correlation | Sick leave views | Sensitive transient data. |
| ACT_PS_SearchMedicalReport | EMH_PatientServices | Orchestrate report search | MedicalReportSearchCriteria | MedicalReportView list | Calls J.13. |
| INT_PS_SearchMedicalReport | EMH_PatientServices | Invoke J.13 | Criteria/correlation | Medical report views | No document retrieval. |
| ADM_Assignment_CreateOrUpdate | EMH_Administration | Manage application assignment | Assignment input | Assignment | Admin only; validates dates/duplicates; audits. |
| ADM_Assignment_Deactivate | EMH_Administration | Deactivate assignment | Assignment | Updated assignment | Admin only; audit. |
| ADM_Mendix role/configuration control_Update | EMH_Administration | Enable/disable approved feature | Feature switch input | Updated switch | Cannot grant model access; audit. |
| ADM_Config_RequestChange | EMH_Administration | Record or initiate approved platform/deployment configuration change request | Change request input | Change reference / safe evidence | No database storage of endpoints/secrets and no runtime arbitrary URL editing |
| INT_Audit_SearchEvents | EMH_Audit | Query the Enterprise Audit Repository through an approved read-only API | Date/category/actor/module/action/outcome/correlation filters | Non-persistable AuditSearchResult list | Auditor/Security Administrator only; bounded date range; results are not stored in Mendix |
| SCH_Audit_DispatchOutbox | EMH_Audit | Submit queued audit events to the Enterprise Audit Repository | Scheduled context | Delivery acknowledgements and updated outbox status | Cluster-safe, idempotent and retry controlled |
| SUB_Audit_CleanupDeliveredOutbox | EMH_Audit | Remove successfully acknowledged AuditOutbox records after approved housekeeping window | Policy/entity/cutoff/batch size | Deleted outbox count | Never delete undelivered audit records without approved exception handling |
| SCH_Reference_Refresh | EMH_Configuration | Refresh approved low-risk reference cache | Schedule/context | Refresh outcome | Only if cache approved; cluster-safe. |
| SUB_Reference_UpsertItems | EMH_Configuration | Upsert reference cache | Reference views | Counts | Source/expiry maintained. |
| ACT_Operations_RunConnectivityCheck | EMH_Administration | Authorized safe connectivity diagnostic | Interface code | DiagnosticResult | No arbitrary URL, credential or payload exposure. |
| SUB_Operations_LogException | EMH_Operations | Sanitize and emit a technical exception to runtime logging | Exception in memory + operation context | Correlation ID | No database persistence; no payload, token or sensitive fields |
| SUB_Operations_BuildUserSafeError | EMH_Operations | Build category-specific user-safe error response | Error category + correlation ID | UserErrorView | No internal diagnostic detail |

| Nanoflow | Purpose | Input / Context | Constraint |
| --- | --- | --- | --- |
| NF_Common_ClearSearchForm | Clear client search criteria/result state | SearchCriteria NPE | No security or API call. |
| NF_Common_ToggleAdvancedFilters | Show/hide approved optional fields | UI state | Visibility only; server validates all input. |
| NF_Common_CopyCorrelationId | Copy safe correlation ID for support escalation | Correlation string | No sensitive value. |
| NF_Common_FormatMaskedDisplay | Client display formatting of already-approved masked value | Masked string | Must never receive raw restricted value solely for hiding. |
| NF_Shell_CollapseNavigation | Responsive shell interaction | UI state | No authorization logic. |
| NF_Common_ConfirmClearResults | Confirm and clear transient page result context | NPE list/context | Does not delete source/persisted data. |

## Appendix L – Mendix Security Matrix

The following matrix is the target baseline. Final user-role names, module-role mappings, XPath constraints and IDAM group mapping are approved during detailed design. “R” = read, “W” = create/update/deactivate approved EMH operational data, “X” = no access. External source response data is read-only and transient.

| Resource / Capability | EMH Viewer | Application Support | Application Administrator | Auditor | Security Administrator | Platform/Operator Admin |
| --- | --- | --- | --- | --- | --- | --- |
| Application Hub page | R | R | R | R | R | X |
| User Management pages | By assignment | R | R | X | R for access support only | X |
| Clinical pages | By assignment | R | R | X | R if explicitly approved | X |
| Premarital pages | By assignment | R | R | X | R if explicitly approved | X |
| Patient Services pages | By assignment/most restrictive | R | R | X | R if explicitly approved | X |
| Search microflows | By module role | Execute | Execute | X | Only approved diagnostic scope | X |
| External NPEs | R required attributes | R required attributes | R required attributes | X or masked evidence only | Only approved diagnostic scope | X |
| Mendix user/module role assignment | X | X | R/W only through approved security process | X | R/W only through approved security process | X |
| Runtime feature availability | X | X | Managed through roles/deployment change; no table | X | X | X |
| Environment configuration / secrets | X | X | X | X | X | Platform/Security only |
| AuditOutbox / Audit Event | X | X | X | R | R | X |
| AuditOutbox | No interactive role access | No interactive role access | No interactive role access | No interactive role access | No interactive role access | No interactive role access |
| Retention scheduled flow | X | X | X | X | Configure/approve only | Platform schedule only |
| Mendix user-role assignment | X | X | X | R evidence | R/W through approved process | X unless operator process |
| Deployment/runtime config | X | X | X | R evidence | X | R/W via PAM/pipeline |
| Production database | X | X | X | X | X | DBA only, not this app role |
| Central operational logs | X | X | X | X | R (security scope only) | R |

| Security Rule | Mandatory Interpretation |
| --- | --- |
| Deny by default | No role or entity access exists unless explicitly modeled. |
| Assignment is not authorization | Mendix role mapping can only reduce/filter what a native role permits. |
| Server-side enforcement | Microflow/entity access must block direct URL or manipulated client requests. |
| Attribute minimization | Do not map or expose a field a role does not need. |
| Audit immutability | Only controlled EMH_Audit microflows create AuditOutbox / Audit Event records. No application role can edit or delete audit events; deletion occurs only through the approved retention job. |
| No source write | All business connectors are read-only in Phase 1. |
| Separation of admin roles | Application configuration, security assignment and platform operation are distinct. |
| Periodic review | Roles and assignments are reviewed at TBC frequency with evidence. |
| Emergency access | Break-glass is outside normal app roles and governed by PAM/incident process. |
| Diagnostic separation | Application roles do not browse technical exception logs. Operations and SOC use the approved centralized logging/APM tools under privileged-access controls. |

## Appendix M – Detailed Operational Runbook Baseline

This baseline defines the minimum procedure set required before operational acceptance. The production runbook must contain named teams, exact commands/URLs, screenshots where useful, escalation contacts, change/incident references and environment-specific values stored in the controlled operations repository—not in this architecture document.

| ID | Procedure | Owner | Trigger / Preconditions | Core Actions | Success / Exit | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| RB-01 | Application Start/Stop/Restart | Platform Operator | Approved change/incident; verify dependencies | Use operator/platform action; preserve current logs and confirm replica health | Runtime healthy, SSO/API smoke and monitoring normal | Deployment/platform audit and smoke results |
| RB-02 | Application Deployment | Release Manager + Platform Operator | Approved artifact/config/change and backups | Promote immutable version through pipeline/operator; execute smoke | Release version healthy; no critical alert | Pipeline, approvals, smoke and release record |
| RB-03 | Application Rollback | Release Manager | Rollback criteria met; compatible rollback artifact/config | Disable affected feature or redeploy approved rollback release | Service restored and data consistency assessed | Rollback log and incident/change record |
| RB-04 | SSO Failure Triage | Operations + IDAM | Capture time, user-safe correlation and scope | Check IDAM status, metadata/cert expiry, time, claims and Mendix SSO logs | Successful test login or owner escalation | Sanitized diagnostic and ticket |
| RB-05 | User Access / Role Issue | Security Admin | Verified request/approval and user identity | Check IDAM status, role mapping, Mendix user role and app assignment | Correct least-privilege access and session refresh/revoke | Access change audit |
| RB-06 | External API Failure | Operations + API Owner | Interface/operation/correlation/status category | Use correlation ID to inspect centralized operational logs, APM, network, credential/certificate, gateway/provider and contract status | Call succeeds or the affected function remains safely unavailable with escalation | Central operational log/APM evidence and owner ticket |
| RB-07 | Database Connectivity Incident | DBA + Platform | Runtime/database alert and incident declared | Check SQL availability, network, credentials/certs, pool/locks and HA state | Runtime reconnects and integrity checks pass | DB/platform logs and incident |
| RB-08 | High CPU/Memory/JVM Pressure | Platform + App Owner | APM threshold breached | Identify traffic, slow flow/API, heap/GC, replica state and recent release | Resources stable; cause mitigated | AppDynamics/runtime evidence |
| RB-09 | Sensitive Data in Log | SOC + Privacy + App Owner | Potential exposure identified | Restrict access, preserve evidence, identify scope, stop source, purge where feasible under policy | Leak stopped; notification/risk process completed | Security incident and remediation evidence |
| RB-10 | Mendix configuration control Disable/Enable | Application Administrator | Approved incident/change and reason window | Update approved feature switch; confirm native role unaffected; notify users | Module unavailable/available as intended | Administration-category AuditOutbox / Audit Event and approved change/incident record |
| RB-11 | Credential/Certificate Rotation | Secrets/PKI + Platform | Approved rotation schedule/change | Create new secret/cert, deploy reference, validate, revoke old | All integrations/SSO healthy; no plaintext exposure | Vault/PKI/deployment audit |
| RB-12 | Backup Verification | DBA + Operations | Scheduled backup report | Verify completion, encryption, retention and repository accessibility | Backup valid within RPO | Backup report |
| RB-13 | Restore Test | DBA + Platform + App Owner | Approved isolated target and test plan | Restore DB/config, deploy app, validate SSO/APIs/audit | Recovery objectives and integrity met | Restore report and actions |
| RB-14 | Disaster Recovery Activation | Incident Commander | DR declaration and approvals | Execute Section 4.4.3 sequence | Service restored within approved RTO/RPO or exception recorded | DR exercise/incident report |
| RB-15 | Retention Job Failure | Operations + Compliance | Retention alert, RetentionExecution failure or operational log alert | Inspect safe error, DB capacity/locks, policy/config and rerun approved batch | Backlog cleared without over-deletion | RetentionExecution evidence |
| RB-16 | Reference Cache Refresh Failure | Operations + Source Owner | Optional cache enabled and refresh fails | Continue with non-expired cache or bypass to source per approved rule; investigate API | Fresh data restored; stale-use bounded | Refresh event and source ticket |
| RB-17 | Monitoring/Alert Pipeline Failure | Operations + SOC | Heartbeat/dashboard gap | Check agent/collector/network/config and establish manual watch | Telemetry restored and gap assessed | Monitoring incident |
| RB-18 | Security Vulnerability Response | Security + Platform/App Owner | Advisory/scan finding | Assess exposure, apply compensating control, patch/upgrade/test/deploy | Finding closed or risk accepted by authority | Vulnerability ticket and release evidence |
| RB-19 | Capacity Expansion | Platform + DBA | Forecast/threshold or planned growth | Scale replicas/resources/DB according to test and change plan | Capacity headroom restored without regression | Change and performance evidence |
| RB-20 | User Communication During Outage | Service Owner | Incident severity/user impact confirmed | Publish approved status, affected modules, fallback and update cadence | Users informed without technical/sensitive detail | Communication log |

| Severity | Example | Initial Response Target | Escalation |
| --- | --- | --- | --- |
| Sev 1 | EMH unavailable to all users, suspected breach, or material confidential-data exposure | Per enterprise incident SLA — TBC | Incident Commander, SOC, Business Owner, Platform, Security, Privacy. |
| Sev 2 | Critical module unavailable, SSO broadly failing, severe degradation | TBC | Application Owner, Operations, relevant dependency owner. |
| Sev 3 | Limited function/user impact or recurring errors with workaround | TBC | Application support and source owner. |
| Sev 4 | Minor defect, request or documentation issue | TBC | Backlog/change process. |

## Appendix N – Test Strategy and Acceptance Evidence (10 test scenario groups)

Testing uses synthetic or anonymized data unless a formally approved exception exists. Every test records release/environment, identity/role, interface version, correlation ID where relevant, expected/actual result and evidence. The ten groups below are mandatory; detailed cases are refined during implementation.

| Scenario Group | ID | Scenario | Test Data / Preconditions | Expected Acceptance |
| --- | --- | --- | --- | --- |
| 1. Functional | N1.1 | Application hub displays only enabled and relevant cards | Authorized user roles/assignments | Correct cards/order; no unauthorized route |
| 1. Functional | N1.2 | Internal and external user search with every approved key | Synthetic IDAM records | Expected mapped fields and no result behavior |
| 1. Functional | N1.3 | Clinical search, detail/payment, ICP and references | Synthetic Clinical/ICP cases | Expected status/data and source freshness |
| 1. Functional | N1.4 | Premarital search/payment | Synthetic contract cases | Execute only after J.9/J.10 approved |
| 1. Functional | N1.5 | Health card, sick leave and medical report searches | Synthetic patient cases | Correct bounded results and no document retrieval |
| 2. Security / Authorization | N2.1 | Direct URL access by unauthorized role | Each user role | Denied server-side; no data leakage |
| 2. Security / Authorization | N2.2 | Invoke restricted microflow through manipulated client request | Each restricted action | Denied; safe security event |
| 2. Security / Authorization | N2.3 | Read/write entity access outside role | Persisted/NPE entities | Denied per Appendix L |
| 2. Security / Authorization | N2.4 | Assignment attempts to grant missing native role | Mismatched role/assignment | Card/access not granted |
| 2. Security / Authorization | N2.5 | Admin/auditor/platform segregation | Privileged test accounts | Only intended functions accessible |
| 3. SSO / Session | N3.1 | Successful login and claim mapping | Valid IDAM user | Stable subject mapped; correct roles |
| 3. SSO / Session | N3.2 | Invalid signature/audience/time/assertion | Negative SSO vectors | Authentication rejected safely |
| 3. SSO / Session | N3.3 | Disabled/deprovisioned user | IDAM disabled account | Access revoked within approved time |
| 3. SSO / Session | N3.4 | Logout, idle and absolute timeout | Valid session | Session ends per policy; no stale access |
| 3. SSO / Session | N3.5 | Multi-replica session/restart behavior | Production-like topology | Acceptable continuity/security behavior |
| 4. Integration / Contract | N4.1 | Each J.1–J.13 success contract | Provider mock/test API | Mapping matches approved schema |
| 4. Integration / Contract | N4.2 | Optional/null/unknown enum fields | Contract variants | Safe UI; no fabricated value |
| 4. Integration / Contract | N4.3 | Pagination and max-result enforcement | Large synthetic result | Bounded deterministic display |
| 4. Integration / Contract | N4.4 | Authentication/certificate/credential failure | Invalid non-production identity | Safe failure and correct alert |
| 4. Integration / Contract | N4.5 | Schema drift/content-type/error-code variants | Mocked changes | Failure classified; no unsafe parsing |
| 5. Resilience / Availability | N5.1 | One source API unavailable | Fault injection | Only affected module unavailable |
| 5. Resilience / Availability | N5.2 | Slow response exceeds timeout | Delayed mock | Timeout near configured value; safe message |
| 5. Resilience / Availability | N5.3 | Transient GET failure followed by success | Mocked 5xx/network reset | At most one approved retry |
| 5. Resilience / Availability | N5.4 | Ingress/runtime replica/database failover | Production-like platform | Service restores within agreed behavior |
| 5. Resilience / Availability | N5.5 | Feature switch disables failing module | Admin change | Module hidden/disabled; audit created |
| 6. Privacy / Data | N6.1 | Inspect Mendix database after searches | All modules | No source response/search criteria persisted |
| 6. Privacy / Data | N6.2 | Inspect runtime/app/platform logs | Success/error cases | No raw EID/MRN/mobile/email/name/token/payload |
| 6. Privacy / Data | N6.3 | Role-based field masking | Viewer/support/admin roles | Approved masked/full display only |
| 6. Privacy / Data | N6.4 | Browser cache/history/page source after logout | Sensitive result pages | No unacceptable residual sensitive content |
| 6. Privacy / Data | N6.5 | No export/download capability | All result pages | No CSV/Excel/file route unless separately approved |
| 7. Performance / Capacity | N7.1 | Peak concurrent login and hub load | Approved load profile | Response/resource targets met |
| 7. Performance / Capacity | N7.2 | Peak searches per module with representative latency | Service virtualization | P95/end-to-end target met |
| 7. Performance / Capacity | N7.3 | Maximum approved payload/result rendering | Large bounded responses | No browser/runtime instability |
| 7. Performance / Capacity | N7.4 | AuditOutbox / Audit Event write throughput and index performance | Peak completed-action volume | No material user-latency degradation; bounded audit queries |
| 7. Performance / Capacity | N7.5 | Sustained soak and resource recovery | Extended representative load | No leak; JVM/DB stable |
| 8. Operations / Monitoring | N8.1 | Runtime/API/DB/cluster alerts | Controlled threshold breach | Alert reaches correct owner |
| 8. Operations / Monitoring | N8.2 | Correlation across user error reference, AuditOutbox / Audit Event and centralized operational log | Controlled failed call | End-to-end traceability without exception detail in the audit database |
| 8. Operations / Monitoring | N8.3 | Log redaction detector | Injected test patterns | Sensitive patterns blocked/detected |
| 8. Operations / Monitoring | N8.4 | Runbook execution for SSO/API/DB incident | Tabletop/technical rehearsal | Procedure usable and evidence complete |
| 8. Operations / Monitoring | N8.5 | Segregated access to audit pages, dashboards and technical logs | Auditor, Security Administrator and Operations roles | Each role accesses only its designated evidence channel |
| 9. Recovery / DR | N9.1 | Database point-in-time restore | Isolated recovery environment | Integrity and RPO measured |
| 9. Recovery / DR | N9.2 | Application artifact rollback | Last approved release | Service restored; compatibility verified |
| 9. Recovery / DR | N9.3 | Full redeploy/restore DR exercise | Recovery platform | RTO/RPO measured |
| 9. Recovery / DR | N9.4 | Secret/certificate recovery and rotation | Non-production | No plaintext; connectivity restored |
| 9. Recovery / DR | N9.5 | Post-recovery security/privacy smoke | Recovered environment | SSO/roles/masking/audit correct |
| 10. Retention / Governance | N10.1 | Retention policy disabled before approval | No approved cutoff | No deletion occurs |
| 10. Retention / Governance | N10.2 | Bounded eligible event deletion | Synthetic aged data | Only eligible records deleted; count recorded |
| 10. Retention / Governance | N10.3 | Legal hold/exclusion behavior if required | Held records | Held data preserved |
| 10. Retention / Governance | N10.4 | Configuration change audit | Assignment/switch/config update | Safe immutable evidence created |
| 10. Retention / Governance | N10.5 | Requirements/ADR/release evidence completeness | Release package | All gates and traceability signed |

| Evidence Type | Minimum Contents |
| --- | --- |
| Test Report | Release, environment, date, executor, scenarios, pass/fail, defects and approvals. |
| Screenshots/Video | Only where useful and redacted; no production personal/health data. |
| API Evidence | Contract version, request category without value, response category, correlation and timings. |
| Security Evidence | Tool/version/scope/findings/closure or risk acceptance. |
| Performance Evidence | Workload model, topology, results, resource graphs, bottlenecks and headroom. |
| Recovery Evidence | Backup/restore points, start/end, RPO/RTO, validation and actions. |
| Operational Evidence | Alert route, dashboard, runbook execution and owner acceptance. |

## Appendix O – Configuration and Environment Parameter Catalogue

| ID | Parameter | Environment | Baseline / Example | Classification | Rule / Owner Decision |
| --- | --- | --- | --- | --- | --- |
| CFG-001 | EnvironmentName | All | DEV/TEST/UAT/PROD | Non-secret | Identifies environment in UI/log context; not user-editable. |
| CFG-002 | ApplicationBaseUrl | All | Per environment | Non-secret | Approved external URL. |
| CFG-003 | PublicHostName | All | Per environment | Non-secret | Ingress/DNS hostname. |
| CFG-004 | DefaultTimeZone | All | Asia/Dubai or approved convention | Non-secret | Display behavior; UTC storage rule TBC. |
| CFG-005 | DefaultLocale | All | English/approved locale | Non-secret | Arabic/localization scope TBC. |
| CFG-006 | SessionIdleTimeoutMinutes | All | Per security policy | Sensitive config | Mendix/SSO-supported setting. |
| CFG-007 | SessionAbsoluteTimeoutMinutes | All | Per security policy | Sensitive config | TBC. |
| CFG-008 | SSO_Protocol | All | SAML target | Non-secret | Critical TBC. |
| CFG-009 | SSO_MetadataUrlOrAlias | All | Per environment | Sensitive config | No embedded assertion/key. |
| CFG-010 | SSO_EntityId | All | Per environment | Non-secret | IDAM registration. |
| CFG-011 | SSO_NameIdOrSubjectClaim | All | Stable subject | Sensitive config | Final mapping TBC. |
| CFG-012 | SSO_RequiredClaims | All | Minimum approved list | Sensitive config | Do not request unnecessary claims. |
| CFG-013 | SSO_LogoutMode | All | Per IDAM support | Sensitive config | TBC. |
| CFG-014 | IDAM_BaseUrlAlias | All | Per environment | Non-secret | Fixed allow-listed alias. |
| CFG-015 | IDAM_CredentialReference | All | Vault/secret key reference | Secret reference | No secret value in Mendix model. |
| CFG-016 | Clinical_BaseUrlAlias | All | Per environment | Non-secret | Fixed allow-listed alias. |
| CFG-017 | Clinical_CredentialReference | All | Vault/secret reference | Secret reference | Read-only identity. |
| CFG-018 | Premarital_BaseUrlAlias | All | Per environment | Non-secret | Disabled until contract. |
| CFG-019 | Premarital_CredentialReference | All | Vault/secret reference | Secret reference | TBC. |
| CFG-020 | PatientServices_BaseUrlAlias | All | Per environment | Non-secret | Fixed allow-listed alias. |
| CFG-021 | PatientServices_CredentialReference | All | Vault/secret reference | Secret reference | Read-only identity. |
| CFG-022 | DefaultApiTimeoutSeconds | All | 15 provisional | Non-secret | Per-operation override permitted by contract. |
| CFG-023 | IdempotentGetRetryCount | All | 1 provisional | Non-secret | 0 or 1 only unless ADR updated. |
| CFG-024 | RetryDelayMilliseconds | All | 2000 provisional | Non-secret | TBC per NFR. |
| CFG-025 | MaximumPageSize | All | 30 provisional | Non-secret | Must not exceed source max. |
| CFG-026 | MaximumSearchResults | All | 30 provisional | Non-secret | Avoid unbounded results. |
| CFG-027 | CorrelationHeaderName | All | X-Correlation-ID | Non-secret | Provider support TBC. |
| CFG-028 | Feature_UserManagement | All | Enabled by release | Non-secret | Cannot grant access. |
| CFG-029 | Feature_ClinicalAttachment | All | Enabled by release | Non-secret | J.8 may remain separately disabled. |
| CFG-030 | Feature_ClinicalResponsibility | All | Disabled until J.8 | Non-secret | Blocking dependency. |
| CFG-031 | Feature_Premarital | All | Disabled until J.9/J.10 | Non-secret | Blocking dependency. |
| CFG-032 | Feature_PatientServices | All | Enabled by release | Non-secret | Subject to acceptance. |
| CFG-033 | AuditEnabled | All | True | Controlled | Disabling in production requires security approval. |
| CFG-034 | AuditRepositoryRetentionPolicyReference | All | TBC | Controlled | Retention is owned and enforced by the Enterprise Audit Repository, not by a Mendix purge configuration. |
| CFG-035 | OperationalLogRetentionDays | All | 90 provisional | Controlled | Managed in Elasticsearch/AppDynamics/centralized operational logging platform, not Mendix DB. |
| CFG-036 | AuditOutboxDispatchBatchSize | All | TBC based on test | Non-secret | Controls delivery batch size for queued audit events only. |
| CFG-037 | AuditOutboxDispatchSchedule | All | TBC | Controlled | Controls AuditOutbox dispatch/housekeeping schedule, not official audit retention. |
| CFG-038 | ReferenceCacheEnabled | All | False by default | Non-secret | Only low-risk references. |
| CFG-039 | ReferenceCacheTtlMinutes | All | TBC | Non-secret | Source owner approval. |
| CFG-040 | ReferenceRefreshSchedule | All | TBC | Controlled | Only if cache enabled. |
| CFG-041 | LogLevel | All | INFO production baseline | Controlled | Debug temporarily via change; no sensitive values. |
| CFG-042 | AppDynamics_Enabled | All | Per environment | Non-secret | PoC required. |
| CFG-043 | AppDynamics_AppName | All | Per environment | Non-secret | No personal data. |
| CFG-044 | MetricsEnabled | All | True where supported | Non-secret | Prometheus/runtime integration TBC. |
| CFG-045 | SiemForwardingEnabled | All | Per environment | Controlled | Forward selected security signals only; SIEM is not the audit system of record. |
| CFG-046 | DatabaseConnectionReference | All | Platform-managed | Secret reference | Never exposed to app administrators. |
| CFG-047 | DatabaseEncryptionRequired | All | True | Controlled | Platform/DB setting. |
| CFG-048 | NoStoreHeadersEnabled | All | True for sensitive pages/API responses where supported | Controlled | Ingress/runtime implementation TBC. |
| CFG-049 | AllowedFileExports | All | None in Phase 1 | Controlled | Any change requires ADR/privacy review. |
| CFG-050 | MaintenanceMessage | All | Approved safe text | Non-secret | No technical/sensitive detail. |
| CFG-051 | SupportCorrelationDisplay | All | Enabled | Non-secret | Show safe correlation on errors. |
| CFG-052 | HealthStatusDetailLevel | All | Restricted | Controlled | No dependency/secret detail to users. |
| CFG-053 | SyntheticDataMode | DEV/TEST/UAT | True | Controlled | Production must be false. |
| CFG-054 | ProductionDataAllowed | DEV/TEST/UAT | False | Controlled | Exception requires privacy approval. |
| CFG-055 | BuildVersion | All | Pipeline-supplied | Non-secret | Displayed in restricted diagnostics/about page. |
| CFG-056 | ConfigurationVersion | All | Pipeline/change-supplied | Non-secret | Supports traceability. |
| CFG-057 | ApiContractVersion_IDAM | All | TBC | Non-secret | Contract trace. |
| CFG-058 | ApiContractVersion_Clinical | All | TBC | Non-secret | Contract trace. |
| CFG-059 | ApiContractVersion_Premarital | All | TBC | Non-secret | Contract trace. |
| CFG-060 | ApiContractVersion_PatientServices | All | TBC | Non-secret | Contract trace. |

| Configuration Rule | Requirement |
| --- | --- |
| Secrets | Only external secret references; never plaintext in model, source, spreadsheet or release note. |
| Environment segregation | No production URL/credential in non-production configuration. |
| Promotion | Artifact is unchanged; environment configuration is supplied by controlled pipeline/platform. |
| Change audit | Runtime business configuration changes create safe configuration evidence. |
| Validation | Base URL aliases come from an allow-list; timeout/range/retention values have bounds. |
| Ownership | Every parameter has an application, security, platform, API or compliance owner. |
| Documentation | Exact values belong in restricted environment records, not the public architecture copy. |

## Appendix P – Data Privacy Field Handling Matrix

This matrix is a minimum handling baseline. Final field-level access is approved by the data owner and privacy/security teams. “Transient” means mapped into a non-persistable entity for the active interaction only. Raw values are excluded from generic logs and operational audit.

| Field / Data Element | Category | Classification | Purpose | Persistence | Logging | Display / Access | Master |
| --- | --- | --- | --- | --- | --- | --- | --- |
| IDAM subject / NameID | Identity | Confidential | Stable account mapping and audit accountability | Persist as restricted ExternalSubjectId in Mendix Account extension | Never in generic/runtime logs | Security Administrator and Auditor only where operationally required | IDAM |
| Username / loginId | Identity | Confidential | Locate/identify account | Transient; optional minimal account display reference | Never raw in generic log | Support roles as approved | IDAM |
| Full name | Identity/Patient | Confidential | Confirm correct result | Transient | Never raw | Support role; detail only | Source system |
| First/middle/last name | Identity | Confidential | User investigation detail | Transient | Never raw | Approved User Management role | IDAM |
| Email | Contact | Confidential | Search/confirm account | Transient; masked account reference only if needed | Never raw | Masked by default; full TBC | IDAM/source |
| Mobile | Contact | Confidential | Search/confirm account | Transient | Never raw | Masked by default; full TBC | IDAM/source |
| Emirates ID | National identifier | Highly Confidential | Search/confirm person | Transient only | Never raw; never URL log | Masked display; full access exceptional | ICP/identity source |
| Passport number | National identifier | Highly Confidential | Identity investigation when approved | Transient only | Never raw | Masked and restricted | Identity source |
| Date of birth | Personal | Highly Confidential | Identity confirmation if required | Transient only | Never raw | Restricted detail | Identity/source |
| Gender | Personal | Confidential | Display only if required by support task | Transient only | Never raw | Restricted detail | Source |
| Nationality | Personal | Confidential | Confirm result / application context | Transient only | Never raw | Approved support role | Source |
| Employee type | Employment | Confidential | Diagnose internal account classification | Transient | No raw value unless safe category approved | User Management role | IDAM |
| UAE PASS UUID | External identifier | Highly Confidential | Diagnose identity linkage | Transient only | Never raw | Restricted User Management role | UAE PASS |
| UAE PASS user type/status | Identity | Confidential | Diagnose linkage/verification | Transient | Safe category may be logged only if approved | User Management role | UAE PASS |
| Health card number | Health identifier | Highly Confidential | Diagnose health-card/account linkage | Transient only | Never raw | Restricted Patient/User role | Patient Services/IDAM |
| MRN | Health identifier | Highly Confidential | Patient Services search/confirmation | Transient only | Never raw | Masked; full access exceptional | Patient Services |
| Clinical application number | Business/person-linked | Confidential | Find clinical application | Transient only | Never raw | Clinical support role | Clinical Attachment |
| Clinical application status | Business/person-linked | Confidential | Explain current status | Transient only | Safe aggregate category only | Clinical support role | Clinical Attachment |
| Clinical facility/specialty | Clinical context | Confidential | Explain application/request context | Transient; low-risk reference cache may be approved | Reference values only, no person association | Clinical/Patient role | Source |
| Responsible party | Business process | Confidential | Identify current application owner | Transient only | Safe category only | Clinical support role | Clinical Attachment |
| Payment status | Financial context | Confidential | Diagnose payment state | Transient only | Safe aggregate category only | Relevant module role | Owning source |
| Transaction ID | Financial identifier | Highly Confidential | Find/confirm payment | Transient only | Never raw | Masked by default | Owning source |
| SPTRN | Financial identifier | Highly Confidential | Patient Services search | Transient only | Never raw | Masked by default | Patient Services |
| Payment amount/currency | Financial | Confidential | Confirm payment detail | Transient only | Never raw in generic log | Relevant support role | Owning source |
| Sick leave certificate number | Health/business identifier | Highly Confidential | Find/confirm certificate | Transient only | Never raw | Masked | Patient Services |
| Leave start/end dates | Health data | Highly Confidential | Diagnose certificate | Transient only | Never raw | Restricted Patient Services role | Patient Services |
| Doctor name | Professional + health context | Confidential | Confirm source record | Transient only | Never with patient context in logs | Relevant support role | Patient Services |
| Medical report reference | Health identifier | Highly Confidential | Find request | Transient only | Never raw | Masked | Patient Services |
| FilenetVSID | Content identifier | Highly Confidential | Technical reference only if required | Transient only | Never raw | Masked/restricted | Patient Services/FileNet |
| Visit date | Health data | Highly Confidential | Confirm report request | Transient only | Never raw | Restricted | Patient Services |
| Search criteria object | Mixed sensitive | Highly Confidential | Temporary request construction | NPE only; clear with page/session | Never | Submitting authorized role only | User/source |
| Raw API request/response | Mixed sensitive | Highly Confidential | Transport only | Never persist | Never | Not user-accessible | Source/EMH transport |
| Correlation ID | Operational | Internal | Troubleshooting linkage | Persist permitted | Allowed | User may see own error reference; Ops/Auditor | EMH |
| Actor account reference | Audit | Confidential | Accountability for EMH actions | Persist as AuditOutbox / Audit Event association/reference for 12 months | Allowed only in structured audit | Auditor and Security Administrator | EMH derived from IDAM account mapping |
| IP address | Security telemetry | Confidential | Security investigation | Authoritative ingress/IDAM/SIEM channels; not EMH AuditOutbox / Audit Event by default | Security channel only | SOC/Auditor under policy | Ingress/IDAM |
| User agent/device context | Security telemetry | Internal/Confidential | Troubleshooting/security if required | Platform/SIEM; EMH persistence minimized | Allowed after sanitization | SOC/Ops | Browser/ingress |
| Exception category | Operational | Internal | Troubleshooting and alert routing | Central operational logging platform only; not EMH database | Allowed after sanitization | Operations/SOC | EMH runtime |
| HTTP status class / duration | Operational | Internal | Service monitoring and diagnosis | Central operational metrics/logging only | Allowed without URL/query/payload | Operations/SOC | Ingress/runtime |
| Stack trace | Technical | Potentially Confidential | Restricted debugging | Central controlled logs only if sanitized | Never to EMH DB/UI | Restricted Ops | Mendix runtime |
| SAML assertion/session/token | Authentication secret | Restricted | Protocol processing only | Never persist in EMH operational entities | Never | Not accessible to app users/admins | IDAM/runtime |
| API credential/certificate private key | Secret | Restricted | Service authentication | External secret manager only | Never | Secrets/Platform admin only | Enterprise secrets/PKI |

## Appendix Q – Expanded RAID Register

| ID | Type | Description | Impact | Probability | Mitigation / Response | Trigger | Owner | Status / Due |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Risk | IDAM protocol/claims differ from target SAML assumption | Critical | Medium | IDAM PoC, supported module/version and signed design | SSO build cannot begin | IDAM/Security | Open — before foundation exit |
| R-002 | Risk | Mendix private deployment entitlement or version support unavailable | Critical | Low/Medium | Confirm vendor/subscription and platform support before build | Platform procurement/design delay | Platform Owner | Open |
| R-003 | Risk | Premarital APIs remain unavailable | High | High | Formal owner escalation; feature switch/defer module | J.9/J.10 not approved by release scope gate | Premarital Owner | Open |
| R-004 | Risk | Clinical responsibility endpoint is not implemented | High | High | Source builds J.8 or capability deferred | No contract by UAT entry | Clinical Owner | Open |
| R-005 | Risk | Sensitive identity/health data appears in logs | Critical | Medium | No raw logging, redaction tests, SIEM pattern scan and code/model review | Pattern detected in test/production log | App Owner/Security | Open throughout |
| R-006 | Risk | Native security is weakened by dynamic card/config logic | Critical | Low/Medium | Treat config as filter only; model/page/microflow/entity negative tests | Unauthorized page/data reachable | Solution Architect | Open throughout |
| R-007 | Risk | Source APIs return broad/unbounded results | High | Medium | Minimum criteria, provider pagination, max results and rate/load test | Large payload or source load spike | API Owners | Open |
| R-008 | Risk | Source latency causes poor support experience | High | Medium | Timeout, one retry, UX state, monitoring and SLA | P95 exceeds target | API Owners/Ops | Open |
| R-009 | Risk | Multi-replica scheduled tasks execute more than once | High | Medium | Cluster-safe/idempotent design and PoC | Duplicate purge/refresh observed | Mendix Team | Open before HA |
| R-010 | Risk | AppDynamics does not provide required Mendix telemetry | Medium/High | Medium | PoC and alternate metrics/log route | Missing JVM/request/dependency visibility | Operations | Open |
| R-011 | Risk | Database version/HA pattern is unsupported or performs poorly | High | Low/Medium | Support matrix and SQL PoC/failover/load test | Compatibility/performance failure | DBA/Platform | Open |
| R-012 | Risk | The 12-month EMH audit retention baseline is not approved before go-live | High | Medium | Obtain Compliance approval; keep purge disabled until approval | Production gate reached without signed retention decision | Compliance | Open/blocking |
| R-013 | Risk | Provisional RTO/RPO cannot be met | High | Medium | DR PoC/exercise, improve backup/replication or reapprove targets | Exercise exceeds target | BCM/Infrastructure | Open |
| R-014 | Risk | Marketplace/custom component introduces vulnerability or upgrade blockage | High | Medium | Allow-list, SCA, minimal custom code and upgrade tests | Advisory/unsupported dependency | Mendix Lead/Security | Open |
| R-015 | Risk | Production data is copied into non-production | Critical | Low/Medium | Synthetic/anonymized-only controls and environment segregation | Unapproved data found | Privacy/QA | Open |
| R-016 | Risk | Support users misuse authorized search | High | Low/Medium | Purpose training, least privilege, audit analytics and review | Unusual volume/complaint | Business/Security | Open |
| R-017 | Risk | Role revocation does not terminate active access promptly | High | Medium | Define propagation/session policy and test | Disabled user retains access beyond target | IDAM/Security | Open |
| R-018 | Risk | API secret/certificate expires or leaks | High | Medium | Vault/PKI rotation, expiry alerts and runbook | Expiry alert/auth failures/incident | Secrets/PKI | Open |
| R-019 | Risk | Schema drift silently changes displayed meaning | High | Medium | Explicit mappings, contract tests and unknown-value behavior | Contract test/schema error | API Owners/Mendix | Open |
| R-020 | Risk | Browser/proxy retains sensitive response | High | Medium | No-store controls, session/page clearing and tests | Data visible after logout/history | Security/Platform | Open |
| A-001 | Assumption | Phase 1 remains read-only | High | — | Control through scope/ADR/change review | Write use case requested | Business Owner | Valid until changed |
| A-002 | Assumption | Source owners provide test environments and cases | High | — | Readiness plan and service virtualization | No test access/data | Application Owners | To confirm |
| A-003 | Assumption | Managed corporate devices/network are mandatory | Medium/High | — | Access policy and ingress restrictions | External/unmanaged access request | Security | To confirm |
| A-004 | Assumption | No file/document retrieval is needed | Medium | — | Keep file storage/export out of scope | Medical report document request | Patient Owner | To confirm |
| A-005 | Assumption | At least DEV/TEST/UAT/PROD can be segregated | High | — | Infrastructure plan | Environment cannot be supplied | Infrastructure | To confirm |
| I-001 | Issue | IDAM federation protocol, claims and logout/session behavior are not yet confirmed | Critical | — | Complete IDAM/security decision and SSO PoC | Protocol or claim model remains unapproved | Solution Architect | Open |
| I-002 | Issue | Interface-specific timeout and retry values are not yet approved | Medium | — | Use configurable 15-second initial baseline and confirm each J.1–J.13 contract | Contract/NFR remains unresolved | API Owners | Open |
| I-003 | Issue | The scope of application administration functions requires formal approval | High | — | Limit Phase 1 to assignments, feature switches and approved non-secret settings | Business/security scope not signed off | Business/Security | Open |
| I-004 | Issue | No formal data volumes/concurrency/availability targets | High | — | Collect workload model and execute performance test | Sizing cannot be finalized | Business/Infrastructure | Open |
| I-005 | Issue | Centralized operational-log, APM and SIEM destinations and access controls are not finalized | High | — | Operations/SOC design including 90-day operational retention and security-feed schema | Operational acceptance blocked | SOC/Operations | Open |
| D-001 | Dependency | Mendix vendor/platform support and license | Critical | — | Early confirmation and escalation | Entitlement/version not approved | Platform Owner | Open |
| D-002 | Dependency | Private Kubernetes/OpenShift platform and internal registry | Critical | — | Environment readiness work package | Cluster/registry unavailable | Infrastructure | Open |
| D-003 | Dependency | IDAM metadata, claims, test users and owners | Critical | — | POC-01 | Inputs unavailable | IDAM Owner | Open |
| D-004 | Dependency | J.1–J.13 contracts and service identities | Critical | — | Interface approval gates | Contract/credential unavailable | API Owners | Open |
| D-005 | Dependency | Database, backup, HA and DR services | High | — | POC-04/09 | DB/recovery not ready | DBA/BCM | Open |
| D-006 | Dependency | AppDynamics, centralized operational logging and SIEM integration | High | — | Monitoring PoC and security monitoring design | Telemetry unavailable | Operations/SOC | Open |
| D-007 | Dependency | Privacy classification, masking and retention decisions | Critical | — | Privacy work package | Approval missing | Privacy/Compliance | Open |
| D-008 | Dependency | Business SMEs for UAT and helper-rule ownership | High | — | Named acceptance plan | SME unavailable | Business Owner | Open |

## Appendix R – Chapter-by-Chapter Consistency Checklist

This checklist is used during architecture review and before every controlled baseline. “Pass” means the chapter is internally consistent and aligned to the rest of the document; “TBC” means the named input remains unresolved but is transparently tracked.

| Chapter | Consistency Check | Status |
| --- | --- | --- |
| 1 | Business purpose describes investigation rather than transaction/case management | Pass |
| 1 | Implemented-in-Mendix and outside-Mendix boundaries are explicit | Pass |
| 1.3 | Every major architecture decision has rationale and status | Pass |
| 1.3.1 | Eight architecture principles are applied consistently | Pass |
| 1.4 | RAID summary aligns with Appendix Q | Pass |
| 1.5 | Every material unknown states required information/owner/gate | Pass |
| 1.7 | Seven stakeholder groups and concerns are addressed | Pass |
| 2 | External source data is not treated as EMH master | Pass |
| 2.1 | Persistable versus non-persistable scope is explicit | Pass |
| 2.1.1 | Conceptual domains align to application modules | Pass |
| 2.1.2 | Persistable operational entities exclude passwords/tokens/raw payloads | Pass |
| 2.1.2 | Eight named NPE attribute tables are present | Pass |
| 2.1.2 | Premarital entities are clearly provisional | Pass/TBC |
| 2.1.3 | Glossary terms use consistent definitions | Pass |
| 2.2 | Mastership matrix covers 14 data objects and seven systems | Pass |
| 2.3 | Data management includes profile, quality, sizing, retention and privacy | Pass |
| 2.3.2 | Reconciliation uses API contracts rather than direct DB access | Pass |
| 2.3.3 | Sizing does not invent unconfirmed volumes | Pass/TBC |
| 2.3.4 | Audit, operational logs, security logs and backups have distinct retention and disposal responsibilities | Satisfied / compliance approval pending |
| 2.3.5 | Privacy controls align with Appendix P | Pass |
| 3 | Application is a modular Mendix monolith | Pass |
| 3.1 | All inbound/outbound interfaces are represented | Pass |
| 3.2 | Module responsibilities do not duplicate source-system ownership | Pass |
| 3.2 | EMH_IntegrationCommon remains technical, not a business dumping ground | Pass |
| 3.3 | All business interfaces use approved APIs and fixed endpoints | Pass |
| 3.3.1 | Interface sequence enforces validation, authorization, mapping and safe audit | Pass |
| 3.3.2 | API list contains J.1–J.13 exactly | Pass |
| 3.3.2 | J.3/J.8 are missing and J.9/J.10 unconfirmed | Pass/TBC |
| 3.3.3 | No business event bus is introduced; audit events and technical logs are clearly separated | Satisfied |
| 3.3.4 | Server details do not assume an unsupported Mendix version/topology | Pass/TBC |
| 3.4 | Environment data/access/configuration are segregated | Pass |
| 4 | On-premises private deployment is consistent throughout | Pass |
| 4.1.1 | Kubernetes/OpenShift/operator mode remains TBC until approved | Pass/TBC |
| 4.2 | Technology landscape distinguishes Mendix and enterprise platform services | Pass |
| 4.3 | Technical services have clear ownership and requirements | Pass |
| 4.4 | Custom code is exception-only | Pass |
| 4.4.1 | HA depends on approved availability and complete dependency stack | Pass/TBC |
| 4.4.2 | Backups cover DB, artifact, config and secrets process | Pass |
| 4.4.3 | DR uses redeploy/restore and provisional 1h/5m targets | Pass/TBC |
| 4.4.4 | Audit database, operational logs, APM metrics and SIEM feeds have distinct purposes, systems of record and access controls | Satisfied |
| DevSecOps | Immutable artifact is promoted across environments | Pass |
| DevSecOps | Marketplace/custom dependencies are governed and scanned | Pass |
| 4.6 | Performance uses bounded results and measurable TBC targets | Pass/TBC |
| 5 | Front-end visibility is not treated as security enforcement | Pass |
| 5.1 | Classification, residency, ownership and retention are addressed | Pass/TBC |
| 5.2 | Assurance includes architecture, privacy, scans, DAST and penetration | Pass |
| 5.3 | Environment, role, platform, DB, secrets and audit segregation are defined | Pass |
| 5.4 | IDAM authenticates and Mendix authorizes | Pass |
| 5.4.1 | No password/token/session table is proposed | Pass |
| 5.4.1 | SAML/OIDC conflict is explicitly tracked | Pass/TBC |
| 5.4.2 | Assignments cannot grant native access | Pass |
| 5.4.3 | Privileged roles use PAM/MFA and separation | Pass |
| 5.5 | SAST/SCA scope focuses on custom/dependency/platform components correctly | Pass |
| 5.5.3 | DAST includes authenticated authorization and privacy cases | Pass |
| 5.6 | Encryption covers DB, backups, storage, secrets and all network paths | Pass/TBC values |
| 5.7 | Direct external database access is prohibited | Pass |
| 5.8 | Business fallback and continuity dependencies are identified | Pass/TBC |
| 5.9 | SIEM is used for security detection and correlation, not as the EMH audit system of record | Satisfied / destinations TBC |
| 5.10 | Incident lifecycle and evidence handling are defined | Pass |
| 5.11 | Threat model covers STRIDE-style and privacy/supply-chain threats | Pass |
| 5.12 | Personal data flow is transient and purpose-limited | Pass |
| 5.12.2 | No AI, profiling or unrelated reuse is implied | Pass |
| 5.12.3 | Third-party/vendor support exposure is governed | Pass/TBC contracts |
| 5.12.5 | No bulk export exists in Phase 1 | Pass |
| 6.1 | Roadmap gates blocking TBCs before affected build/release | Pass |
| 6.1.1 | Cut-over includes go/no-go, feature sequencing, smoke and rollback | Pass |
| 6.1.2 | Transition preserves source/manual fallback | Pass |
| 6.1.3 | No source operational data copy is planned | Pass |
| Appendix A/B | Glossary and acronym usage are consistent | Pass |
| Appendix D | ADRs align with Section 1.3 | Pass |
| Appendix E | Assumptions are impact-tested and owned | Pass |
| Appendix F | Detailed flows align with API and microflow catalogues | Pass |
| Appendix G/H | Architecture plan and PoCs address blocking decisions | Pass |
| Appendix I | Requirements trace to architecture, implementation and evidence | Pass |
| Appendix J | API catalogue aligns to Section 3.3.2 | Pass |
| Appendix K | Microflows avoid source writes and sensitive client logic | Pass |
| Appendix L | Security matrix aligns to IAM/segregation/privacy sections | Pass |
| Appendix M | Runbook covers deploy, access, dependencies, data leak, backup and DR | Pass |
| Appendix N | Exactly ten scenario groups cover functional and non-functional acceptance | Pass |
| Appendix O | Secrets are references and environment values are segregated | Pass |
| Appendix P | Field handling aligns with NPE model and no-log policy | Pass |
| Appendix Q | Expanded RAID includes all major TBCs/dependencies | Pass |
| Diagram Prompts | No diagrams are embedded; prompts reflect approved architecture | Pass |

# Diagram Prompts

No diagrams are embedded in this document. The following prompts are intended for Gemini, Visio AI, Lucidchart AI or an equivalent architecture diagram generator. All diagrams must use the terminology and boundaries in this proposal and must not introduce unapproved systems, databases, workflows or data stores.

## DP-01 — Mendix Solution Architecture

| Prompt Element | Detailed Instruction |
| --- | --- |
| Diagram Name | DP-01 — Mendix Solution Architecture |
| Diagram Type | Solution Architecture Diagram |
| Objective | Show the complete target system boundary and division between Mendix and enterprise/source systems. |
| Components to Include | Users/managed browser; enterprise WAF/ingress; EMH Mendix application with Shell, Security, Configuration, User Management, Clinical Attachment, Premarital, Patient Services, Audit, Operations, Integration Common and Administration modules; IDAM; UAE PASS; ICP; source applications; Mendix database; AppDynamics/central log platform/SIEM; secrets manager; CI/CD and internal registry |
| Relationships and Connections | Browser → ingress → Mendix; Mendix ↔ IDAM SSO; Mendix → approved external APIs only; Mendix → database for configuration and AuditOutbox / Audit Event; runtime → centralized operational logs/APM; selected security signals → SIEM; SIEM is not the audit system of record |
| Layout Instructions | Use a left-to-right layout. Put users/edge left, Mendix center, source systems right, data/platform services below. Clearly label “No direct database access” and “Source systems remain authoritative”. |
| Color and Styling Guidelines | Dubai Health professional palette: navy for enterprise/platform, teal for Mendix, light grey for external systems, red dashed prohibition line for direct DB access. Use clean C4-style boxes and minimal icons. |
| Rendering Instructions | 16:9 landscape, vector-quality, readable labels, no decorative 3D, include a legend for Mendix-owned, external-owned and platform-owned. |

## DP-02 — Mendix Module Component View

| Prompt Element | Detailed Instruction |
| --- | --- |
| Diagram Name | DP-02 — Mendix Module Component View |
| Diagram Type | Application Component Diagram |
| Objective | Show internal Mendix modular-monolith boundaries and allowed dependencies. |
| Components to Include | EMH_Shell; EMH_Security; EMH_Configuration; EMH_UserManagement; EMH_ClinicalAttachment; EMH_Premarital; EMH_PatientServices; EMH_Audit; EMH_Operations; EMH_IntegrationCommon; EMH_Administration |
| Relationships and Connections | Shell invokes module entry points; business modules use IntegrationCommon, Audit and Operations; Administration uses Configuration and Audit; Audit queues privacy-safe events in AuditOutbox and submits them to the Enterprise Audit Repository; Operations emits diagnostics only to centralized logging; no direct business-module coupling |
| Layout Instructions | Place Shell at top, four business modules in the middle, shared technical modules below, Administration to the side. Draw a single outer boundary labeled “One Mendix deployment unit / modular monolith”. |
| Color and Styling Guidelines | Use teal shades for business modules, navy for security/configuration, grey-blue for technical shared modules. Solid arrows for allowed calls; no database-layer boxes inside individual modules. |
| Rendering Instructions | Landscape vector diagram with a clear dependency legend and note: “Native Mendix roles/access rules are the authorization boundary”. |

## DP-03 — External Integration Diagram

| Prompt Element | Detailed Instruction |
| --- | --- |
| Diagram Name | DP-03 — External Integration Diagram |
| Diagram Type | Integration Diagram |
| Objective | Show J.1–J.13 interfaces, statuses and failure isolation. |
| Components to Include | EMH Integration Common; IDAM J.1–J.3; Clinical J.4–J.8; Premarital J.9–J.10; Patient Services J.11–J.13; API gateway/network controls; Correlation, timeout, retry and safe error handling |
| Relationships and Connections | EMH outbound HTTPS REST to each provider; Mark J.3 and J.8 as Missing; Mark J.9/J.10 as Unconfirmed/Blocked; Mark all other interfaces Existing; Show module-level unavailable response returning only to affected module |
| Layout Instructions | Use EMH in the center, providers around it in four grouped columns. Put interface IDs on arrows. Show a perimeter gateway/firewall between EMH and providers. |
| Color and Styling Guidelines | Green solid arrows for existing, amber dashed for unconfirmed, red dashed for missing. Do not show direct source databases. |
| Rendering Instructions | Landscape, include a status legend and annotation: “Provisional timeout 15s; at most one retry for approved idempotent GET”. |

## DP-04 — On-Premises Deployment

| Prompt Element | Detailed Instruction |
| --- | --- |
| Diagram Name | DP-04 — On-Premises Deployment |
| Diagram Type | Deployment Diagram |
| Objective | Show private Kubernetes/OpenShift deployment and external enterprise services. |
| Components to Include | Managed users; Corporate network; WAF/reverse proxy/ingress; Private Kubernetes/OpenShift cluster; Mendix operator/deployment controller; One or more Mendix runtime pods; Dedicated SQL Server; Internal registry; Secrets manager; AppDynamics/metrics/log collector/SIEM; CI/CD runner; DR environment |
| Relationships and Connections | HTTPS inbound through WAF/ingress; Runtime to SQL over encrypted connection; Runtime outbound to APIs/IDAM; CI/CD to registry and deployment controller; Runtime/platform telemetry to monitoring; Backup/replication to DR/repository |
| Layout Instructions | Use nested zones: User, Edge, Application Cluster, Data, Management and DR. Show separate production namespace and note that non-production is segregated. |
| Color and Styling Guidelines | Professional infrastructure notation; navy zones, teal runtime pods, grey enterprise services. Use lock icons for TLS/encryption but avoid vendor logos unless requested. |
| Rendering Instructions | 16:9 landscape, vector, include TBC labels for platform version, replicas, database HA and connected/standalone mode. |

## DP-05 — Data Architecture and Mastership

| Prompt Element | Detailed Instruction |
| --- | --- |
| Diagram Name | DP-05 — Data Architecture and Mastership |
| Diagram Type | Conceptual Data / Mastership Diagram |
| Objective | Explain persisted EMH data versus transient source data and authoritative ownership. |
| Components to Include | EMH persistable domain: Account Reference, Application Assignment, Application Definition, Mendix configuration control, Audit Event, Retention Execution and optional Reference Cache; transient NPE groups: User/UAE PASS, Clinical/ICP, Premarital and Patient Services; master systems; Mendix database; separate centralized operational log platform |
| Relationships and Connections | Source API responses → NPEs → pages, then discarded; EMH-owned configuration and AuditOutbox / Audit Event → Mendix database; technical exceptions → centralized operational logs only; selected security signals → SIEM; no raw criteria/payload → database/logs |
| Layout Instructions | Use two horizontal bands inside EMH: Persistable and Non-Persistable. Put master systems on the right and database below persistable band. Use a trash/expiry symbol after NPE page use. |
| Color and Styling Guidelines | Teal for transient NPEs, navy for persistable EMH data, grey for source masters, red prohibition symbols for raw payload persistence. |
| Rendering Instructions | Landscape, readable labels, include a legend for Master, Provider, Subscriber and EMH Owner. |

## DP-06 — SSO Login Sequence

| Prompt Element | Detailed Instruction |
| --- | --- |
| Diagram Name | DP-06 — SSO Login Sequence |
| Diagram Type | Sequence Diagram |
| Objective | Show the target login/session sequence with IDAM and native Mendix authorization. |
| Components to Include | Support User/Browser; Enterprise Ingress; Mendix Runtime / SSO Integration; IDAM; Mendix Security/Account Mapping; EMH Shell |
| Relationships and Connections | Browser requests EMH; Redirect/AuthnRequest to IDAM; IDAM authenticates/MFA; Signed assertion to Mendix callback; Validate issuer/signature/audience/time; Map stable subject and roles; Create Mendix session; Load authorized cards; Logout/session expiry |
| Layout Instructions | Actors left to right in the order listed. Include alternate fragments for invalid assertion, unauthorized user and IDAM unavailable. Label protocol “SAML target — final protocol TBC”. |
| Color and Styling Guidelines | Clean UML sequence style, navy lifelines, teal successful messages, red error alternatives. Do not show access/refresh tokens or local session tables. |
| Rendering Instructions | Portrait or landscape vector depending readability; no invented endpoint URLs. |

## DP-07 — Generic Investigation Sequence

| Prompt Element | Detailed Instruction |
| --- | --- |
| Diagram Name | DP-07 — Generic Investigation Sequence |
| Diagram Type | Sequence Diagram |
| Objective | Show one reusable search-to-result flow for all modules. |
| Components to Include | Support User; Mendix Page; Authorization/Microflow; Validation; Integration Common; External API; NPE Mapping; AuditOutbox and Enterprise Audit Repository; Central Operational Logging/APM |
| Relationships and Connections | Enter criteria; invoke authorized server microflow; validate; create correlation ID; call fixed API; map bounded response to NPE; apply masking and display; persist one categorized audit outcome; on failure emit sanitized diagnostic to central logs; link channels only by correlation ID |
| Layout Instructions | Use a UML sequence with alternate fragments. Explicitly show “search criteria and payload not persisted” and “other modules remain available”. |
| Color and Styling Guidelines | Teal for Mendix participants, grey for external API, navy for persisted safe event store, red for failure paths. |
| Rendering Instructions | Landscape vector, labels must be generic enough to represent User, Clinical, Premarital and Patient modules. |

## DP-08 — Mendix Security Model

| Prompt Element | Detailed Instruction |
| --- | --- |
| Diagram Name | DP-08 — Mendix Security Model |
| Diagram Type | Security Architecture Diagram |
| Objective | Show identity authentication, user roles, module roles, access controls and privileged segregation. |
| Components to Include | IDAM; Mendix Account; Application User Roles; Module Roles; Page Access; Microflow Access; Entity/Attribute Access; Application Assignment filter; Viewer; Application Support; Application Administrator; Auditor; Security Administrator; Platform Operator/PAM |
| Relationships and Connections | IDAM authenticates/maps account; User role maps to module roles; Module roles enforce page/microflow/entity access; Application Assignment can only filter cards; PAM governs platform operator; Auditor has read-only evidence access |
| Layout Instructions | Use a top-down authorization chain. Put Application Assignment in a side box with a one-way “filter only, cannot grant” annotation. Separate app security from platform privileged access. |
| Color and Styling Guidelines | Navy for identity/platform, teal for Mendix security controls, amber for runtime assignment filter. Use a red crossed arrow from assignment to authorization granting. |
| Rendering Instructions | Landscape, include “Deny by default” and “Front-end visibility is UX only”. |

## DP-09 — High Availability and Disaster Recovery

| Prompt Element | Detailed Instruction |
| --- | --- |
| Diagram Name | DP-09 — High Availability and Disaster Recovery |
| Diagram Type | HA / DR Diagram |
| Objective | Show production availability and redeploy-on-disaster recovery pattern. |
| Components to Include | Redundant ingress; Mendix runtime replicas; SQL Server HA/backup; Monitoring; Artifact registry; Configuration repository; Secrets manager; DR cluster/namespace; Restored/replicated database; DNS/failover process |
| Relationships and Connections | Ingress routes to healthy replicas; Runtime connects to HA database; Backups/artifacts/config/secrets available to DR; DR activation deploys artifact, restores DB, applies config/secrets, validates SSO/APIs; Monitoring covers both sites |
| Layout Instructions | Use two side-by-side zones: Primary and DR. Solid lines for normal operation, dashed arrows for backup/artifact transfer and activation. Mark RTO 1h/RPO 5m as Provisional TBC. |
| Color and Styling Guidelines | Navy primary, teal application, grey DR standby, amber dashed recovery arrows. Avoid implying active-active unless TBC explicitly marked. |
| Rendering Instructions | 16:9 vector, include a numbered recovery sequence 1–6. |

## DP-10 — DevSecOps Pipeline

| Prompt Element | Detailed Instruction |
| --- | --- |
| Diagram Name | DP-10 — DevSecOps Pipeline |
| Diagram Type | DevSecOps / CI-CD Diagram |
| Objective | Show governed promotion of one immutable Mendix artifact. |
| Components to Include | Requirements/ADR; Mendix development branch; Peer/model review; Build/package; SAST/SCA/custom-code checks; Automated functional/API/security tests; Internal registry/artifact repository; DEV; TEST/SIT; UAT/Performance/Security; PROD; Approvals; Rollback artifact |
| Relationships and Connections | Code/model flows through review and gates; One immutable artifact promoted across environments; Environment config/secrets injected separately; Production deployment requires approvals/separation; Prior artifact retained for rollback |
| Layout Instructions | Use a left-to-right pipeline with gate diamonds. Put config/secrets on a separate lower lane feeding environments, never artifact source. Show evidence pack generated at each gate. |
| Color and Styling Guidelines | Teal for build/test, navy for governance/approvals, grey for environments, red stop gates for failed security/quality checks. |
| Rendering Instructions | Landscape vector, concise labels, no specific CI product unless confirmed. |

## DP-11 — Privacy Data Flow

| Prompt Element | Detailed Instruction |
| --- | --- |
| Diagram Name | DP-11 — Privacy Data Flow |
| Diagram Type | Data Flow Diagram |
| Objective | Show personal/health data movement and privacy controls from criteria to discard. |
| Components to Include | Authorized support user; sensitive search-form NPE; server validation/authorization; encrypted API call; authoritative source; response NPE; masked result page; append-only AuditOutbox / Audit Event; centralized sanitized operational logging; SIEM security feed; discard/end of page context |
| Relationships and Connections | Criteria and response remain transient; masked view is presented; safe action metadata goes to AuditOutbox / Audit Event; technical diagnostics go only to central operational logs; selected security signals may go to SIEM; NPE is discarded; no raw payload store or export |
| Layout Instructions | Use a left-to-right flow with trust boundaries around browser, Mendix, enterprise network and source system. Add red blocked paths to database, generic logs and exports. |
| Color and Styling Guidelines | Teal for transient personal data flow, navy for safe metadata, red for prohibited persistence/logging/export. Include classification labels Confidential/Highly Confidential. |
| Rendering Instructions | Landscape vector, data-flow notation with numbered arrows and a compact privacy-control legend. |